BEFORE THE WASHINGTON STATE

UTILITIES AND TRANSPORTATION COMMISSION

| In the Matter of the Application of CITY OF PACIFIC Petitioner, Requesting Rescission of Disbursement from the Grade Crossing Protective Fund . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . | ) ) ) ) ) ) ) ) ) ) ) ) | DOCKET TR-061548 ORDER 02 ORDER RESCINDING ORDER 01 GRANTING DISBURSEMENT FROM THE GRADE CROSSING PROTECTIVE FUND USDOT: 084546T UTC: 2A1760.40 |
| --- | --- | --- |

BACKGROUND

- On September 27, 2006, the City of Pacific (city) filed an application with the Washington Utilities and Transportation Commission (Commission) requesting disbursement of $20,000 from the GCPF to pay for a project related to pedestrian safety.  The city plans  to narrow the roadway section across the roadway and rail intersection  On  January 10, 2007, the Commission approved this filing and required the city to complete the work by June 30, 2007.  On May 3, 2007, the city contacted the Commission by telephone and explained the three bids received for the project were higher than the engineering estimates.  The city plans to re-bid next year.

FINDINGS AND CONCLUSIONS

- (1 )       The Washington Utilities and Transportation Commission is an agency of the State of Washington having authority to approve and administer disbursements from the Grade Crossing Protective Fund.  RCW 81.53.271 and RCW 81.53.281.

- (2)	Commission staff agrees with the city’s request to rescind Order 01 and reconsider the project during the next call for projects in the 2007-2009 biennium.

- (3)    	This matter was brought before the Commission at its regularly scheduled meeting on May 9, 2007.

- (5)	After giving consideration to all relevant matters and for good cause shown, the Commission grants the request to rescind Order 01 granting disbursement from the Grade Crossing Protective Fund of and reconsider the application during the next call for projects, scheduled for the 2007-2009 biennium.

O R D E R

- THE COMMISSION ORDERS:

- The request of  the City of  Pacific to rescind Order 01, granting disbursement from the Grade Crossing Protective Fund for the pedestrian safety project in Pacific, Washington, is granted.  The project will be considered during the next call for projects scheduled for the 2007-2009 biennium.

- The Commissioners, having determined this Order to be consistent with the public interest, directed the Secretary to enter this Order.

DATED at Olympia, Washington, and effective May 9, 2007.

WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

CAROLE J. WASHBURN, Executive Secretary