Memorandum

August 12, 2008

To:	TR-080635 - File

From:		Kathy Hunter, Transportation Safety Compliance Manager

Subject:	TR-080635 Tacoma Rail

Grade Crossing Protective Fund (GCPF) Project at 85th Street East

On April 28, 2008, the Washington Utilities and Transportation Commission (Commission) awarded a GCPF grant totaling $20,000 for upgrades to a crossing located at 85th Street East in Pierce County. Total project costs are estimated $30,000, with Tacoma Rail paying the amount over $20,000. The USDOT number assigned to this crossing is 396670L.

On August 11, 2008, the applicant, Tacoma Rail submitted a request for reimbursement in the amount of $20,000 pursuant to commission order. Actual project costs were $27,123.90. On June 19, 2008, commission staff conducted a site visit and verified that the project is completed according to the specifications outlined in the order approving the grant.

Please close this docket.