Qwest AFOR Implementation Plan In Docket UT-061625

- Qwest will send out customer notices on or before November 1, 2007. The effective date for the AFOR is November 30, 2007.

- Qwest shall file, on September 1 of each year, the market share and pricing change information as required by Commission Order 06 in Paragraph 116 for four years.  The time period of the required data and information should be from July 1 of the prior year to June 30 of the current reporting year.  Parties may choose to comment on the reports by October 15 of each year.  The first report is due September 1, 2008.

- The AFOR review will start February 28, 2011, nine months prior to the fourth anniversary (November 30, 2011) of the AFOR.

- Qwest shall file by February 28, 2011 the financial reporting information as required in Appendix B of the Settlement.  The information should cover the entire calendar year for the years 2008, and 2009. For year 2010, Qwest shall file the entire year of financial data as required in Appendix B of the Settlement by April 1, 2011.

- DSL Implementation:

  - Qwest must submit an initial plan for DSL deployment within 90 days of the final approval of the AFOR (Prior to December 20, 2007).

  - The information for the annual reports of the four million DSL deployment and annual updates to its Supplemental Response to Bench Request 3 should be consistent with Commission Order 06 as described in Paragraphs 40 and 42 respectively.

  - The annual reports of the four million DSL deployment and annual updates to Bench Request 3 should be filed no later than September 1 of each year.  The filed data should cover the period from July 1 of prior year to June 30 of the current reporting year for four years.  Qwest has agreed that if all possible, the reports will include the most recent data of the current reporting year.

  - The first report and update is due September 1, 2008.

| Dates | Reports |
| --- | --- |
| On or Before November 1, 2007 | Customer Notices |
| November 30, 2007 | AFOR Effective |
| September 1, 2008 | Market Share and Pricing Change |
| September 1, 2008 | Annual Report on DSL Deployment |
| September 1, 2008 | Annual Update to Bench Request No. 3 |
| September 1, 2009 | Market Share and Pricing Change |
| September 1, 2009 | Annual Report on DSL Deployment |
| September 1, 2009 | Annual Update to Bench Request No. 3 |
| September 1, 2010 | Market Share and Pricing Change |
| September 1, 2010 | Annual Report on DSL Deployment |
| September 1, 2010 | Annual Update to Bench Request No. 3 |
| February 28, 2011 | Starting date for AFOR review |
| April 1, 2011 | Financial Reporting Information for the entire year of 2011 |
| September 1, 2011 | Market Share and Pricing Change |
| September 1, 2011 | Annual Report on DSL Deployment |
| September 1, 2011 | Annual Update to Bench Request No. 3 |

Qwest AFOR Timeline