Table 1 also shows the high-level 2017 IRP development schedule. Filing of the 2017 IRP is scheduled for April 4, 2017, consistent with the two-business-day extension request in Docket UE-160353. PacifiCorp expects to issue a draft 2017 IRP for a 30-day public comment and review period in February 2017.

**Table 1 – 2017 IRP Public Meeting and Development Schedule**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| PacifiCorp preparation (assumptions, model maintenance, supporting studies)  | April 2016 – September 2016 |
| IRP Stakeholder Meetings (including state meetings in June – July 2016) | June 2016 – February 2017 |
| Portfolio Development | September 2016 - October 2016 |
| Portfolio Risk Analysis | October 2016 – December 2016 |
| Sensitivity Analysis | November 2016 – January 2017 |
| Draft Report | February 2017 |
| Commission Filing | April 4, 2017 |

**Conclusion**

PacifiCorp’s 2017 IRP work plan represents its current view of the processes and activities needed to file an IRP by April 4, 2017, that meets state IRP standards and guidelines and aligns with the Company’s 2017 business plan and procurement activities. As discussed above, a pending state acknowledgment order and other factors may require adjustment to the schedule and specific contents of the 2017 IRP.

PacifiCorp encourages Washington stakeholders to attend public meetings and actively be involved in this planning process. To join the 2017 IRP participants’ list, send an email request to IRP@PacifiCorp.com or call the PacifiCorp IRP phone line at (503) 813-5245.