CHANGE MANAGEMENT PROCESS (CMP) 
FOR LOCAL SERVICES

TABLE OF CONTENTS

INTRODUCTION	4

TYPES OF CHANGE	7

I.	Type 1 (Production Support) Change	7

II.	Type 2 (Regulatory) Change	8

III.	Type 3 (Industry Guideline) Change	8

IV.	Type 4 (Provider Originated) Change	9

V.	Type 5 (CLEC Originated) Change	9

VI.	Tracking Change Requests	10

CHANGE REQUEST INITIATION PROCESS	11

I.	CLEC Originated Requests	11

II.	Provider Originated Requests	13

INTRODUCTION OF A NEW INTERFACE	14

I.	Release Planning	14

II.	CLEC Responses/Comments	14

III.	Provider Responses/Comments	15

IV.	Final Release Announcement	15

CHANGE TO EXISTING INTERFACES	16

I.	Interface Change Process	16

II.	Versioning of Type 1 Changes	16

III.	Versioning of Type 2 Changes	16

IV.	Versioning of Type 3 Changes	17

V.	Versioning of Type 4 and Type 5 Changes	17

RETIREMENT OF EXISTING INTERFACES	18

I.	Initial Retirement Plans	18

II.	Final Retirement Notice	18

MANAGING THE CHANGE MANAGEMENT PROCESS	19

I.	Change Management POC	19

II.	Purpose of Change Management POC	19

III.	Change Management POC List Creation	19

IV.	Formal Method of Communication	20

V.	Governing Body	20

MEETINGS	22

I.	Agenda Items for Change Management Meeting	23

II.	Change Management Meeting Action Log and Change Request Status	25

III.	Meeting Minutes for Change Management Meeting	25

IV.	Provider Change Management Process Web Site	26

REQUIREMENTS REVIEW	28

I.	Draft Interface Release Requirements	28

II.	Content of Draft Interface Release Requirements	28

III.	Walk Through of Draft Interface Release Requirements	29

IV.	CLEC’s Comments on Draft Interface Release Requirements	29

V.	Provider Response to Comments	29

VI.	Final Interface Release Requirements	29

VII.	Content of Final Interface Release Requirements	30

PRIORITIZATION	31

I.	Prioritization Review	31

II.	Prioritization Process	31

III.	Voting	32

ESCALATION PROCESS	33

I.	Guidelines	33

II.	Cycle	33

INTERFACE TESTING	36

I.	New Release & Production Support Testing in the CLEC Test Environment (CTE)	36

II.	New Release Testing	36

III.	Getting Ready for the New Release Testing	37

IV.	Production Support Testing	37

TRAINING	38

## DISPUTE RESOLUTION

DEFINITION OF TERMS	41

GLOSSARY OF TERMS	42

APPENDIX A: CHANGE REQUEST FORM AND CHECKLIST	43

I.	Appendix A-1: Change Request Form	43

II.	Appendix A-2: Change Request Form Checklist	47

APPENDIX B: CHANGE REQUEST PRIORITIZATION FORM	50

APPENDIX C: CMP PRIORITIZATION PROCESS EXAMPLE	51

CHANGE MANAGEMENT PROCESS (CMP)

# INTRODUCTION AND SCOPE

This document defines the processes for change management of oss interfaces, products and processes (including manual) as described below. Cmp provides a means to address changes that support or affect pre-ordering, ordering/provisioning, maintenance/repair and billing capabilities and associated documentation and production support issues for local services provided by clecs to their end users.

The cmp is managed by clec and qwest representatives each having distinct roles and responsibilities.  The clecs and qwest will hold regular meetings to exchange information about the status of existing changes, the need for new changes, what changes qwest is proposing, how the process is working, etc.  The process also allows for escalation to resolve disputes, if necessary.

Qwest will track changes to oss interfaces, products and processes. The cmp includes the identification of changes and encompasses, as applicable, [requirement definition, design, development, notification, testing, implementation and disposition of changes – revisit list]. Qwest will process any such changes in accordance with the cmp described in this document.

The CMP is dynamic in nature and, as such, is managed through the regularly scheduled meetings.  This document may be revised, through the procedures described in section (X)

# Managed Changes

## Changes to Existing Interfaces

### TYPES OF CHANGE

The change request should fall into one of the following classifications:

- Type 1 (Production Support) Change

A Type 1 change corrects problems discovered in production versions of an OSS interface.  Either Qwest or the CLEC may initiate the change request.  Typically, this type of change reflects instances where a technical implementation is faulty or inaccurate such as to cause correctly or properly formatted data to be rejected.  Instances where Qwest or CLECs misinterpret interface specifications and/or business rules must be addressed on a case-by-case basis.  All parties will take all reasonable steps to ensure that any disagreements regarding the interpretation of a new or modified business process are identified and resolved during the change management review of the change request.  Type 1 changes will be processed on an expedited basis by means of an emergency release of software/documentation.

Additionally, once a Type 1 change is identified, the change management team (see the Managing The Change Management Process section) must determine the nature and scope of the maintenance.  Type 1 changes are categorized in the following manner:

Severity 1:	Production Stopped: Interface Unusable – Interface discrepancy results in totally unusable interface requiring emergency action.  CLEC Orders/Pre-Orders cannot be submitted or will not be accepted by Qwest and manual work-arounds are not feasible.  Correction is considered essential to continued operation.  Qwest and CLECs should dedicate resources to expedite resolution.

Acknowledgment Notification	= 1 hour

Status Notification			= bi-hourly

Severity 2:	Production Degraded: Interface Affecting - An interface discrepancy that requires a work-around(s) on the part of the CLEC or Qwest.  The change is considered critical to continued operation.  It does not stop production, but affects key applications.

Acknowledgment Notification	= 4 hours

Status Notification			= weekly

Implementation time		= 14 - 30 calendar days

Severity 3:	Process Impacted: Pre-order / Order requests can be submitted and will be accepted through normal processes / interfaces.  Clarification is considered necessary to ongoing operations.

Acknowledgment Notification	= 7 calendar days

Implementation time			= 30 - 60 calendar days

- Type 2 (Regulatory) Change

A Type 2 change is mandated by regulatory or legal entities, such as the Federal Communications Commission (FCC), a state commission/authority, or state and federal courts.  Regulatory changes are not voluntary but are requisite to comply with newly passed legislation, regulatory requirements, or court rulings.  Either the CLEC or Qwest may initiate the change request.

- (Industry Guideline) Change

An Industry Guideline Change implements Industry Guidelinesusing a national implementation timeline, if any.  Either Qwest or the CLEC may initiate the change request.  These guidelines are industry defined by:

Alliance for Telecommunications Industry Solutions (ATIS) Sponsored

- Ordering and Billing Forum (OBF)

- Local Service Ordering and Provisioning Committee (LSOP)

- Telecommunications Industry Forum (TCIF)

- Electronic Commerce Inter-exchange Committee (ECIC)

- Electronic Data Interface Committee (EDI)

- American  National  Standards Institute (ANSI)   (Action item#)

- Qwest Originated Change

A Qwest Originated change is originated by Qwest does not fall within the changes listed above and is within the scope of CMP].

- CLEC Originated Change

A CLEC Originated change is originated by the CLEC does not fall within the changes listed above and is within the scope of CMP.

- Tracking Change Requests [move to CR initiation process]

The providerQwest will assign a tracking number to each change request and track changes to each change request.  Tracking will be accomplished via a change request log.

# CHANGE REQUEST INITIATION PROCESS

The change request initiator will complete a Change Request Form (see Appendix X) as defined by the instructions on Qwest’s CMP web site.  The Change Request Form is also located on Qwest’s CMP web site.

- CLEC Originated Requests –

The CLEC will submit the Change Request Form to  the appropriate Qwest CMP Manager electronically as defined in the CR Form instructions..  Qwest will review the submitted change request for completeness.  Within two (2) business days of receipt, Qwest will either request information to ensure a complete request or will return a tracking number for the change request.  This will be done via email  to the originator.  Within ex (x) business days after the CR Tracking number has been assigned, Qwest will contact the CR originator to schedule  clarification discussions if necessary.

Qwest will provide a response notification to the CLECs within X business days via email and will be posted on the CMP web site. The CR originator may request a conference call before the next scheduled CMP Meeting to discuss the provided response

Change requests that have been assigned a tracking number fourteen (14) calendar days prior to the next prioritization meeting will be included on the spreadsheet of change requests pending initial rating.

Within twenty-one (21) calendar days after the change request is submitted, Qwest will provide a preliminary assessment indicating one of the following:

- The change request is accepted and is a candidate for prioritization (see Prioritization section).

- The change request is rejected, and the reason for rejection.

All valid change requests and the change request log will be posted on Qwest’s web site.

CLECs may submit a formal request to Qwest to re-rate a change request no later than fourteen (14) calendar days prior to the next prioritization review.  The request must include a reason for requesting the re-rate. This will normally be done via e-mail to Qwest with a copy to all Change Management team members.

CLEC initiated requests are Type 5, except when the proposed change has an impact on a regulatory mandate, e.g. metrics.  Change requests that have impact on regulatory mandates are Type 2.

- Provider Originated Requests

Provider initiated requests are Type 4, except when the proposed change has an impact on a regulatory mandate, e.g. metrics.  Change requests that have impact on regulatory mandates are Type 2.

Type 4 requests will be made available to CLECs at least fourteen (14) calendar days prior to a scheduled prioritization review.  The Type 4 change requests, except those that are related to new products or services, are prioritized by CLECs with Type 5 change requests (see Prioritization section).

If Qwest announces a new interface before applicable guidelines are finalized at the appropriate industry forums, Qwest will review the final guidelines when they are issued.  The review will determine any alterations that may be necessary for compliance with the finalized requirements and will work the changes within the guidelines of the CMP.  Qwest will review its system requirements and provide known exceptions to industry guidelines.

# INTRODUCTION OF A NEW INTERFACE

The process for introducing a new interface will be part of the CMP.

- Release Planning

At least nine (9) months in advance of the target implementation date, Qwest will share the new interface plans via web site posting and CLEC notification.

Qwest will share preliminary plans for the new interface, including:

- Proposed functionality of the interface

- Proposed detailed implementation time line (e.g., milestone dates, CLEC/provider comment/response turnaround dates)

- Provider constraints

- Exceptions to industry guidelines/standards, etc.

- Proposed CLEC/provider meeting plans (The first scheduled meeting should be held no sooner than fourteen (14) calendar days following publication of the CLEC notification.)

- Requirements

- Design & Development

- Connectivity and Firewall Rules

- Test Planning

- Implementation

- Change Control

- CLEC Responses/Comments

Upon review of the preliminary plans for the interface if the CLEC wishes to provide feedback the CLEC must send a written response to Qwest. These responses must be provided no later than seven (7) calendar days prior to the first scheduled meeting.  The CLEC’s response will specify the CLEC’s questions, issues and any alternative recommendations.

CLECs may provide feedback to Qwest during CLEC/provider meetings.  Additional CLEC feedback may be provided in accordance with the dates outlined in the detailed implementation time line.

- Provider Responses/Comments

Qwest will maintain both a proprietary and non-proprietary issue log containing CLEC comments and Qwest responses.  This non-proprietary issue log will be posted to Qwest’s web site upon receipt of CLEC feedback. Qwest will respond to the CLEC feedback in accordance with the dates outlined in the detailed implementation time line.  Qwest will also communicate its base line interface development plans via web site posting and CLEC notification in accordance with the dates outlined in the detailed implementation time line.

- Final Release Announcement

Qwest will provide a Final Release Announcement to the CLECs via web site posting and a carrier notification.

# CHANGE TO EXISTING INTERFACES

- Pre-order, Order application–to-application Change Process (Action item#)

As part of its rolling twelve (12) month development view, Qwest will prepare a preliminary package of the required changes and will share these plans at scheduled change management meetings.  Qwest should make available two (2) versions of an interface between the sunrise and sunset dates.

Unless mandated, Qwest will implement no more than four (4) releases requiring coding changes to the CLEC interfaces within a calendar year.  These changes should occur no less than three (3) months apart.

- Versioning of Type 1 Changes

For Type 1 changes, the version number will not be incremented and will not cause the oldest dot version of the current version to be retired as a result of the implemented fix.

- Versioning of Type 2 Changes

For Type 2 changes that must occur between regularly scheduled releases, Qwest will not retire the oldest version in order to implement the Type 2 change.  The Type 2 change will be implemented as either a dot release or a sub-dot release of all versions (except a retired version), unless the structure of the old version could not accommodate the Type 2 change or the old version is scheduled to be retired within the next six months.

If the Type 2 change results in an interface implementation, before applicable industry guidelines are finalized at the appropriate industry forums, dot release versioning is issued.  An example of dot versioning of a provider’s LSOG Issue 5 implementation is V5.1.

If the Type 2 change results in an interface implementation that is in line with industry guidelines, sub-dot release versioning is issued.  An example of sub-dot release of a provider’s LSOG Issue 5 implementation is V5.0.1.

Type 2 changes that occur at the time of a regularly scheduled release will be made in all versions (except a retired version).  If the structure or intent of the old version cannot accommodate the change then, via the Prioritization process a joint provider/CLEC decision is made that the mandate should not be implemented in an old version.

- Versioning of Type 3 Changes

For Type 3 changes, the base version identity should follow the LSOG issue identity.  For example, the first release of a provider’s LSOG Issue 5 implementation should be V5.0.

- Versioning of Type 4 and Type 5 Changes

Type 4 and Type 5 changes will be implemented as a sub-dot release of all versions, unless the structure of the old version could not accommodate the Type 4 or Type 5 change.

If the Type 4 or Type 5 change results in an interface implementation, before applicable industry guidelines are finalized at the appropriate industry forums, dot release versioning is issued.  An example of dot versioning of a provider’s LSOG Issue 5 implementation is V5.1.

If the Type 4 or Type 5 change results in an interface implementation that is in line with industry guidelines, sub-dot release versioning is issued.  An example of sub-dot release of a provider’s LSOG Issue 5 implementation is V5.0.1.

# RETIREMENT OF EXISTING INTERFACES

The retirement of an interface is Qwest’s elimination of an existing interface (i.e., paper, GUI, Gateway).

- Initial Retirement Plans

At least nine (9) months in advance of the target retirement date, Qwest will share the retirement plans via web site posting and CLEC notification.  If the functionality exists through another interface, Qwest will announce the retirement nine (9) months prior to the actual retirement.  If the equivalent functionality does not exist through an existing interface but will reside in a scheduled new interface, Qwest will announce the retirement at the same time as the new interface.  The scheduled new interface is to be in a CLEC certified production release prior to the retirement of the older interface.

The CLEC notification will contain:

- The rationale for retiring the interface

- The proposed detailed retirement time line (e.g., milestone dates, CLEC/provider comment/response turnaround dates)

- Final Retirement Notice

The Final Retirement Notice will be provided to CLECs and contain:

- Where the replacement functionality will reside in a new interface and when the new interface has been certified by a CLEC

- Provider’s responses to the CLECs’ comments

- Actual retirement date

# ADMINISTRATION

# MANAGING THE CHANGE MANAGEMENT PROCESS

FROM AUGUST 8, 2001 REDLINED FRAMEWORK

- Change Management POC

Qwest and each CLEC will designate primary and secondary change management POC(s) who will serve as the official designees for matters regarding this CMP.  The primary POC is the official voting member, and a secondary (alternate) POC can vote in the absence of the primary POC for each CLEC..

CLECs and Qwest will exchange POC information including items such as:

- Name

- Title

- Company

- Telephone number

- E-mail address

- Fax number

- Cell phone/Pager number

- Change Management POC List

Primary and secondary CLEC POCs should be included in the Qwest maintained distribution list.  . It is the CLECs responsibility to notify Qwest of any POC changes.  The list will be made available to all participating CLECs with the permission of the POCs.

- Preferred Method of Communication

The preferred method of communication is e-mail with supporting information posted to the web site

- Governing Body

The change management organizational structure must support the CMP.  Each position within the organization has defined roles and responsibilities as outlined below.

CMP Team: Representatives are from the CLECs (or their authorized agents) and Qwest.  This team meets monthly to review, prioritize, and make recommendations for change management requests.  The change management requests are used as input to internal change management processes.

CMP Steering Committee: The CMP Steering Committee consists of representatives from the CLECs and Qwest who will be responsible for managing compliance to the CMP document.  The responsibilities of the CMP Steering Committee are:

- On-going commitment

- Participation in change management meetings/conference calls

- Reviewing changes/suggestions to the CMP document for submittal to OBF

- Process improvements

- Managing meeting schedule/logistics

A standing agenda item at the regular change management meetings will provide an opportunity for Qwest and CLECs to assess the effectiveness of the CMP.  Both the CLECs and Qwest will use this opportunity to provide feedback of instances of non-compliance and commit to taking appropriate action(s).

Provider POC: Qwest POC is responsible for managing the CMP.  Qwest POC will be responsible for maintaining the integrity of the change requests, preparing for and facilitating review meetings, presenting change requests to Qwest’s internal CMP, and ensuring that all notifications are communicated to the appropriate parties.

CLEC POC: The CLEC POC will serve as the official designee for all matters regarding CMP, including:

- Submission of CLEC change request forms

- Notification of critical matters, such as Type 1 errors

Release Management Team: A team of CLEC and provider representatives who manage the implementation of scheduled releases.

# MEETINGS

FROM AUGUST 8, 2001 REDLINED FRAMEWORK

Change Management meetings will be conducted on a regularly scheduled basis, at least on a monthly basis. Meeting participants can choose to attend meetings in person or participate by conference call.

Meetings are held to review, prioritize, manage the implementation of process and system changes  and address change management requests.  Qwest will review the status of all applicable change requests.  The meeting may also include discussions of Qwest’s development view.

CLEC’s request for additional agenda items and associated materials should be submitted to Qwest at least five (5) business days by noon (MST) in advance of the meeting. Qwest is responsible for distributing the agenda and associated meeting materials at least three (3) business days by noon (MST) in advance of the meeting. Qwest will be responsible for preparing, maintaining, and distributing meeting minutes . Attendees with any walk-on items should bring materials of the walk-on items to the meeting.

All attendees, whether in person or by phone, must identify themselves and the company they represent.

Additional meetings may be held at the request of Qwest or any qualified CLEC (as defined in this document).  Meeting notification must contain an agenda plus any supporting meeting materials. These meetings should be announced at least five (5) business days prior to their occurrence. Exceptions may be made for emergency situations.

- Meeting Materials [Distribution Package] for Change Management Meeting

FROM AUGUST 8, 2001 REDLINED FRAMEWORK

Meeting materials should include the following information:

- Meeting Logistics

- Minutes from previous meeting

- Agenda

- Change Requests and responses

- New/Active

- Updated

- Log

- Issues, Action Items Log and associated statuses

- Release Summary12 Month Development View

- Monthly System Outage Report

- Any other material to be discussed

Qwest will provide Meeting Materials (Distribution Package) electronically by noon 3 business days prior to the Monthly CMP Meeting.  In addition, Qwest will provide hard copies of the Distribution Package at the Monthly CMP Meeting.

- Meeting Minutes for Change Management Meeting

FROM AUGUST 8, 2001 REDLINED FRAMEWORK

- Qwest will take minutes.

Qwest will summarize discussions in meeting minutes and include any revised documents such as Issues, Action items and statuses.

Minutes should be distributed to meeting participants for comments or revisions no later than five (5) business days by noon (MST)after the meeting. CLEC comments should be provided within two (2) business days by noon (MST).  Revised minutes, if CLEC comments are received , should be distributed within nine  (9) business days by noon (MST) after the meeting.

- Qwest Wholesale CMP Web Site[Need to re-visit – ACTION ITEM #17G]

FROM AUGUST 8, 2001 REDLINED FRAMEWORK

To facilitate access to CMP documentation, Qwest will maintain CMP information on its web site. The web site should be easy to use and updated in a timely manner.  The Web site should be a well organized central repository for CLEC notifications and CMP documentation.  Active documentation including meeting materials (Distribution Package), should be maintained on the website.   Change Requests and release notifications should be identified in accordance with the agreed upon naming convention, to facilitate ease of identification. [action item #] Qwest will maintain closed and old versions of documents on the web site’s Archive page for 18 months before storing off line. Information that has been removed from the web site can be obtained by contacting the appropriate Qwest CMP Manager. At a minimum, the CMP web site will  include:

- Current version of Qwest CMP document describing CMP’s purpose and scope of setting forth the CMP objectives, procedures, and timelines, including release life cycles.

- Calendar of release dates

- OSS hours of availability

- Links to related web sites, such as IMA EDI, IMA GUI, CEMR, and Notices

- Current CMP escalation process

- CMP prioritization process description and guidelines

- Change Request form and instructions to complete form

- Submitted and open Change Requests and the status of each

- Responses to Change Requests and written responses to CLEC inquiries

- Meeting (formal and informal) information for CMP monthly meetings and interim meetings or conference calls, including descriptions of meetings and participants, agendas, sign-up forms, and schedules

- A log of CLEC and Qwest change requests and associated statuses

- Meeting materials(distribution package)

- Meeting minutes

- Release announcements and other CLEC notifications and associated requirements

- Directory to CLEC notifications for the month

- Business rules, SATE test case scenarios technical specifications, and user guides will be provided via links on the CMP web site.

- Contact information for the CMP POC list, including CLEC, Qwest and other participants (with participant consent to publish contact information on web page).

# REQUIREMENTS REVIEW

- Draft Interface Release Requirements

Prior to implementing a new interface or a change to an existing interface, Qwest will notify CLECs of the draft release requirements.

Notification and confirmation time lines for Type 1 are determined on an individual case basis based on the severity of the problem.

Notifications for Type 2 changes are based on applicable law and / or regulatory rules.

Type 3 time lines are based on CLEC / provider agreement in conjunction with the rollout of national guidelines, (See Issue 1714: New Issue Life Cycle Process) subject to any overriding regulatory obligations.

Generally, a Type 4 and Type 5 change notification will occur at least 73 calendar days prior to implementing the change.  Draft business rules / technical specifications will be produced and distributed to CLECs 66 calendar days prior to implementation.  CLECs have fifteen (15) calendar days from the initial publication of draft documentation to provide comments / questions on the documentation.  Change confirmation will occur 45 calendar days prior to implementation through publication of final business rules / technical specifications.

For Type 4 or Type 5 change requests more or less notification may be provided based on severity and the impact of the change.  For example, Qwest can implement the change in less than 45 calendar days.

Documentation of new or revised error messages associated with Type 4 or Type 5 change requests will be provided no later than 30 calendar days prior to implementation date.

- Content of Draft Interface Release Requirements

The Notification letter will contain:

- Written summary of change(s)

- Target time frame for implementation

- Any cross-reference to updated documentation such as the Users Guide. This type of documentation should also include a summary of changes made to the document

- Walk Through of Draft Interface Release Requirements

If requested by one or more CLECs within fourteen (14) calendar days of receiving the initial Release Requirements, Qwest will sponsor a walk through with the appropriate internal subject matter experts.  Qwest will hold this walk through no later than thirty (30) calendar days prior to the scheduled implementation.

- CLEC’s Comments on Draft Interface Release Requirements

If the CLEC identifies issues or requires clarification, the CLEC must send a written response to Qwest and the CLEC’s Account Manager. Qwest must receive the CLEC’s response seven (7) calendar days prior to the date of the Initial Release Requirements.  The response will specify the CLEC’s questions, issues and any other alternative recommendations for implementation.

- Provider Response to Comments

Qwest will review and respond with written answers to all CLEC issues, comments/concerns within seven (7) calendar days.  The answers will be shared with all CLECs, unless the question (s) are marked proprietary.  Any changes that may occur as a result of the responses will be distributed to all CLECs in the same notification letter.

- Final Interface Release Requirements

The notification letter resulting from the CLEC’s response from the Initial Release Notification will constitute the Final Release Requirements.

- Content of Final Interface Release Requirements

In addition to the content of Interface Initial Release Requirements, the Final Release will include the following:

- Summary of changes from Qwest response to comments

- Indication of type of change (e.g., documentation change, business rule change, clarification change)

- Changed requirements pages

- Release date

- Interval before implementation of release

Qwest’s planned implementation date will not be sooner than forty-five (45) calendar days from the date of the final release requirements.  Qwest will post notification to provider’s web site to inform the CLECs of possible impact to CLEC ordering ability.  Qwest will post this information forty-five (45) calendar days prior to the scheduled implementation of such changes, if possible, but not less than thirty (30) calendar days prior to implementation.  Emergency changes that occur without advance notification will be posted within 24 hours of the change.  The implementation time line for the release will not begin until all related documentation is provided.

# PRIORITIZATION

- Prioritization Review

The prioritization review provides the forum for reviewing and prioritizing Type 4 and Type 5 change requests.  Qwest will facilitate the meeting.  Both CLECs and Qwest should have appropriate subject matter experts in attendance.  Meetings will be held monthly, or more frequently if needed, and are open to all CLECs.  The prioritization review objectives are to:

- Introduce newly initiated CLEC and provider change requests.

- Allow CLECs to prioritize new change requests and re-rate existing change requests by providing specific input as to the relative importance that CLECs, as a group, assign to each such change request.

- Provide status on outstanding CLEC and provider change requests.

- Qwest will distribute all materials fourteen (14) calendar days prior to the prioritization review.  The materials will include:

- Agenda

- Prioritized spreadsheet of Type 4 and Type 5 change requests

- Spreadsheet of change requests pending initial rating and re-rating (see Appendix B)

- New change requests as submitted by initiating CLEC or provider

- Prioritization Process

During the review, the initiators will present their new change requests and any requests for re-rate.  This will be followed by a question and answer session.  After all presentations are complete, the voting of change requests will begin.

Re-rate requests will only be accepted from CLECs who participated in the initial voting.  Once a re-rate is requested, all CLECs participating at the subsequent meeting can submit a rating.

CLECs may request and rate a modification to a new change request at the prioritization review, if agreed to by the originating CLEC(s).  The originating CLEC must update the change request with the agreed upon modification.

- Voting

Voting should be conducted according to the following guidelines:

- A CLEC must either be using the interface impacted by the change request or have a Letter of Intent to use the interface on file with Qwest to participate in the vote.

- Each CLEC is allowed one vote per change request and should have one representative responsible to provide a rating.  Each CLEC can only assign a rating to a change request at the prioritization review.  A rating will not be accepted outside of the prioritization review.

- CLECs may only provide a rating at the meeting where the new change request is introduced.  CLECs that were not present at that meeting may not submit ratings at subsequent meetings, unless there is a request to re-rate.

- A CLEC may delegate its vote to an authorized agent acting on its behalf by providing a Letter of Authority.

- Each participating CLEC ranks each change request by providing a rank from 1 (low) to 5 (high).  Votes will be averaged to determine order of ranking and results (see Appendix C) will be provided prior to the close of the prioritization review.

- CLECs can defer/pass on voting.  A rating of defer or pass will not be averaged in the overall rating.

# ESCALATION PROCESS

FROM SEPTEMBER 20, 2001 REDESIGN SESSION

- Guidelines

- The escalation process will include items that are defined as within the CMP scope.

- The decision to escalate is left to the discretion of the CLEC, based on the severity of the missed or unaccepted response/resolution

- Escalations may also involve issues related to CMP itself, including the administration of the CMP

- the expectation is that escalation should occur only after change management procedures have occurred per the CMP

- Cycle

- Item must be formally escalated as an e-mail sent to the Qwest CMP escalation e-mail address [URL to be established]

- Subject line of the escalation e-mail must include:

  - CLEC Company name

  - “ESCALATION”

  - Change Request (CR) number and status, if applicable

- Content of e-mail must enclose appropriate supporting documentation, if applicable, and to the extent that the supporting documentation does not include the following information, the following must be provided.:

  - Description of item being escalated

  - History of item

  - Reason for Escalation

  - Business need and impact

  - Desired CLEC resolution

  - CLEC contact information including Name, Title, Phone Number, and e-mail address

  - CLEC may request that impacted activities be stopped, continued or an interim solution be established.

- Qwest will acknowledge receipt of the complete escalation e-mail with an acknowledgement of the e-mail no later than the close of business of the following business day.  If the escalation email does not contain the following specified information Qwest will notify the CLEC by the close of business on the following business day, identifying and requesting information that was not originally included. When the escalation email is complete, the acknowledgement email will include:

  - Date and time of escalation receipt

  - Date and time of acknowledgement email

  - Name, phone number and email address of the Qwest Director, or above, assigned to the escalation.

- Qwest will post escalated issue and any associated responses on the CMP web site within 1 business day of receipt of the complete escalation or response. [see action item]

- Qwest will give notification that an escalation has been requested via the Industry Mail Out process [in a time frame to be determined – Jarby]

- Any other CLEC wishing to participate in the escalation must submit an e-mail notification to the escalation URL within one (1) business day of the mail out.  The subject line of the e-mail must include the title of the escalated issue followed by “ESCALATION PARTICIPATION”

- Qwest will respond with a binding position e-mail including supporting rationale as soon as practicable, but no later than:

- For escalated CRs, seven (7) calendar days of sending the acknowledgment e-mail,.

- For all other escalations, fourteen (14) calendar days of sending the acknowledgment e-mail.

- The escalating  CLEC will respond to Qwest within seven (7) calendar days with a binding position e-mail.

- When the escalation is closed, the resolution will be subject to the CMP.

# INTERFACE TESTING

Qwest will provide a separate Customer Test Environment (CTE) for the testing of application-to-application interfaces for pre-order and order.  There are two types of testing: new release testing and production support.  New release testing provides the opportunity to test the code associated with releases for Types 2 through 5 change requests.  Production support testing allows CLECs and Qwest to test changes made as a result of Type 1 change request implementation.

- New Release & Production Support Testing in the CLEC Test Environment (CTE)

This section provides information regarding the CTE and the procedures for new release and Production Support testing.

The CTE is a separate environment that contains the application-to-application interface and gateway applications for preordering and ordering.  This environment is used for CLEC testing – both new release testing and new entrant testing.  CLECs are responsible for establishing and maintaining connectivity into the CTE.  Provided a CLEC uses the same connectivity option as it uses in production, the CLEC should, in general, experience response times similar to production.  However, this environment is not intended for volume testing.  The CTE contains the appropriate applications for pre-ordering and Local Service Request (LSR) ordering up to and including the service order processor.

Any special procedures required due to geographical or system differences will be reviewed with the participating CLEC prior to the implementation of their testing phase.

- New Release Testing

New release testing is the process CLECs use to test an upcoming Qwest systems release that impacts the interface and business rules between CLECs and Qwest.

- Getting Ready for the New Release Testing

CLECs should be notified of the content of the release through the change management process.  CLECs should review the content of the release and determine if they want to participate in the test and what transactions they would like to submit as part of the test.

Qwest will send an industry notification, including testing schedules, to CLECs so they may determine their intent to participate in the test.  CLECs wishing to participate in the test should make arrangements with Qwest testing coordinator.  Qwest will publish any changes to the schedule.

- Production Support Testing

Production Support testing occurs in a production like environment used in support of new entrant testing.  New entrant testing is intended for those CLECs that are not currently in production or that want to test new ordering or pre-ordering transactions for which they have not been through testing.

# TRAINING

All changes to existing interfaces, as well as the introduction of new interfaces, will be incorporated into CLEC training.

Qwestmay conduct CLEC workshops.  CLEC workshops are organized and facilitated by Qwest and can serve any one of the following purposes:

- Educate CLECs on a particular process or business function

- Collect feedback from CLECs on a particular process or business function

- Provide a forum for Qwest or CLECs to lobby for the implementation of a particular process or business function

Dispute Resolution Process

FROM SEPTEMBER 20, 2001 REDESIGN SESSION

- CLECs and Qwest will work together in good faith to resolve any issue brought before the CMP [define Good Faith]. In the event that an impasse issue develops, , a party may pursue the dispute resolution processes set forth below: Item must be formally noticed as an e-mail sent to the Qwest CMP Dispute Resolution e-mail address [URL to be established] Subject line of the e-mail must include:

  - CLEC Company name

  - “Dispute Resolution”

  - Change Request (CR) number and status, if applicable

- Content of e-mail must enclose appropriate supporting documentation, if applicable, and to the extent that the supporting documentation does not include the following information, the following must be provided:

  - Description of item

  - History of item

  - Reason for Escalation

  - Business need and impact

  - Desired CLEC resolution

  - CLEC contact information including Name, Title, Phone Number, and e-mail address

  - Qwest will acknowledge receipt of the complete Dispute Resolution e-mail within one (1) business day

- Qwest or any CLEC may suggest that the issue be resolved through an Alternative Dispute Resolution (ADR) process, such as arbitration or mediation using the American Arbitration Association (AAA) or other rules.  If the parties agree to use an ADR process and agree upon the process and rules to be used, including whether the results of the ADR process are binding, the dispute will be resolved through the agreed-upon ADR process.

- Without the necessity for a prior ADR Process, Qwest or any CLEC may submit the issue, following the commission’s established procedures, with the appropriate regulatory agency requesting resolution of the dispute. This provision is not intended to change the scope of any regulatory agency's authority with regard to Qwest or the CLECs.

This process does not limit  any party’s right to seek remedies in a regulatory or legal arena at any time.

# DEFINITION OF TERMS

| Term | Definition |
| --- | --- |
| CLEC | Party originating a request (LSR) |
| INTERFACE | A mechanism to communicate between CLEC/provider or trading partners (e.g., paper, GUI, gateway) - A new interface is Qwest’s introduction of paper, GUI, gateway, etc., to all CLECs for the first time. - A change to an interface may include: - Paper to GUI - Changes of EDI to CORBA |
| ISSUE | The specific OBF LSOG Issue (e.g., Local Services Ordering Guidelines (LSOG) document, Issue 5, August 2000) |
| PROVIDER | Party receiving request (LSR) |
| RELEASE | Implementation of version (Type 3 change) using a particular interface. A release may include enhancements or customization (Type 1,2,4 or 5 change) to an LSOG version by a provider as well as CLEC/provider business requirements. |
| VERSION | The supported OBF LSOG Issue (e.g., Local Services Ordering Guidelines (LSOG) document, Issue 5, August 2000) (Type 3 change) |

# GLOSSARY OF TERMS

ANSI	American National Standards Institute

ATIS	Alliance for Telecommunications Industry Solutions

CMP	Change Management Process

ECIC	Electronic Communications Implementation Committee

EDI	Electronic Data Interchange

FCC	Federal Communications Commission

GUI	Graphical User Interface

ITU	International Telecommunications Union

LOI	Letter of Intent

LSR	Local Service Request

NRIC	Network Reliability and Interoperability Council

OBF	Ordering and Billing Forum

OIS	Outstanding Issue Solution

OSS	Operational Support Systems

POC	Point Of Contact

RN	Release Notification

TCIF	Telecommunications Industry Forum

# APPENDIX A: CHANGE REQUEST FORM AND CHECKLIST

- Appendix A-1: Change Request Form

(1) Internal Reference #                                      (2) Date Change Request Submitted ___/___/___

(3)  TYPE 1 (EMERGENCY)   (4)  TYPE 2 (REGULATORY)   (5)   TYPE 3 (INDUSTRY)

- Severity 1 (stops production)

- Severity 2 (impacts production)

- Severity 3 (major w/work around)

(6)   TYPE 4 (PROVIDER)         (7)   TYPE  5 (CLEC)

(4) CLEC

(5) Originator______________________________   (6) Phone

(7) Originator’s Email Address  __________________   (8) Fax

(9) Alternate Contact __________________________   (10) Alt Phone #

(11) Title of Change

(12) Category    Add New Functionality         Change Existing

(13) Interfaces Impacted

- Pre-Ordering

- Ordering

- Maintenance

- Manual

- Billing

- Business Rules

- Other

(14) Description of requested change including purpose and benefit received from this change.  (Use additional sheets, if necessary.)

(15) Known dependencies

(16) List all business specifications and/or requirements documents included (or Internet / Standards location, if applicable)

This Section to be completed by Provider ONLY.

(17) Change Request Log #__________________________	(18) Clarification  Yes     No

.

(19) Clarification Request Sent ___/___/___          (20) Clarification Response Due ___/___/___

(21) Status __________

(22) Change Request Review Date __/__/__        (23) Target Implementation Date ___/___/__

(24) Last Modified By _____________________________       (25) Date Modified ___/___/___

(26) Change Request Activity  ____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

(27) Rejected Change Request

- Cost/benefits

- Resource commitments

- Industry or regulatory direction

- Provider direction

- Other

_____________________________________________________________________________________________________________________________________________

(28) Cancellation Acknowledgment CLEC _______  Provider______  Date ___/___/___

(29) Request Escalation Yes    No

(30) Escalation Considerations

___________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

(31) Agreed Release Date ___/___/___

This section to be completed by Provider – Internal Validation of Defect Change Request.

(32) Defect Validation Results:

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Appendix A-2: Change Request Form Checklist

All fields will be validated before Change Request is returned for clarification.

| Field | Checklist | Description | Instructions | Action Required |
| --- | --- | --- | --- | --- |
| 1 | Optional | Optional field for the initiator to use for internal tracking. The request may be generated prior to submission into Qwest’s change control process. | No action |  |
| 2 | Mandatory | Date Change Request sent to Provider. | Return to Sender | Date entry required |
| 3 | Mandatory | Indicate type of Change Request: CLEC or Provider initiated Industry Standard or Regulatory. | Return to Sender | Company designation required |
| 4 | Mandatory | Enter company name for the Change Request. | Return to Sender | Company name required |
| 5 | Mandatory | Enter originating company’s Change Control Initiator’s name. | Return to Sender | Initiator’s name required |
| 6 | Mandatory | Enter originating company’s Change Control Initiator’s phone number. | Return to Sender | Initiator’s phone number required |
| 7 | Mandatory | Enter originating company’s Change Control Initiator’s Email address. | Return to Sender | Initiator’s Email address required |
| 8 | Mandatory | Enter originating company’s Change Control Initiator’s fax number. | Return to Sender | Initiator’s fax number required |
| 9 | Mandatory | Enter originating company’s alternate contact name. | Return to Sender | Alternate contact name required |
| 10 | Mandatory | Enter originating company’s alternate contact phone number. | Return to Sender | Alternate contact number required |
| 11 | Mandatory | For the purpose of referencing the Change Request, assign a short, but descriptive name. | Return to Sender | Title required – maximum length 40 characters. |
| 12 | Mandatory | Identify request category for the Change Request. | Return to Sender | Category required |
| 13 | Mandatory | Identify originating company assessment of impact | Return to Sender | Entry required |
| 14 | Mandatory | Describe the proposed Change Request, indicating the purpose and benefit of request. If additional space is needed, use additional sheet. | Return to Sender | Description of Change Request required |
| 15 | Mandatory | Indicate any known dependencies relative to the Change Request. If none are known, enter “None known”. | Return to Sender | Entry required |
| 16 | Mandatory | Indicate whether additional information accompanies/supports the proposed Change Request If yes, list all documents attached or reference where they can be found, including internet address and standards reference, if applicable. | Return to Sender | Supporting documentation must accompany request |
| 17 | Mandatory Provider | A Change Request Log Number generated by the “Change Request Logging system” upon receipt of the Change Request. The number should be sent back to the initiator on the acknowledgment receipt. This # will be used to track the Change Request. | Return to Sender | Log number – system generated |
| 18 | ConditionalProvider | Indicates whether clarification is needed on the Change Request. | Return to Sender |  |
| 19 | ConditionalProvider | Date clarification request sent to Initiator. |  |  |
| 20 | ConditionalProvider | Date clarification due back from Initiator. | Return to Sender |  |
| 21 | Mandatory Provider | Indicate status of proposed Change Request (i.e., clarification, validation, pending, etc) |  |  |
| 22 | Mandatory Provider | Assign date when Change Request will appear on agenda. | Return to Sender |  |
| 23 | Mandatory Provider | A soft date for implementation. Updated based on Candidate Release Package info. |  |  |
| 24 | Mandatory Provider | Field that communicates who last updated the request. |  |  |
| 25 | Mandatory Provider | Field that communicates when the last update occurred. |  |  |
| 26 | Mandatory Provider | Change Request results captured from the Change Review meeting. |  |  |
| 27 | Conditional Provider | Cancelled Change Request reasoning. | Return to Sender |  |
| 28 | Conditional Provider | Concurrence with Change Request originating company. Show date of concurrence. | Return to Sender |  |
| 29 | Conditional Provider | Change Request Escalation indication. |  |  |
| 30 | Conditional Provider | Detailed description of the escalation considerations. |  |  |
| 31 | Mandatory Provider | Indicate agreed release date from Project Release Plan. |  |  |
| 32 | Mandatory Provider | Results of Internal Defect Validation |  |  |

# APPENDIX B: CHANGE REQUEST PRIORITIZATION FORM

| Item # | Change Request # | Description of Change Request | CLEC Rankings | Comments |
| --- | --- | --- | --- | --- |
|  |  | Title: Description: Process: System: Primary Area: LSOG Version: Initiator/Date: | Overall = Cust #1 = Cust #2 = Cust #3 = Cust #4 = Cust #5 = Cust #6 = |  |
|  |  | Title: Description: Process: System: Primary Area: LSOG Version: Initiator/Date: | Overall = Cust #1 = Cust #2 = Cust #3 = Cust #4 = Cust #5 = Cust #6 = |  |
|  |  | Title: Description: Process: System: Primary Area: LSOG Version: Initiator/Date: | Overall = Cust #1 = Cust #2 = Cust #3 = Cust #4 = Cust #5 = Cust #6 = |  |

# APPENDIX C: CMP PRIORITIZATION PROCESS EXAMPLE

Example:  Change Request E2 is prioritized highest.  Since E3 and E5 are tied, they will be re-ranked and prioritized according to the re-ranking.

| Pre-order | CLEC #1 | CLEC #2 | CLEC #3 | TOTAL | Average |
| --- | --- | --- | --- | --- | --- |
| E1 | 5 | 5 | 5 | 15 | 5 |
| E2 | 1 | 2 | 1 | 4 | 1 |
| E3 | 3 | 1 | 5 | 9 | 3 |
| E4 | 5 | 3 | 4 | 12 | 4 |
| E5 | 2 | 5 | 2 | 9 | 3 |
| E6 | 4 | 4 | 3 | 11 | 4 |