BEFORE THE WASHINGTON STATE

UTILITIES AND TRANSPORTATION COMMISSION

| MEEKER SOUTHERN RAILROAD, Petitioner, v. PIERCE COUNTY PUBLIC WORKS & UTILITIES, Respondent. | DOCKET TR-100036 COMMISSION STAFF RESPONSE TO MEEKER’S PETITION FOR EXEMPTION UNDER WAC 480-62-140 AND MOTION TO AMEND ORDERS 01 AND 03 and COMMISSION STAFF ADDENDUM TO INSPECTION REPORT USDOT CROSSING #085536R UTC CROSSING #42A32.40 |
| --- | --- |

RESPONSE TO MEEKER’S PETITION FOR EXEMPTION UNDER

WAC 480-62-140 AND MOTION TO AMEND ORDERS 01 AND 03

- On June 7, 2011, Meeker Southern Railroad (Meeker) filed a “Combined (1) Petition Under WAC 480-62-140 for Exemption from the MUTCD’s Minimum Two-Foot Horizontal Offset Standard Between Edge of Paved Shoulder to Flashing Light Signals and (2) Corresponding Motion to Amend Orders 01 and 03 in Regard to Approval Condition 2 of Order 01.”  The Washington Utilities and Transportation Commission Staff (“Commission Staff”) does not oppose the petition or the motion.

ADDENDUM TO INSPECTION REPORT

- On June 3, 2011, Commission Staff and Pierce County filed an Inspection Report describing their evaluation of Meeker’s work at the crossing that is the subject of this docket.  As described in Paragraph 7 of the Inspection Report, the signal mast on the north side of the crossing was found to be missing a bell.  As described in Paragraph 8 of the Inspection Report, the “Do Not Stop on Tracks” signs mounted on each of the two signal masts were found to be placed too low.  Meeker orally agreed to remedy these two deficiencies.

- Inadvertently omitted from the Inspection Report was a suggestion that a deadline be established for rectifying the deficiencies described in Paragraphs 7 and 8.  Commission Staff recommends that the Commission set a deadline of August 15, 2011 for Meeker to remedy the items identified in Paragraphs 7 and 8 of the Inspection Report.

DATED this _____ day of June, 2011.

Respectfully submitted,

ROBERT M. MCKENNA

Attorney General of Washington

______________________________

FRONDA WOODS, WSBA #18728

Assistant Attorney General

Counsel for Washington Utilities and

Transportation Commission Staff