Memorandum

July 10, 2007

To:		TR-060279 - File

From:		Kathy Hunter, Transportation Safety Compliance Manager

Subject:	TR-060279 – Washington Operation Lifesaver (OL) GCPF Project

On June 28, 2006, the Washington Utilities and Transportation Commission (commission) awarded a GCPF grant of $10,750 for trespasser prevention, specifically installation of 700 feet of fencing near Underwood on SR-14 in the Columbia River Gorge.

On July 9, 2007, OL submitted a request $6,285.56 for reimbursement for work pursuant to commission order. On June 19, 2007, commission staff conducted a site visit and verified that the project is completed, however staff noted that the approximate length of the fencing is between 570 and 580 feet, not 700 feet. As a result of the shorter length of the fence, staff is limiting reimbursement to no more than 83% of the $10,750 or $8,923.

Please close this docket.