Sep 95

Oct 95

Nov 95

Dec 95

Jan 96

Feb 96

Mar 96

Apr 96

May 96

Jun 96

Jul 96

Aug 96

Sep 96

Oct 96

Nov 96

Dec 96

Jan 97

Feb 97

Mar 97

Apr 97

May 97

Jun 97

Jul 97

Aug 97

Sep 97

Oct 97

Nov 97

Dec 97

Jan 98

Feb 98

Mar 98

Apr 98

May 98

Jun 98

# Text boxes

USW failed to reasonably forecast facilities which resulted in a lack of network capacity, violating three interconnection agreements (COL 6, 8).

USW failed to notify MCIm of network exhaust (FOF 47), violating three interconnection agreements, RCW 80.36.170 and 80.36.186 (COL 6, 11, 12, 13).

9/95 MCIm interconnected to USW Seattle Tandem (FOF 38)

9/1/95 Initial Agreement effective (FOF 11)

10/31/95 Fourth Supplemental Order, Interconnection Case

USW did not consolidate MCIm estimates into its forecasts (FOF 24).  Unreasonable for USW to forecast that it could meet MCIm’s demand through excess capacity

(FOF 37).

Federal Telecom Act

3/13/96 Ninth Supplemental Order, Interconnection Case

4/15/96 MCIm 1996-97 forecast transmitted to USW (Exh. C-46, FOF 39)

6/20/96 MCIm forecast (Exh. C-48)

8/19/96 MCIm informs USW of need at Seattle tandem

(FOF 40), USW informs MCIm of tandem exhaust (FOF 41).

8/26/96 Interim Agreement effective (FOF 12).

USW caused unacceptable delays on MCIm service requests (p. 16; FOF 48).  USW refused to allow access tandem interconnection, violating RCW 80.36.200

(COL 14).

Late 1996:  Statement of USW corporate policy in Exh. C-94 (FOF 14, 15)

12/96 USW call blocking affects MCIm customers (p. 23)

1997:  Call blocking on MCIm trunk group (p. 24)

4/97 USW first began to incorporate MCIm’s forecasts

(FOF 20)

4/24/97 MCIm forecast (Exh.  C-52, FOF 43)

USW did not timely initiate augments to increase capacity based on consolidated forecasting process

(FOF 46).

6/19/97 MCIm forecast (Exh. C-53)

MCIm files Complaint (FOF 7)

8/15/97 MCIm forecast (Exh. C-54)

8/20/97 Definitive Agreement effective (FOF 13)

12/15/97 MCIm forecast (Exh. C-55)

Hearing on Complaint

*FOF =  Finding of Fact; COL = Conclusion of Law; page numbers cite to Initial Order.