From: Jay Bennett [mailto:jbennett@ci.pacific.wa.us] 
Sent: Monday, May 19, 2008 11:38 AM
To: Washburn, Carole (UTC)
Cc: Jennifer Dvorak
Subject: City of Pacific

Hi Carol;

Please forward this e-mail to Kathy Hunter.

The City of Pacific requests an extension of time for completion of the project defined in the agreement for Docket No. TR-061548.

The City has worked with the local utility providers by having them relocate their facilities ahead of the formal bidding of the sidewalk/trail project along 3rd Ave. This is just completing and the City anticipates having the project bid in late June 2008, with construction completion in November 2008.

Therefore, we request the Agreement be amended to reflect a February 2009 termination date.

Please contact me at 253-929-1113 should you have any questions regarding this matter.

Jay Bennett – Community Development/Public Works Director

City of Pacific