EXHIBIT NO. ___(RG-1CT)

DOCKET NO. UE-13____

2013 PSE PCORC

WITNESS:  ROGER GARRATT

BEFORE THE

WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

| WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION, Complainant, v. PUGET SOUND ENERGY, INC., Respondent. |  | Docket No. UE-13____ |
| --- | --- | --- |

PREFILED DIRECT TESTIMONY (CONFIDENTIAL) OF
ROGER GARRATT
ON BEHALF OF PUGET SOUND ENERGY, INC.

REDACTED

VERSION

APRIL 25, 2013

PUGET SOUND ENERGY, INC.

PREFILED DIRECT TESTIMONY (CONFIDENTIAL) OF
ROGER GARRATT

CONTENTS

I.	INTRODUCTION	1

II.	PSE ACTED PRUDENTLY WITH RESPECT TO RESOURCE ACQUISITIONS AND IMPLEMENTATION	2

A.	Overview	2

B.	The 2011 Integrated Resource Plan Informed PSE’s Resource Need for Capacity and Renewable Resources	6

C.	PSE Issued a Request For Proposals (“RFP”) To Meet Its Resource Needs	6

D.	PSE Evaluated Resource Alternatives Using Current Information That Adjusted For Appropriate Factors and Risks	7

E.	PSE Informed and Involved its Board of Directors and Energy Management Committee	8

1.	PSE Informed and Involved its Board of Directors and EMC in the Decision to Acquire the Ferndale Generating Station	9

2.	PSE Informed and Involved its EMC in the Decision to Enter Into the ████████	10

3.	PSE Informed and Involved its EMC in the Decisions to Enter Into New or Renewed Transmission Contracts with BPA	10

F.	PSE Kept Contemporaneous Records of its Evaluation and Decision Processes	11

III.	CONCLUSION	11

REDACTED

PUGET SOUND ENERGY, INC.

PREFILED DIRECT TESTIMONY (CONFIDENTIAL) OF
ROGER GARRATT

# I.	INTRODUCTION

Q.	Please state your name, business address, and position with Puget Sound Energy, Inc.

A.	My name is Roger Garratt.  My business address is 10885 N.E. Fourth Street Bellevue, WA 98004.  I am employed by Puget Sound Energy, Inc. (“PSE”) as the Director of Financial Planning & Strategic Initiatives.

Q.	Have you prepared an exhibit describing your education, relevant employment experience, and other professional qualifications?

A.	Yes, I have.  It is Exhibit No. ___(RG-2).

Q.	What are your duties as the Director of Financial Planning & Strategic Initiatives?

A.	My present responsibilities include oversight of:  (i) the acquisition and development of electric resources for PSE; (ii) contracts for long-term electric supply; (iii) PSE’s emerging technology investigations and strategies; (iv) PSE’s five-year financial plan; and (v) PSE’s 20-year load forecast.

Q.	What is the nature of your prefiled direct testimony in this proceeding?

A.	This prefiled direct testimony generally provides a description of PSE’s requested prudence determinations with respect to each of the following:

(i)	the acquisition of the Ferndale Generating Station, including any and all associated costs (operating, transmission, etc.) related to such project;

(ii)	the execution of the purchase power agreement for ██ ██████████████████████████████;

(iii)	the implementation of the Federal Energy Regulatory Commission (“FERC”) license for the Baker River Hydroelectric Project (the “Baker River Project”), including any and all associated costs related to such license;

(iv)	the implementation of the FERC license for the Snoqualmie Falls Hydroelectric Project (the “Snoqualmie Falls Project”), including any and all associated costs related to such license; and

(v)	new and renewed firm transmission service agreements with Bonneville Power Administration (“BPA”).

# II.	PSE ACTED PRUDENTLY WITH RESPECT TO RESOURCE ACQUISITIONS AND IMPLEMENTATION

## A.	Overview

Q.	What prudence determinations does PSE seek in this proceeding?

REDACTED

A.	PSE seeks prudence determinations in this proceeding with respect to each of the following:

(i)	the acquisition of the Ferndale Generating Station , including any and all associated costs (operating, transmission, etc.) related to such project;

(ii)	the execution of the ████████;

(iii)	the implementation of the FERC license for the Baker River Project, including any and all associated costs related to such license;

(iv)	the implementation of the FERC license for the Snoqualmie Falls Project, including any and all associated costs related to such license; and

(v)	new and renewed firm transmission service agreements with BPA.

For a discussion regarding the acquisition of the Ferndale Generating Station and PSE’s decision to enter into the ██████, please see the Prefiled Direct Testimony of Mr. Michael Mullally, Exhibit No. ___(MM-1HCT), and supporting exhibits thereto, and the Prefiled Direct Testimony of Ms. Aliza Seelig, Exhibit No. ___(AS-1HCT), and supporting exhibits thereto.

For a discussion regarding the implementation of the FERC licenses for the Baker River and Snoqualmie Falls Projects, please see the Prefiled Direct Testimony of Mr. Paul K. Wetherbee, Exhibit No. ___(PKW-1CT), and supporting exhibits thereto, and the Prefiled Direct Testimony of Mr. Doug S. Loreen, Exhibit No. ___(DSL-1CT), and supporting exhibits thereto.

REDACTED

For a discussion regarding the new and renewed transmission service agreements with BPA, please see the Prefiled Direct Testimony of Mr. Tom DeBoer, Exhibit No. ___(TAD-1T), and supporting exhibits thereto, and the Prefiled Direct Testimony of Ms. Aliza Seelig, Exhibit No. ___(AS-1HCT), and supporting exhibits thereto.

Q.	What is PSE’s understanding of the Commission’s prudence standard?

A.	In PSE’s 2003 Power Cost Only Rate Case proceeding, Docket No. UE-031725, the Commission reaffirmed the standard it applies in reviewing the prudence of power generation asset acquisitions:

The test the Commission applies to measure prudence is what a reasonable board of directors and company management would have decided given what they knew or reasonably should have known to be true at the time they made a decision.  This test applies both to the question of need and the appropriateness of the expenditures.  The company must establish that it adequately studied the question of whether to purchase these resources and made a reasonable decision, using the data and methods that a reasonable management would have used at the time the decisions were made.

In addition to this generic reasonableness standard, the Commission has cited several specific factors that inform the question of whether a utility’s decision to acquire a new resource was prudent.  These factors include the following:

- First, the utility must determine whether new resources are necessary.

- Once a need has been identified, the utility must determine how to fill that need in a cost-effective manner.  When a utility is considering the purchase of a resource, it must evaluate that resource against the standards of what other purchases are available, and against the standard of what it would cost to build the resource itself.

- The utility must analyze the resource alternatives using current information that adjusts for such factors as end effects, capital costs, impact on the utility’s credit quality, dispatchability, transmission costs, and whatever other factors need specific analysis at the time of a purchase decision.

- The utility should inform its board of directors about the purchase decision and its costs.  The utility should also involve the board in the decision process.

- The utility must keep adequate contemporaneous records that will allow the Commission to evaluate its actions with respect to the decision process.  The Commission should be able to follow the utility’s decision process; understand the elements that the utility used; and determine the manner in which the utility valued these elements.

Q.	Did PSE’s decisions to acquire the Ferndale Generating Station, enter into the ████████, and enter into new and renewed transmission contracts meet this standard?

REDACTED

A.	Yes.  PSE had a clear, documented need for capacity resources in both the near and long term.  PSE also performed the analyses, decision-making and documentation processes expected by the Commission, as summarized in this prefiled direct testimony and in the Prefiled Direct Testimonies of Mr. Michael Mullally, Exhibit No. ___(MM-1HCT) and Ms. Aliza Seelig, Exhibit No. ___(AS-1HCT).

## B.	The 2011 Integrated Resource Plan Informed PSE’s Resource Need for Capacity and Renewable Resources

Q.	How did PSE determine its need for capacity and renewable resources?

A.	PSE determined its need for capacity and renewable resources based on the analyses performed for PSE’s 2011 Integrated Resource Plan (the “2011 IRP”), which PSE filed with the Commission in May 2011.  Please see Exhibit No ___(RG-3) for a copy of the 2011 IRP.  PSE subsequently updated its need for capacity resources, as described in the Prefiled Direct Testimonies of Mr. Michael Mullally, Exhibit No. ___(MM-1HCT) and Ms. Aliza Seelig, Exhibit No. ___(AS-1HCT).

## C.	PSE Issued a Request For Proposals (“RFP”) To Meet Its Resource Needs

Q.	How did PSE implement its strategy to meet its capacity and renewable resources needs?

A.	After completing and filing the 2011 IRP, PSE commenced the 2011 RFP process by filing a draft 2011 RFP with the WUTC on August 1, 2011.  The WUTC subsequently approved the draft 2011 RFP on October 13, 2011.  PSE released the 2011 RFP on October 17, 2011.  Please see Exhibit No ___(RG-4) for a copy of the 2011 RFP.

The 2011 RFP requested proposals from power producers, marketers, and power-plant developers to help PSE procure approximately 385 MW of resources.  Although PSE anticipates that energy efficiency, renewable power, and gas-fired generation will continue to be its dominant sources of new power supply in coming years, the 2011 RFP sought any viable power-supply offer or technology that could be in operation by 2016.  PSE also indicated that it would consider various contract arrangements, such as investment in existing power plants, ownership of new plants, or long-term PPAs.

Please see the Prefiled Direct Testimony of Mr. Michael Mullally, Exhibit No. ___(MM-1HCT), for a detailed description of the 2011 RFP process and evaluation.

## D.	PSE Evaluated Resource Alternatives Using Current Information That Adjusted For Appropriate Factors and Risks

Q.	How did PSE evaluate proposals submitted in response to the 2011 RFP?

A.	PSE engaged in a comprehensive process to evaluate the costs and risks associated with each proposal, both as individual projects and when viewed as potential additions to PSE’s resource portfolio.  PSE evaluated the proposals in two phases based on the criteria set forth in its 2011 RFP.  PSE designed these criteria to take into account qualitative and quantitative factors impacting the decision whether to acquire a potential resource.  They included consideration of end effects, dispatchability, transmission costs, capital costs, impact on PSE’s credit quality, and project feasibility, among other factors.

Q.	How did PSE evaluate self-build opportunities and unsolicited proposals submitted after the commencement of the 2011 RFP?

A.	PSE examined its self-build opportunities and unsolicited proposals submitted after the commencement of the 2011 RFP using the same due diligence criteria, analytic rigor, and models as it did for the other 2011 RFP proposals to find the resources with the lowest levelized costs, highest portfolio benefits, and lowest risk profiles.  PSE reviewed the projects to determine if they fit PSE’s need, and if they did, the costs were then compared to other reasonably executable alternatives.

## E.	PSE Informed and Involved its Board of Directors and Energy Management Committee

Q.	Has PSE actively involved its Board of Directors and Energy Management Committee in its resource acquisition process?

A.	Yes.  PSE involved its Board of Directors (the “Board of Directors”) and Energy Management Committee (the “EMC”) in the resource acquisition process.  The Resource Acquisition Group made several presentations to the Board of Directors and the EMC regarding the status of PSE’s analyses of the many potential resource opportunities it was considering to meet its need for additional resources.  The Board of Directors and the EMC were thereby advised of the management team’s evaluation methods, key assumptions, and results as the 2011 RFP evaluation progressed, including evaluations and conclusions regarding self-build opportunities and resources that came to PSE’s attention outside of the 2011 RFP process.

### 1.	PSE Informed and Involved its Board of Directors and EMC in the Decision to Acquire the Ferndale Generating Station

Q.	Please describe the internal approval process for the acquisition of the Ferndale Generating Station.

A.	PSE staff regularly kept PSE’s EMC informed and involved in the decision to acquire the Ferndale Generating Station.  Please see Exhibit No. ___(RG-5HC) for a compilation of pertinent presentations made to the EMC regarding the acquisition of the Ferndale Generating Station.

PSE staff also regularly kept PSE’s Board of Directors informed and involved in the decision to acquire the Ferndale Generating Station.  Please see Exhibit No. ___(RG-6HC) for a copy of the presentation to the Board of Directors for the acquisition of the Ferndale Generating Station.

Q.	What activity followed the approval by the Board of Directors of the decision to acquire the Ferndale Generating Station?

A.	PSE and Tenaska Washington Partners, L.P. closed the sale of the Ferndale Generating Station on November 15, 2012.

### 2.	PSE Informed and Involved its EMC in the Decision to Enter Into the ████████

Q.	Please describe the internal approval process for the ████████.

A.	Please see the Prefiled Direct Testimony of Mr. Paul Wetherbee, Exhibit No. ___(PKW-1CT), and the exhibits thereto, and the Prefiled Direct Testimony of Mr. Michael Mullally, Exhibit No. ___(ML-1HCT), and the exhibits thereto, for a discussion of the internal process for the decision to enter into the ████████.

### 3.	PSE Informed and Involved its EMC in the Decisions to Enter Into New or Renewed Transmission Contracts with BPA

Q.	Please describe the internal approval process for the new or renewed transmission contracts with BPA.

Confidential per

WAC 480-07-160

REDACTED

A.	Please see the Prefiled Direct Testimony of Mr. Tom DeBoer, Exhibit No. ___(TAD-1T), and the exhibits thereto, for a discussion of the internal process for the new or renewed transmission contracts with BPA.

## F.	PSE Kept Contemporaneous Records of its Evaluation and Decision Processes

Q.	Did PSE keep contemporaneous records of its evaluation and decision processes?

A.	Yes.  The testimony listed below and the exhibits submitted in support of each of the following pieces of testimony demonstrate PSE’s contemporaneous documentation of its evaluation and decision processes:

(i)	this prefiled direct testimony;

(ii)	the Prefiled Direct Testimony of Mr. Michael Mullally, Exhibit No ___(MM-1HCT);

(iii)	the Prefiled Direct Testimony of Ms. Aliza Seelig, Exhibit No ___(AS-1HCT);

(iv)	the Prefiled Direct Testimony of Mr. Paul K. Wetherbee, Exhibit No. ___(PKW-1CT);

(v)	the Prefiled Direct Testimony of Mr. Tom DeBoer, Exhibit No ___(TAD-1T), and

(vi)	the Prefiled Direct Testimony of Mr. Douglas S. Loreen, Exhibit No. ___(DSL-1T).

# III.	CONCLUSION

Q.	Does that conclude your prefiled direct testimony?

A.	Yes, it does.

WUTC v. Puget Sound Energy, Inc., Docket No. UE-031725, Order No. 12, at ¶ 19 (2004).

See e.g., WUTC v. Puget Sound Power & Light Co., Docket No. UE-921262, et al., Nineteenth Supplemental Order, at 11 (Sept. 27, 1994) (“Prudence Order”).

Id. at 11.

Id. at 2, 33-37, 46-47.

Id. at 37, 46.

Id. at 2, 37, 46.

Please see Exhibit No. ___(RG-4) at page 6.

Id. at pages 13-15.