# Change Management Process (CMP) Improvements – 11-26-01

Revised 2-15-02

| Improvement | Implementation Date(s) |
| --- | --- |
| Standard Naming Convention | August 2001 |
| Web Site Improvements Design | October 2001 |
| Customer Notification Letter Archive – Searchable website database | January 2002 |
| CMP Process Improvements CR Clarification Meetings Meeting Distribution Package Meeting Minutes CR Tracking and Reporting Database CR Project Management | August – November 2001 |
| Escalation and Dispute Resolution Process Redesign Improvements Process Web Site | November 2001 |
| Interim Exception Process | September 2001 |
| OSS Interface 12 Month Development View | November 2001 |
| CLEC/Qwest Initiated OSS Interface CR Process Redesign Improvements Process Form | October – November 2001 |
| CLEC Initiated Product and Process CR Process Redesign Improvements Process Form | October – November 2001 |
| PCAT Red-Line | Started November 2001 |
| Tech-Pub Red-Line | Started October 2001 |
| Point of Contact List | October 2001 |
| Established CMP Full Day Meetings | October 2001 |
| Prioritization of Qwest Originated OSS Interface CRs | August – November 2001 Language scheduled to be completed in Redesign in Feb 2002 |
| Introduction of New OSS Interface | Ready when applicable |
| Web Tool to Support CLEC Comments | November 2001 |
| Retirement of OSS Interface | Ready when applicable |
| Changes to an Existing OSS Application to Application Interface Draft Technical Specifications Walkthrough CLEC Comment Cycle Final Technical Specifications CLEC Testing | Effective with IMA 10.0 Release |
| Changes to an Existing GUI Draft User Guide CLEC Comment Cycle Final User Guide | Effective with IMA 10.0 Release |
| OSS IMA EDI Versioning | In Effect |
| Interface Testing Environment SATE | SATE Available with IMA 9.0 Master Redline language agreed to Feb 5-7 Redesign |
| Production Support | Implemented February 2002 |
| Technical Escalation Process | Process agreed to in Redesign Feb 5-7 |