| Item | Action Item | Party Responsible | Status | Comments |
| --- | --- | --- | --- | --- |
| 1 | Send COVAD U S WEST’s Loop Assignment Center (LPC) 11-step Held Order Process | USW | Completed (3/2/) | Process document sent to Steve Walden on March 2nd. |
| 2 | Develop a formal trial contract for joint USW/COVAD Vendor Meets (MPO). | USW | Completed (4/6) | Brian Ashby developed a trial contract extending the Phoenix MPO trial to April 30, 2000. Brian Byrd has agreed and is in the process of signing the contracts. USW and COVADS are also planning a joint meeting to work on the same issue in the Denver area. This meeting is tentatively scheduled for the week of April 17th. |
| 3 | Share with COVAD, U S WEST’s policy on when orders are removed from “Held for Facilities”. | USW | Completed (3/3) | U S WEST recommits “Held Orders” after a construction job is completed. |
| 4 | Review 25 missed orders “Pending Customer” in Minneapolis, Denver and Portland to identify specific reasons why missed | USW | Completed (3/8) | A list “held orders – pending customer” was forwarded via e-mail to Minda Cutcher, Dave Glenn and Steve Walden. |
| 5 | Sample “Local Market” orders in Littleton, Bellevue and Denver Main CO’s and identify why orders are held. | USW | Completed (3/10) | USW will have a list of sampled “held orders – local markets” in Littleton, Denver Main and Bellevue. Report forwarded to Steve Walden. |
| 6 | Held Orders Review all COVAD Held Orders and identify Loop orders that the new “INA” solution will enable the order to be released. Process orders accordingly. Send to U S WEST a list recently cancelled orders to see if the IPG solution will enable the orders to be completed. | USW COVAD | Completed (3/10) Open | USW will complete review of COVAD “held orders – local markets”. Report forwarded to Steve Walden. Dave Glenn will forward a list of the cancelled orders to Ray Burton and Mike Goebel for review. |
| 7 | Load Coil and Bridge Tap Removal Billing | COVAD/USW | Open | U S WEST will not bill Co-Providers for the removal of bridge taps or load coils from the date of it’s product announcement, 12/8/99, until process improvements are finalized and communicated to Co-Providers. USW is not waiving it’s right to bill prior to 12/8/99. |
| 8 | Set up next Operations Meeting | USW | Completed (3/8) | Next meeting will be in Denver the afternoon of April 26th. The meeting will be held from 2:00 PM – 5:00 PM (MST). The location is U S WEST, 1801 California, Executive Conference Room, 23rd Floor, Denver, Colorado Additional information will be sent later. |