## Slide 1: Developing CETA Process
IRP
Electric Integrated
Resource Plan
CEIP
Clean Energy
Implementation Plan
RFP
Request for
Proposals
2020
2021
2022
2023
2024
4/1/2021 - final
1/4/2021 - draft
4/1/2023 – progress report
12/1/2020 – proposed and docketed
2/1/2021 – approved and issued
6/1/2021 – short list evaluated
7/1/2021 – draft
9/1/2021 – final
12/20/2021 – approval at recessed open meeting
Modeling and preferred
portfolio completed late fall

## Slide 2: Work Overlay
IRP
Electric Integrated
Resource Plan
CEIP
Clean Energy
Implementation Plan
RFP
Request for
Proposals
Conservation
Plan
CETA
Compliance
2020
2021
2022
2023
2024
April 2021 - final
January 2021 - draft
April 2023 – progress report
December 2020 – proposed and docketed
February 2021 – approved and issued
June 2021 – short list evaluated
July 2021 – draft
October 2021 – final
December 2021 – approval
November 2021 –
2022-23 BCP
November 2022 –
2023 ACP
November 2023 –
2024-25 BCP
March 2023
March 2024
November 2020 –
2021 ACP
ACP = Annual Conservation Plan