[](http://www.utc.wa.gov/Pages/default.aspx)

Memorandum

May 5, 2015

To: TR-140371 - File

From: Lori Halstead, Transportation Specialist, Rail Safety

Subject: **TR-140371 – Puget Sound & Pacific Railroad**

Completion of Grade Crossing Protective Fund (GCPF) Project

Upgrade to LED lights

On April 25, 2014, the Washington Utilities and Transportation Commission (Commission) awarded a GCPF grant totaling $15,030.80 to Puget Sound & Pacific Railroad (PSAP) to pay for a project related to upgrading crossing signal lights to LED lights.

On November 21, 2014 PSAP submitted a revised petition to include ten light housings to accommodate the LED lights at one crossing, increasing the project costs to $18,186.40.

On December 2, 2014, the Washington Utilities and Transportation Commission (Commission) awarded the additional amount for the GCPF grant, a total of $18,186.40.

On April 22, 2015, Puget Sound & Pacific Railroad submitted a request for reimbursement for the project. Rail Safety staff confirmed the lights have been upgraded and that the project was completed according to the specifications outlined in the order approving the grant. The total cost was $17,033.64.

Please close this docket.