BEFORE THE WASHINGTON UTILITES AND TRANSPORTATION COMMISSION

In the matter of the Requested		)

Extension of Central Office 			)	DOCKET UT–010321

Code Activation Deadline for 		)

North American Numbering Plan		)          ORDER GRANTING EXTENSION

Filed by Winstar Wireless, Inc.		)	OF ACTIVATION DEADLINE

)	FOR CENTRAL OFFICE CODE

………………………………………………)

BACKGROUND

On March 8, 2001, Winstar Wireless, Inc. (Winstar) filed with the Commission a request for extension of the Central Office Code activation deadline, as assigned by the North American Numbering Plan Administrator (NANPA), administered by Neustar, Inc.

The Federal Communications Commission (FCC) rules dictate that Code Holders activate code within six months of assignment.   The FCC first report and Order on Number Resource Optimization, Docket 00-104, Paragraph 233, specifies that State Commissions may grant a one time extension, not to exceed six months, for circumstances beyond the code holders control.

Winstar has filed an extension request, noting coordination difficulties with other Local Exchange Carriers, that have caused delays in the implementation of one central office code, 425-305 (Everett – originally due 3/14/01).    Winstar indicates that the expected activation target date is June 14, 2001.   Staff recommends extending their deadline until June 30, 2001 to eliminate additional requests.   Staff also notes that if the Code Holder is ordered to return this code, they may make an immediate request for another code, thus a net savings of codes will not occur.

Since the deadline extension filed herein is within the Commission’s statutory authority and consistent with the public interest, it is deemed appropriate that the company be granted the extension it is requesting, with a new deadline of  June 30, 2001.

FINDINGS

After careful examination of the deadline extension request filed  by Winstar Wireless, Inc. on March 8, 2001, and giving consideration to all relevant matters and for good cause shown, the Commission finds that the deadline should be extended until June 30, 2001, and directs the Secretary to issue the following order.

O R D E R

THE COMMISSION ORDERS That the requested extension of Central Office Code activation deadline, for 425-305, filed by Winstar Wireless, Inc. on March 8, 2001, is granted, and said deadline shall be extended to June 30, 2001.

DATED at Olympia, Washington, and effective this 14th day of March, 2001.

WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

CAROLE J. WASHBURN, Secretary