BEFORE THE WASHINGTON UTILITIES AND TRANSPORTATION

COMMISSION

| Columbia Basin Railroad Co., Petitioner, v. Grant County, Respondent . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . | ) ) ) ) ) ) ) ) ) ) ) ) ) | DOCKET NO. TR-020650 ORDER GRANTING PETITION TO UPGRADE WARNING DEVICES AND AUTHORIZE EXPENDITURE FROM GRADE CROSSING PROTECTIVE FUND WUTC NO. 34B 6.70 DOT NO. 396956E |
| --- | --- | --- |

# BACKGROUND

- The Columbia Basin Railroad Co. (Railroad) filed a petition on May 23, 2002, requesting authority to upgrade warning lights from 8 inch roundels to 12 inch roundels at the crossing located at “N” SE Road located in Grant County, Washington.  The Railroad further requests the Commission to authorize expenditure from the Grade Crossing Protective Fund to pay for 60% of the project cost.  The remainder of the cost will be paid pursuant to agreement between the parties.

## DISCUSSION

- Commission Staff investigated the petition.  The crossing currently has two cross bucks with cantilever and shoulder mounted eight-inch flashing lights.  Twelve-inch flashing lights provide much greater visibility and are the industry standard.

- Grade Crossing Protective Fund money is available for use to pay for the crossing upgrades.  The total approximate cost is $5,310; $3,186 would be paid from the Grade Crossing Protective Fund.  An expenditure of up to $3,500 from the Grade Crossing Protective Fund should be approved for unforeseen contingencies.

- This project was approved by order entered in March 2001 in docket number         TR-010387; however, the lights could not be purchased and installed by the deadline necessitated by the end of the biennium.  This docket is designed to allow the railroad to complete the project.

- Staff recommended that the petition be granted.

## FINDINGS

- The Commissioners have reviewed the petition and have been advised in the matter.  They believe that granting the petition, subject to the conditions set forth below, is in the public interest, and direct the Secretary to issue the Order.

### ORDER

- THE COMMISSION GRANTS the petition of the Railroad to upgrade

warning lights at the highway-rail grade crossing located at “N” SE Road and the tracks of the Columbia Basin Railroad Co., designated as WUTC crossing number 34B 6.70 in Grant County, Washington.  Sixty percent (60%) of the cost of the installation shall be paid from the Grade Crossing Protective Fund.  The following conditions apply:

(1) Expenditure from the Grade Crossing Protective Fund shall not exceed $3,500.

(2) Payment shall be made upon presentation of claim for reimbursement for materials and labor.

- Upon completion of the installations authorized herein, petitioner must

report completion to the Commission in writing.  Acceptance of the installation is subject to a compliance inspection and report by Commission staff verifying that the crossing is in full compliance with law and regulation and the conditions specified in this order.

Dated at Olympia, Washington, and effective this 26th day of June, 2002.

WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

CAROLE J. WASHBURN, Secretary