BEFORE THE WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

| TOPPENISH, SIMCOE, AND WESTERN RAILROAD Petitioner, v. YAKIMA COUNTY Respondent. | DOCKET NO. TR-020795 ORDER GRANTING PETITION TO CONSTRUCT A NEW HIGHWAY-RAIL GRADE CROSSING AT WESLEY ROAD |
| --- | --- |

# BACKGROUND

- On June 20, 2002, the Toppenish, Simcoe, and Western Railroad filed a petition with the Commission, seeking authority to construct a new highway-rail grade crossing.  The proposed crossing location is the intersection of Wesley Road and a proposed spur track, in the NE ¼ of the NE ¼ of Section 1, Township 10 N, Range 16 E. W.M., in Yakima County, Washington.

- Respondent has consented to an entry of an order by the Commission without further notice or hearing.

# DISCUSSION

- In the vicinity of the proposed crossing, Wesley Road runs north-south, and is parallel to an existing rail line located immediately to the east of the roadway.  The rail line serves a private company called Yakama Forest Products which is located at Wesley Road where the new crossing is proposed.  The proposal is related to a plan by the parties to construct a spur track from the existing rail line to a new log mill located approximately ½ mile to the northwest of the Yakama Forest Products facility.  The track will allow for transportation of products from the mill by rail by providing a link to the general rail system.  The spur track would extend from the existing track at the Yakama Forest Products main facility to the new mill, running northwest-southeast.  Constructing a spur track to the mill requires that the tracks cross Wesley Road.  The parties have demonstrated that the spur track alignment, as proposed, represents the best alternative for the track configuration, and that constructing a grade separated crossing is not feasible.

- The spur track would intersect with Wesley Road at an acute angle, just west of the Yakama Forest Products main facility at roadway milepost 3.24.  Wesley Road is classified as a minor collector road, with one lane for each direction of traffic and a vehicle speed limit of 35 MPH.  Average daily traffic through the crossing is estimated to be 531 vehicles, including 106 trucks and two school bus trips.

- The proposal includes the construction of one spur track across Wesley Road.  Average daily train traffic will include four trains traveling at a maximum timetable speed of 10 MPH.

- Petitioner proposes to install flashing light signals with gates as warning devices at the crossing.

- Commission Staff investigated the petition and recommended that it be granted, subject to specified conditions.

- This matter was brought before the Commission at its regularly scheduled open meeting on July 26, 2002.  The Commissioners have reviewed the petition and have been advised in the matter.  They believe that granting the petition, subject to the conditions set forth below, is in the public interest, and direct the Secretary to issue the Order.

# O R D E R

- THE COMMISSION GRANTS the petition of the Toppenish, Simcoe, and Western Railroad to construct a highway-rail grade crossing located at the intersection of Wesley Road and the proposed spur track at roadway milepost 3.24, in Yakima County, Washington, subject to the following conditions.

  - The upgrades must conform to the plans filed in this proceeding.

  - Traffic control devices must comply with all applicable standards specified in the U.S. Department of Transportation Manual on Uniform Traffic Control Devices.

  - Traffic control devices and instrument housing must be installed in such a manner as to provide the required clearances for both rail and vehicular traffic.

  - The roadway grade for 25 feet on each side of the centerline of the railway at the crossing must be level.

  - The crossing must be hard-surfaced between the rails and for a distance of one foot outside of each rail for the full width of the traveled roadway.

  - Upon completion of the crossing authorized herein, petitioner must notify the Commission.  Acceptance of the crossing is subject to a compliance inspection by Commission Staff, verifying that it is in full compliance with law, regulation, and the conditions specified herein.

DATED at Olympia, Washington and effective this 26th of July, 2002.

WASHINGTON UTILITIES AND TRANSPORTATION COMMISSION

CAROLE J. WASHBURN, Secretary