**Work Plan**

**for the**

**2017 Integrated Resource Plan**

March 31, 2016

**INTRODUCTION**

In compliance with the Washington Utilities and Transportation Commission’s Integrated Resource Planning (IRP) rules (WAC 480-100-238), PacifiCorp submits this work plan for its 2017 integrated resource plan (“2017 IRP”). As required in the rule, PacifiCorp outlines the content of its 2017 IRP, the general method for assessing potential resources, and the anticipated timing and extent of public participation.

This work plan is based on the best information available to PacifiCorp at this time, and may change for the following reasons:

* The 2017 IRP will be developed concurrent with preparation of PacifiCorp’s annual business plan for the 2017-2026 ten-year period (“2017 Business Plan”). Adjustments to the 2017 IRP work plan schedule may be necessary to align key assumptions with those in the 2017 Business Plan.
* During the public process, PacifiCorp will consider stakeholder input and may implement methodology changes, as appropriate, to support the 2017 IRP.
* Market or regulatory developments may prompt the need for additional system modeling or impact assessment.

**CONTENTS OF the 2017 INTEGRATED RESOURCE PLAN**

The contents of the 2017 IRP are expected to be similar to that for the 2015 IRP, which included three volumes: a main document, appendices, and a third volume containing confidential information. The main document, or Volume I, is expected to contain the following chapters:

* “Executive Summary”
* “Introduction”: This chapter summarizes any notable planning process improvements and modeling advancements implemented in the planning cycle, summarizes significant events and accomplishments including an overview of the public process, and lists the report contents.
* “The Planning Environment”: This chapter profiles major external influences that impact the PacifiCorp’s long-term planning (market conditions and developments, legislative and regulatory events, etc.) and summarizes activities supporting resource procurement.
* “Transmission”: This chapter describes the Company’s long-term transmission planning initiatives, focusing on activities associated with the Energy Gateway Transmission projects and other regional planning efforts.
* “Load and Resource Balance”: This chapter presents PacifiCorp’s load and resource balance, which characterizes PacifiCorp’s capacity and energy positions on a system and control area basis for the next 10 years if no incremental future resource actions were taken.
* “Resource Options”: This chapter provides background information on the resources considered in the IRP, detailing cost and performance attributes and current market outlook. Resources covered include utility-scale generation technologies, demand-side management (“DSM”), energy storage technologies, and firm market purchases by market hub.
* “Modeling and Portfolio Evaluation Approach”: This chapter describes the modeling methods and portfolio evaluation techniques used to determine the relative portfolio cost/risk performance attributes and the overall portfolio selection process.
* “Modeling and Portfolio Selection Results”: This chapter summarizes the portfolio development and production cost modeling results, and presents PacifiCorp’s preferred resource portfolio.
* “Action Plan and Resource Procurement”: This chapter presents PacifiCorp’s action plan and an acquisition path analysis that describes how resource acquisition strategies will be modified in response to changing conditions as informed by the modeling process. Other resource risk management issues are also discussed.

Volume II is expected to contain technical data and supplemental analysis covering: (1) model results; (2) how the 2017 IRP complies with multiple state IRP requirements; (3) load forecasts developed for each state; (4) the public input process; (5) capacity planning reserve margin analysis; (6) a flexible resources for needs assessment, including an assessment of integration costs; (7) plant water consumption data; (8) resource adequacy analysis; (9) analyses of potential DSM resources and distributed generation; and (10) other supplemental analysis and data used to support the 2017 IRP planning cycle.

Volume III is expected to contain confidential financial analysis supporting 2017 IRP action items related to coal unit environmental compliance decisions.

**GENERAL METHOD FOR ASSESSING POTENTIAL RESOURCES**

The main elements of the 2017 IRP work plan include the following:

1. Revisit strategic assumptions (resource adequacy, market depth, carbon dioxide regulatory scenarios and cost adders, etc.) and update model data appropriately.
2. Implement modeling and methodology enhancements to improve the IRP process and address new analytic requirements from the state commissions or in response to public stakeholder recommendations. For example, the WUTC requested a more in-depth study of energy storage and its impact on PacifiCorp’s system.
3. Use PacifiCorp’s modeling systems to develop a diverse set of candidate portfolios that considers known and potential costs for environmental requirements and compliance alternatives, and perform risk analysis using a stochastic production cost model. PacifiCorp will use Present Value of Revenue Requirement (“PVRR”) as the main cost-effectiveness measure for comparing portfolios.
4. Apply an initial portfolio screening process that focuses on two key metrics—mean stochastic PVRR and upper-tail PVRR—followed by a final screening process based on measures such as risk-adjusted PVRR, carbon dioxide emissions, supply reliability, customer rate impact, and others.

Figure 1 summarizes the inputs and major modeling steps under the 2015 IRP. The 2017 IRP will follow a similar approach, with the potential for modifications. This plan is based on the use of two computer systems: *System Optimizer* (“SO”), a linear programming-based optimization program designed for automated development of portfolios, and the *Planning and Risk* (“PaR”)model, a production cost simulation tool integrated with the PROSYM chronological unit commitment/dispatch simulation engine and Monte Carlo modeling capabilities. Both modeling tools are proprietary software products from ABB.

**Figure 1 – Modeling Process Flow Diagram, 2017 IRP**

Resource Needs Assessment

Resource Portfolio Development

Cost and Risk Analysis

Preferred Portfolio Selection

Action Plan

Key Planning Assumptions and Uncertainties

Supplemental Studies

Using existing resources and a representation of the Company’s transmission system as the starting point, PacifiCorp will perform SO model runs with a set of new resource options (supply-side, demand-side, energy storage, and transmission). The resource selections may be based on specific planning strategies to be developed incorporating public input. The key input variables will include, but are not limited to, assumed Clean Power Plan (“CPP”) carbon dioxide (“CO2”) regulations, regional haze compliance, state policies, natural gas/electricity prices and load forecasts. PacifiCorp will also develop additional CO2 and renewable portfolio standard regulatory compliance scenarios. The purpose of the alternative future scenario analysis is to determine how portfolios and their associated resources perform under a variety of input assumptions, serving as an indicator of portfolio robustness.

Once portfolios are developed, the PaR model will be used to implement Monte Carlo sampling of load, electricity price, natural gas price, hydro availability, and thermal unit availability input variables. Portfolio costs are calculated as the mean PVRR of the Monte Carlo iterations. This mean cost, along with bad-outcome (or upper-tail) costs and supply reliability risk measures, constitute the main metrics for determining comparative portfolio risk performance profiles.

PacifiCorp will also evaluate the preferred portfolio and associated resource acquisition strategies in the context of potential changes to planning assumptions and procurement risks, referred to as acquisition path analysis.

**PLANNED MODELING ENHANCEMENTS AND ANALYSIS PROJECTS**

PacifiCorp’s 2017 IRP work plan accounts for the following key modeling and analysis projects that are planned or underway:

* Update the DSM resource supply curves based on a new conservation potential assessment to be completed in 2016.
* Update the distributed generation (DG) study. This will incorporate costs and penetration levels for distributed resources, along with sensitivities.
* Conduct a new storage study examining commercially viable storage technologies.
* Provide an updated flexible resource need assessment, including estimates of integration costs.
* Complete an updated loss of load probability study and planning reserve margin analysis.
* Complete a wind and solar capacity contribution study using loss of load probability principals.
* Evaluate the portfolio marginal stochastic costs of alternative planning reserve margin levels.
* Complete confidential analysis of compliance alternatives for near-term significant emission control installation decisions applicable to certain coal generating facilities.

**ANTICIPATED TIMING AND EXTENT OF PUBLIC PARTICIPATION**

The timeline for 2017 IRP public meetings is shown in Table 1. The 2017 IRP meeting schedule will consist of a combination of general public meetings and status report conference calls, if needed. PacifiCorp is also planning to set up state-specific stakeholder meetings during late June and into July 2016 to discuss topics of regional interest—a practice that was instituted for the 2008, 2011, 2013 and 2015 IRP processes. The first general public meeting will be scheduled no later than June 2016 and will kick-off the 2017 IRP process. The kick-off meeting will cover the 2017 IRP schedule, public process, modeling and analysis objectives, lessons learned from the 2015 IRP process, and 2015 Integrated Resource Update report. An email announcement for the kick-off meeting will be sent to IRP stakeholders once meeting dates and locations are identified.

Table 1 also shows the high-level 2017 IRP development schedule. Filing of the 2017 IRP is scheduled for March 31, 2017, in conformance with the acknowledgement of the 2016 IRP by the Washington Utilities and Transportation Commission in Docket UE-140546. PacifiCorp expects to issue a draft 2017 IRP for a 30-day public comment and review period in February 2017.

**Table 1 – 2017 IRP Public Meeting and Development Schedule**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| PacifiCorp preparation (assumptions, model maintenance, supporting studies) | April 2016 – September 2016 |
| IRP Stakeholder Meetings (including state meetings in June – July 2016) | June 2016 – February 2017 |
| Portfolio Development | September 2016 - October 2016 |
| Portfolio Risk Analysis | October 2016 – December 2016 |
| Sensitivity Analysis | November 2016 – January 2017 |
| Draft Report | February 2017 |
| Commission Filing | March 31, 2017 |

**Conclusion**

PacifiCorp’s 2017 IRP work plan represents its current view of the processes and activities needed to file an IRP by March 31, 2017 that meets state IRP standards and guidelines and aligns with the Company’s 2017 business plan and procurement activities. As discussed above, a pending state acknowledgment order and other factors may require adjustment to the schedule and specific contents of the 2017 IRP.

PacifiCorp encourages Washington stakeholders to attend public meetings and actively be involved in this planning process. To join the 2017 IRP participants’ list, send an email request to [IRP@PacifiCorp.com](mailto:IRP@PacifiCorp.com) or call the PacifiCorp IRP phone line at (503) 813-5245.