00180

1   BEFORE THE WASHINGTON UTILITIES AND TRANSPORTATION

2                        COMMISSION

3  WASHINGTON UTILITIES AND        )

TRANSPORTATION COMMISSION,      )

4                                  )

Complainant,     )

5                                  )

vs.                   )  DOCKET NO. UW-000405

6                                  )  Volume VI

AMERICAN WATER RESOURCES, INC., )  Pages 180 - 247

7                                  )

Respondent.      )

8  ---------------------------------

9

A hearing in the above matter was held on

10

January 3, 2001, at 2:23 p.m., at 1300 South Evergreen

11

Park Drive Southwest, Olympia, Washington, before

12

Administrative Law Judge LAWRENCE BERG.

13

14            The parties were present as follows:

15            AMERICAN WATER RESOURCES, INC., by VIRGIL

FOX, President and CEO, 921-B Middle Fork Road,

16  Onalaska, Washington  98570.

17            THE WASHINGTON UTILITIES AND TRANSPORTATION

COMMISSION, by MARY M. TENNYSON, Senior Assistant

18  Attorney General, 1400 South Evergreen Park Drive

Southwest, Post Office Box 40128, Olympia, Washington

19  98504.

20

21

22

23

24

Kathryn T. Wilson, CCR

25  Court Reporter

00181

1  ____________________________________________________

2                    INDEX OF WITNESSES

3  _____________________________________________________

4  WITNESS:                                     PAGE:

5

6            VIRGIL FOX

7  Cross-Examination by Ms. Tennyson            182

8  Examination by Judge Berg                    229

9  Further Cross-Examination by Ms. Tennyson    235

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

00182

1                   P R O C E E D I N G S

2            JUDGE BERG:  Mr. Fox, I'll just remind you

3  that you are still under oath, and we will now take up

4  the cross-examination of Mr. Fox by Ms. Tennyson.

5

6                    CROSS-EXAMINATION

7  BY MS. TENNYSON:

8      Q.    As I said earlier today, I'd hoped I had

9  everything in order but will have to jump around a

10  little bit.  Mr. Fox, you have stated in the past that

11  one of the reasons for the costs of the surcharge

12  projects exceeding the estimates used to calculate the

13  surcharge was the pressure to get the work done.  Would

14  you agree with that statement?

15      A.    That was one reason.

16      Q.    Weren't the estimates that were used to

17  compute the surcharge prepared in March of 1999?

18      A.    I'm sure that's about right, if not precise.

19      Q.    And the surcharge was approved in April of

20  1999; correct?

21      A.    Okay.

22      Q.    So the work on these projects was

23  substantially completed by November of 1999; correct?

24      A.    Yes.

25      Q.    So what was it in that time frame that caused

00183

1  the costs to exceed the estimates by so much?

2      A.    There is quite a number of things.  One was

3  the pressure and the bidding atmosphere.  It's always

4  been true in my experience in better than 40 years of

5  construction, and particularly in the spring and

6  particularly in economic times when things are going

7  huckeldy-buck, it's harder to get people to bid, and

8  they tend to raise their prices, and the stronger that

9  phenomenon is at any particular time, the more the

10  effect is exaggerated, and that particular spring

11  turned out to be even more than anticipated, a

12  particularly busy pressure on contractor time.

13            So we had a hard time getting people just to

14  bid jobs and to try to do it in a timely fashion.  We

15  had a hard time getting people to talk about when they

16  could do the job, how soon they could do it.  So there

17  was just all kinds of pressures there to make people --

18  if you demand that they do something quick, then they

19  are going to have a tendency to bid higher than if,

20  Okay, we can take our time.  All of those kinds of

21  facets entered into it.

22      Q.    Let me follow up on that point though.  In

23  the advertisement for bids and in the sample contract

24  that's in your construction standards, there was

25  nothing that said, This job has to be completed by July

00184

1  25th or September 5th.  There wasn't any information in

2  any of those documents, was there, that says this has

3  to be a rush job?

4      A.    Certainly DOH was very much of the opinion it

5  had to be a rush job, and I'm sure if it wasn't in

6  writing, and I'm not sure whether we put anything in

7  our spec book about time or in the bid document, but we

8  darn sure talked to people about it because it was a

9  major concern to all of us, and most particularly to

10  DOH and to Kevin O'Neil and to other public people.

11      Q.    Let's look at some of the systems that you

12  needed work done on.  The Loma Vista system, isn't it

13  true there was a boil-water advisory issued on that

14  system in December of 1997?

15      A.    I don't remember the exact date, but I would

16  assume you are probably right.

17      Q.    This surcharge approval didn't come into

18  effect until May of 1999, so why couldn't the work have

19  been done in 1998, later in 1998?  Where did the rush

20  job come in?

21      A.    First off, in order to do the surcharge

22  jobs -- to try to get an order, there were several

23  things that came into play.  Number one is the issue of

24  the chlorination or getting the bad test, the

25  boil-water, and in each of the systems that that was

00185

1  the case, and that was the case in several of the most

2  critical or most visible or discussed jobs, those were

3  virtually immediately under DOH's direction put on

4  temporary chlorination, and temporary chlorination is

5  precious little different than permanent chlorination

6  other than the fact that you will get slightly more

7  spikes and valleys in the residual chlorine reading.

8            So I don't think that anyone considered it a

9  crash program, and we didn't consider it a crash

10  program until DOH started feeling that way because they

11  were then getting complaints from customers.

12      Q.    Let's stay on the Loma Vista system for a

13  minute.  In that case, you did have engineering

14  documents for a permanent design prepared, and the

15  information that I have shows the Department of Health

16  approved the permanent design of that system on October

17  1st, 1998, but again, the work on that system wasn't

18  done until substantially later.

19      A.    Okay.  I'm sure you are right.  Another

20  significant part of the question of when we could do

21  the work was the availability of funds to do it, and it

22  was my understanding that those kinds of projects could

23  be funded by a surcharge, and I guess I did not

24  properly anticipate the amount of time or effort or

25  things that would be necessary to get a surcharge

00186

1  approved, and because we didn't have the funds

2  available at the moment, I more or less went under the

3  belief that as soon as we got the surcharge approved,

4  and therefore had the funds to do them, that we could

5  then go ahead and proceed and do the job, but it didn't

6  quite work out that way.  The pressure from various

7  people to get the jobs done, I believe -- I'm not sure

8  whether we actually started the jobs before the

9  surcharge was approved or not, but it was in the same

10  time frame.

11      Q.    You had estimates of the cost on many of the

12  projects that did not exceed the $20,000 threshold that

13  the Commission had put on for requiring you to do

14  competitive bidding; correct?

15      A.    That is true.  Some of the jobs were below

16  $20,000.

17      Q.    But you chose to go to bid because you wanted

18  VR Fox Company to be one of the bidders?

19      A.    No.  Because I thought that would be far more

20  palatable to UTC.  UTC, in my belief, wanted us to get

21  bids on everything possible, and the demand or the

22  drop-dead condition was that anything over $20,000 we

23  had to, but my assumption and belief was that they

24  wanted it on anything.

25      Q.    But the order, Exhibit 102, if you estimated

00187

1  the project to cost less than $20,000, you were not

2  required to go out for competitive bids; correct?

3      A.    I believe you are right.  I therefore could

4  have just simply given those jobs to Fox Company, I

5  guess.  I don't know.

6      Q.    I don't think it goes that way.  If Fox

7  Company was involved, there was a different threshold.

8      A.    Okay.  My objective was to get the best

9  price.  Whatever the order said, the objective was get

10  the job done as reasonable as we can.

11      Q.    But if you wanted to have the Fox Company

12  involved in doing the work, then the order required if

13  the cost was estimated to exceed $5,000, then you

14  needed to get a competitive bid; correct?

15      A.    Yes, okay.

16      Q.    If we could look at Exhibit 107, I'm looking

17  at the column that says "other bids."  I know you also

18  have given us some documents today that has copies of

19  other bids that we don't have a chart for.

20      A.    Presumably should be the same numbers, we

21  hope.

22      Q.    I'm assuming they are.  I'm not going to

23  cross-check them at this point.  In this case, the

24  contract amount was $23,118.60; do you see that, for

25  Pleasant Valley?

00188

1      A.    Yes.

2      Q.    And VR Fox Company did the work on that

3  project; correct?

4      A.    Yes.

5      Q.    Going over one of the bids was $23,733 plus

6  tax.

7      A.    Yes.

8      Q.    Can you tell me why you didn't take that bid?

9  The Commission didn't require you to take the low bid,

10  did it?

11      A.    No, but that's what you do is you take the

12  low bid.

13      Q.    That's what who does?

14      A.    What people generally do.  When you put a job

15  out for bid, if you don't take the low bid, you better

16  have some good reason or you are both setting yourself

17  up for a lawsuit.  Plus, you are totally demoralizing

18  the low bidder that's not going to bid for you anymore.

19      Q.    In fact, VR Fox was the low bidder on all of

20  these projects, wasn't it?

21      A.    Yes.  As a matter of fact, on that particular

22  project, I was tempted to do just what you said, and I

23  about got my head bit off by my son and my supervisor

24  and a couple of other people:  "How in the world do you

25  expect us to do these jobs if you are going to turn

00189

1  around and stab us in the back?"

2      Q.    Let's look at the Loma Vista, the next line

3  down.  The contract amount was $22,025, and then over

4  on the other bids, the next lowest bid was less than

5  $400 more, and you've also testified earlier that Fox

6  Company had to scramble to get all the workers and get

7  everybody available to do it.  Wouldn't it have made

8  sense to give some of these jobs where they have a

9  close bidder another one of the contracts?

10      A.    I didn't have bidders standing around that I

11  could jump on and say, "Get out there and get that job

12  done tomorrow," other than Fox Company.

13      Q.    So you had control over when the work got

14  done by Fox Company and not by other bidders.

15      A.    Oh, yes.

16      Q.    That was your reason for --

17      A.    That's not a sole reason, but that was a very

18  strong factor, yes.  Everybody and his brother was on

19  me to get these things done instantly, and the fact

20  that I could get Fox Company to do something instantly

21  was a very significant factor in the decision, yes.  It

22  was both the manpower and the experience there.

23      Q.    So you trusted the work of VR Fox over some

24  other company; is that what you are saying?

25      A.    No.  I'm saying I knew Fox Company knew how

00190

1  to do it.  I didn't say somebody else didn't know how

2  to do it, but I did know for sure that Fox Company knew

3  how to do it, and I did know for sure they could do it

4  quick because I was in a position to demand that.

5      Q.    Could we look at the Crowder Road system on

6  the same exhibit.  I'd like you to describe what the

7  process was.  Under "other bids" --  and this may not

8  be accurate information.  You and I discussed this off

9  the record -- it says there were no other bids because

10  the time line with DOH resulted in calling contractor

11  just to see who was available, none except VR Fox.

12  Were you in the process of trying to get other bids on

13  this?

14      A.    Very definitely.

15      Q.    Can you describe what happened?

16      A.    First off, let me look -- I presume it says

17  there are no other bids.  That's no doubt right.  Let

18  me look at the exhibit.  That would be my Exhibit 5,

19  and we are talking about Crowder.

20            Yes, that Fox Company was the only bid.  I

21  can't remember at the moment how much work we did to

22  get other bids on that job.  It's possible that I could

23  find something to help me know that.  But Crowder,

24  above all -- in the minds of Kevin O'Neil and the

25  newspaper and other people, Crowder and Loma Vista were

00191

1  pretty near a standoff, but the two of those were

2  clearly the most visible ones we were getting the most

3  heat about.

4      Q.    What was wrong with the Crowder Road system

5  that you needed to correct?

6      A.    It was chlorination.  I wanted to say

7  something sarcastic, but I didn't.

8      Q.    It's usually best not to.  As long as we are

9  looking at Exhibit 5, looking at the second page of

10  that exhibit, and it's handwritten information on this

11  page that says, "Crowder bid summary, engineers est."

12      A.    Engineers estimate?

13      Q.    And it looks like 70,000 --

14      A.    $70,942.20.  That was one Steve and I had

15  done a little bit more work on than some of the others

16  to try to estimate what the cost might be, and I don't

17  think that he specifically -- although he may have.  He

18  may have written out an estimate after our

19  conversation, or exactly how that number was arrived at

20  I'm not sure, but that was the notation that I had made

21  in the file.  That was what our expectation of that job

22  might be.

23      Q.    But that is substantially different, isn't

24  it, from the number on Exhibit 107 where the estimate

25  used to prepare the surcharge request was $27,000?

00192

1      A.    Very different.

2      Q.    Can you tell us the reasons for the

3  difference?

4      A.    The only reason that I can see is that the

5  Exhibit 107 you are talking about Rick Finnigan put

6  together, and he put this together from information

7  that included way back to what the CIP.  This $27,000

8  may very well have came from the CIP.

9      Q.    But weren't, in fact, these estimates the

10  amounts used in the surcharge that the Commission

11  approved in 1999?

12      A.    That is true.

13      Q.    And those were numbers that you prepared.

14  The Commission didn't knock those done and cut any

15  money off of that, did they?

16      A.    No.  Those were numbers we prepared, right.

17      Q.    Looking at the time frame of when these

18  projects were done, you didn't even sign this contract

19  for the Crowder Road system until September 28th.  If

20  this was such a time crunch on this one -- the

21  surcharge was effective in May.  You didn't even sign

22  the contract on this one until almost October.

23      A.    I would have to look at the date we got DOH

24  approval to proceed on it, but I would guess it was the

25  day before that, but I'm not sure.  We were wanting to

00193

1  get going because of all the pressures on us but

2  couldn't because of the approval.

3            We had to get an easement on that one, and we

4  had to get the DOH approval and the plans, and I can't

5  remember and I'm not sure whether or not I could

6  reconstruct what the cause was that we didn't start it

7  sooner, but I do know that it was started the instant

8  it could be.

9      Q.    Now this one, the Crowder Road, there was an

10  E-Coli contamination with an acute problem, and that

11  was in December of 1998, wasn't it?

12      A.    I'll take your word for it.

13      Q.    I'm referring to an exhibit --

14      A.    You are no doubt right.  I'm not arguing.

15  The temporary chlorination was on a number of these

16  longer than we would have liked or DOH would have

17  liked, and that was a significant factor in DOH's

18  question of issuing orders or penalties.  They thought

19  that these things should have been dealt with quicker.

20      Q.    Do you know when the plans for the Crowder

21  Road system were submitted to the Department of Health?

22      A.    I'm sure that Steve's information would have

23  that.  The plans probably give us a very good idea.  If

24  we look at the date on the plans, which you have, it's

25  probably very close to that date.  I'm not positive,

00194

1  but I don't think -- if the question is how long did

2  DOH take to do their stuff, I wouldn't expect that it

3  was an unreasonable time.  I'm not criticizing them.

4      Q.    Why don't we take a look at the plan just so

5  we can get this cleared up.

6            JUDGE BERG:  Off the record.

7            (Discussion off the record.)

8      Q.    (By Ms. Tennyson)  I do have a plan here, the

9  design drawings that have a date that just says June of

10  2000 on it, so this doesn't help us with that issue, I

11  don't think.

12      A.    That must be the corrosion control drawing.

13      Q.    That may be the case, but that is what you

14  provided --

15      A.    We may have given you the wrong one by

16  mistake, because that's got to be the corrosion control

17  drawing.

18      Q.    In fact, the title on it does indicate

19  corrosion control facilities.  I think we may have

20  other information in the record.  We can look for that

21  at a later time.  Unfortunately, the drawings are not

22  helpful.

23            JUDGE BERG:  Ms. Tennyson, I know Mr. Ward's

24  busy looking at plans.  The only thing I would ask is

25  that Staff would just check and see if at some point if

00195

1  it's possible that they received both the design plan

2  drawing for the capital improvement as well as the

3  corrosion control project.

4            MS. TENNYSON:  I can assure you we did not.

5  These were received by me personally on December 26th

6  of this year in response to my requests, and all the

7  copies of what I have are present in the hearing room

8  right now.

9            JUDGE BERG:  Okay.

10            MS. TENNYSON:  I did receive from Department

11  of Health today copies of a bunch of documents which I

12  have not had an opportunity to look at and

13  cross-reference, so it may be in those documents.  I

14  also do have -- I know Mr. Ward has some documents that

15  may give us that date, and we can check it later and

16  possibly clear it up with him.

17            JUDGE BERG:  My only concern is if we only go

18  two days, then we need to present a record requisition

19  to Mr. Fox to go back to the office and look for the

20  right plan.  It may be good to do that before the end

21  of the day today, but I'll leave it up to you whether

22  to make that records requisition request.

23            MS. TENNYSON:  Okay.

24            THE WITNESS:  That was just given to you by

25  mistake.  If we don't have a copy of the right one, I'm

00196

1  sure we can get it from Mr. Hatton.

2      Q.    (By Ms. Tennyson)  Mr. Ward has located for

3  me what is not plans, but you did provide this in

4  response to the data request that I submitted to you,

5  and this is a text document and not a plan with the

6  date of September 23rd of 1999 titled, "Water System

7  Upgrades Project Report for Crowder Road System."

8      A.    That would be the technical part that goes

9  with the plan that Mr. Hatton was describing to you

10  earlier as part of what goes to DOH, so that, no doubt,

11  is the date you are looking for.

12      Q.    So that would indicate then you submitted

13  those to the Department of Health on or around

14  September 23rd of '99, and then the contract was signed

15  on September 28th.

16      A.    (Witness nods.)  Which would indicate that we

17  did move very quickly on it.

18      Q.    In that case, you moved very quickly after

19  you got the engineering documents approved, but again,

20  the problem that was to be corrected by this had

21  occurred late in 1998; correct?

22      A.    That is true.

23      Q.    Isn't it true that for the Pleasant Valley

24  system that Department of Health had issued a

25  requirement that there be a new source for the water as

00197

1  long ago as 1995 before you purchased the system?

2      A.    I believe that's correct.  There had been a

3  new well drilled, but it had not yet been approved, and

4  I believe the necessity for that to be approved

5  somewhat related to a number of connections, and I

6  think at the time that we purchased the system that the

7  number of connections was low enough that that wasn't

8  urgent.  I'm relating this as well as I remember.  It's

9  possible that I'm not 100 percent, but that's the way I

10  remember it.

11      Q.    So there might have been additional work

12  required --

13      A.    There was additional work.

14      Q.    Let me finish my question.  There might have

15  been additional work required to obtain the source

16  approval because you were seeking more connections than

17  originally the system was approved for.

18      A.    That was part of what ultimately had to be

19  done, right.  I believe at the time that we proceeded

20  with doing these surcharges, the primary thrust was --

21  I'm trying to remember if this one also had to have

22  chlorination, and I think that was not the case.  I

23  think this one was one that the source, for whatever

24  reason, it had come to fruition that that had to be

25  approved.

00198

1      Q.    Now again, sticking with the Pleasant Valley

2  system for a bit, reviewing the Department of Health

3  records that they received, engineering documents for

4  source approval on this system in November of 1996, is

5  it your recollection that there was additional work

6  that needed to be done before you could begin

7  construction on the source or getting source approval

8  on the Pleasant Valley system after November of '97?

9      A.    No, I don't think that there was.  You mean

10  additional work beyond what the source approval

11  envisioned?

12      Q.    Right.

13      A.    I would expect that the only thing that you

14  might put into that category was that in order to use

15  the new source, we had to build a new pump house and

16  things that went with it that was kind of part and

17  parcel to make it usable, but it may not have been

18  delineated in the source approval itself.

19      Q.    Wasn't that, in fact, noted in the Company's

20  1996 water system plan that the pump house needed to be

21  expanded and reconstructed?

22      A.    I believe so, and I believe that was

23  envisioned in our CIP updates that we periodically did.

24      Q.    So then is it your testimony that the

25  Pleasant Valley system exceeded the original cost

00199

1  estimates because the work that was required on that

2  system exceeded your cost estimates because of the time

3  crunch when you had all this information going back

4  several years?

5      A.    Well, if you've got information, it doesn't

6  matter how much information you've got.  What affects

7  the bids is the time and conditions under which you put

8  the bid out, and costs may have been less in '97 than

9  '99.  Yes, that would certainly be a possibility.

10      Q.    But the cost estimate that you gave to us was

11  given to the Commission in March of 1999, not in

12  December, or not in 1997, and that was $12,500, and the

13  cost that the contract was signed for was over $24,000,

14  nearly twice the cost.

15      A.    The only thing I can say about that is that

16  part of the way that the estimate was arrived at was

17  earlier thinking, and it didn't get updated.  Part of

18  it was it was no doubt sloppy.  We've heard it from

19  Mr. Hatton, and I'm perfectly willing to admit it.  As

20  I said before, this whole thing was done on a rush

21  basis, and it was done on a relatively sloppy basis,

22  and it was done on the basis when you are the low

23  bidder, you are the low bidder, and you don't have to

24  go through miles of justification of all of the things

25  that have happened.

00200

1            It no doubt was sloppy, but it wasn't like we

2  changed the program or tried to deceive anyone.  That's

3  just the way it was.

4      Q.    I guess the concern that I'm getting at here

5  is we have several of these systems, for example, the

6  Elk Heights project, that the Department of Health had

7  approved it for construction in March of 1998, and yet,

8  you didn't begin construction on that, the contract

9  wasn't even signed until September of 1999.  So you've

10  got a year and six months, and you are claiming that

11  the costs are increased because of the time of when you

12  had to do it, and it doesn't seem to make sense is the

13  concern.

14      A.    There is some other factors I will get back

15  to, but it seems to me to make perfect sense that the

16  cost one year is higher than the cost another year.

17  That's called inflation.  That's what we see all the

18  time with everything.  It also makes sense to me that

19  contractors when they are busier demand higher prices,

20  and those are the conditions we were dealing with.  We

21  are asking to do the job at a later date.  We were

22  asking to do the job under the more stressed bidding

23  conditions, and there are some other conditions

24  involved too, particularly with Elk Heights, that

25  delayed doing that job.  One was a building permit

00201

1  which nobody thought we needed a building permit, and

2  we had to get a landscaping permit, and the people

3  around nor us wanted any landscaping, but those kinds

4  of things delayed the process to get our approval to

5  move ahead with the job.  The question of the funding

6  and the surcharge affected our thinking and our process

7  to get on the job and get it done.  So there is a whole

8  bunch of factors wound up in the thing.

9      Q.    The Elk Heights project was one where there

10  were health concerns on the system; correct?

11      A.    I'm not sure of that.  The biggest problem,

12  as I recall it, was early on, we had a considerable

13  shortage, I guess the easiest way to say it, of water,

14  some of the people on the system.

15            The Elk Heights system is built on a very

16  high hill, a thousand, 1500-foot elevation, and it's a

17  relatively affluent community.  The people at the

18  bottom were watering the heck out of their lawns 24

19  hours a day and robbing all the water, and the people

20  on the top weren't getting any water.  So we had people

21  literally out there threatening to shoot each other and

22  shoot each other's dogs and such things.  It was a very

23  bad situation, and the reason was the question of

24  storage.  The system was designed adequate.  It was

25  supposed to produce the amount of water that was needed

00202

1  by the DOH rules, and we went through the engineering

2  process of determining it did, in fact, produce the

3  amount of water it was supposed to.  In other words, we

4  were meeting the requirement we were supposed to meet.

5  However, these people were just using so much water

6  that they were destroying the requirements.

7            What I did was I went in and put a meter in

8  every connection that summer and immediately cured the

9  problem.  Now when people have to pay for water, they

10  started using a reasonable amount of water, and the

11  problem was cured, but to satisfy the DOH requirements

12  or demands then at that time about the question of

13  quantity, we went ahead and put in the storage tank to

14  provide the additional capacity that was required to

15  meet the number of connections the system was

16  authorized for rather than the number of connections

17  that were actually being used.

18      Q.    And the cost of the storage tank was part of

19  the issue we discussed with Ms. Woods earlier?

20      A.    That was part of the surcharge, yes.

21      Q.    Okay.  Now, with the Elk Heights system, the

22  Department of Health had approved the project in March

23  of 1998.  You said you ran into some problems with

24  Pierce County and the landscaping, but those Pierce

25  County requirements weren't passed until sometime after

00203

1  in 1999; isn't that true?

2      A.    I don't know.  What do you mean "requirements

3  weren't passed"?

4      Q.    The requirements about the landscaping were

5  new requirements imposed.  If you had done the

6  construction in 1998 when you got the go-ahead, you

7  wouldn't have had those issues.

8      A.    I don't know that that's true, but it could

9  be.

10      Q.    I'd like to refer at this time to Exhibit

11  112, which is your response to the Data Request No. 4,

12  so it's also in your materials.

13      A.    I have 112.

14      Q.    The question asked in this exhibit was to

15  provide a list of the engineering costs that you

16  attributed to the surcharge and some detail.  It asked

17  for the amount, the date on which the Company was

18  billed, a description of the work performed, including

19  water system for which it was done, if that was

20  available, and what you provided didn't include that

21  kind of detail, did it?

22      A.    Well, what I've provided you was the copies

23  of all the invoices that constituted that cost, and to

24  the extent that they have information, I gave it to

25  you.  To the extent that they don't, I couldn't very

00204

1  well, and that's part of what Mr. Hatton was talking

2  about this morning.  He's not sure at this point how to

3  say precisely a particular invoice, what hours were

4  spent on it, or precisely what it was for.

5            I, at this point, have no better answer to

6  that than he does, because again, this was not

7  something that we were accounting for or addressing

8  these things in the manner of a TNM job that would

9  require you to keep those kinds of records.

10      Q.    So at this point, we still don't know exactly

11  what engineering work was performed or which water

12  system it was done on that makes up the total billings

13  that you have from Hatton that represents the summary

14  that you got as the first page of Exhibit 112?

15      A.    That's right.  We know the work was done.  We

16  know the bills were presented, but we can't say that so

17  many hours was spent on designing a chlorination system

18  for this and so many hours were spent on analyzing the

19  pump capabilities of this.  We can't give that kind of

20  detail.  He said that he can't, and certainly, I can't.

21      Q.    The work on the surcharge projects, the

22  construction work was completed in 1999, wasn't it?

23      A.    Yes.

24      Q.    This list, Exhibit 113 as I've split them

25  out, has engineering costs for 2000; correct?

00205

1      A.    On what date?

2      Q.    You need to refer to Exhibit 113, which is

3  the next exhibit.  That includes billings for work

4  performed in 2000; correct?

5      A.    Yes.

6      Q.    When we got the information from Mr. Finnigan

7  provided us on this spreadsheet, the chart -- I believe

8  it's Exhibit 107, if we can refer to the last page of

9  that.

10      A.    Okay.

11      Q.    In the column "work not included in

12  estimate," it indicates there were an additional amount

13  of engineering costs incurred in 1998 in order to

14  develop the approved project list.  At this point, is

15  AWR alleging that it has costs or engineering work that

16  it incurred in 1998 that should be included in these

17  totals?

18      A.    I see 1998, but I don't understand where that

19  comes from.  I don't know why he put 1998, whether

20  that's correct or incorrect or exactly how he got it.

21  As we did discuss earlier how this whole document was

22  put together, Mr. Finnigan had the information from our

23  original surcharge submittal.  He had our CIP

24  information.  He had most of the other information that

25  we presented here.  He had Steve Hatton's bills, and he

00206

1  discussed various issues with me and with Steve Hatton,

2  and he said in order to satisfy the questions that you

3  were asking, I wasn't doing a very good job of, that he

4  wanted to try to answer the questions the best he could

5  in the kind of format that you expected to see the

6  answer, and I said, That's fine, no problem, and so

7  this is what he put together from those things, and

8  whether he got it all exactly straight, I don't know.

9  I'm not criticizing, but I'm saying I can't vouch for

10  the thought process and the work that he went through

11  to do it.

12      Q.    So if we look at Exhibit 112, and let's look

13  at the second page of that, the summary, and this adds

14  up to $101,313.10.  Now, at the time this request that

15  we are here talking about today was submitted to the

16  Commission, you didn't even have the bills that start

17  with April 3rd of 2000 because you submitted this

18  request in March; correct?  What I'm trying to get at

19  is what are you asking in engineering costs be included

20  in the extension of the surcharge, and what do you have

21  to document that these costs were incurred on surcharge

22  projects?

23      A.    You questioned Mr. Hatton and we discussed

24  earlier where this $101,000 came from, and the notes

25  that I was making -- he was giving you kind of his

00207

1  explanation of how it broke down, and I was making some

2  notes on how I thought that it broke down, which I

3  attempted to interject at the wrong time.

4      Q.    This would be the appropriate time.

5      A.    My evaluation of this $101,000 was that it

6  was about $40,000 for the system or 40 percent for

7  system design, about 40 percent on the WSP project,

8  which was a part of what was required by the order and

9  was envisioned in the surcharge, and about 15 percent

10  on the corrosion control designs, and about five

11  percent on his critiquing and evaluating for me the

12  spec book work that I had done.

13            So you are right that some of this extra here

14  was not in the original surcharge, but it was the extra

15  related to the surcharge to provide the CIP, the latter

16  part.  Most of the latter part is the part that relates

17  to doing the WSP.  A lot of these latter bills relate

18  to doing this WSP to satisfy DOH's order.

19      Q.    I guess another concern I have is that the

20  first costs that we have presented here for services

21  provided in the month of April, 1999, when you have

22  other information that shows there were engineering

23  documents submitted and approved in 1998, and in

24  February and March of 1999, Mr. Hatton was writing

25  letters to people, which I would assume he billed you

00208

1  for the costs of that work.  So what costs for

2  engineering are really included here?

3      A.    It is entirely possible that we have missed

4  some of the costs that should have been included here

5  If I did, I didn't mean to, but we may have missed some

6  of the costs that should be included here, but that

7  would only work to our customers' benefit, I would

8  think, not against them.

9      Q.    The question that we've been struggling with

10  at the Staff level since at least last March is how

11  much money was spent and what was it spent for, and

12  that's the question we've been trying to answer, and

13  I'm still not hearing that answer here.

14      A.    I guess from the explanation I just made and

15  from the questions you just prompt, it appears to me

16  that at least this much and maybe a little bit more was

17  spent.

18      Q.    That is assuming that all the amounts billed

19  in 2000 are also appropriately charged to the

20  surcharge.

21      A.    And I believe they should be, because the

22  overage on the WSP issue was a part of the order and a

23  part of the surcharge requirement, no matter when it

24  was finally completed.

25      Q.    Let's look at the invoice from Howard Godat,

00209

1  Pantier that's dated October 30th, 2000.  That's in

2  113.  This is the invoice for the amount of $16,944,

3  and that indicates it's for -- type of work performed

4  is by the survey technician.

5      A.    I'm still working on getting the right page

6  here.  This is $16,944?

7      Q.    That's correct.

8      A.    Your question again then?

9      Q.    How do we know that this relates to the

10  surcharge other than the fact that the engineer has

11  coded it as to the surcharge project?

12      A.    I guess that he believed because that's what

13  he said, and I trusted that was right because I

14  approved the bill.  Beyond that, how do we know that?

15  I guess it would have to be by looking at his time

16  sheets or something, but I don't know how to give you

17  --

18      Q.    I believe he testified he doesn't keep time

19  sheets.

20      A.    I think that's probably a problem.  It's also

21  a problem to me that in the future, I will see that

22  bills are presented in a different manner with more

23  detail and breakdown because I don't want to be here

24  doing this again, but I can't retroactively conjure up

25  that information.

00210

1      Q.    At this point, I'd like to refer to a

2  document that is part of exhibits that I had marked for

3  use with Mr. Ward.  It would be Exhibit 121.  I thought

4  I had another copy of it in here somewhere, but I'm

5  only finding it here.

6      A.    I have 121.

7      Q.    This document consists of the data requests

8  submitted by Mr. Ward to the Company.  On the first

9  page, a letter signed by Herta Ingram dated April 6th,

10  2000, in response to that, and then the next page is

11  titled Exhibit B.  Are you familiar with this document;

12  have you seen it before?

13      A.    Yes and no.  I've seen this list.  As far as

14  answering this data request, at the time Herta Ingram

15  was working for us, and I had her do virtually

16  everything relative to the UTC at this time because it

17  was my belief that having worked for several years for

18  the UTC as an auditor, she knew precisely how to answer

19  the questions and the manner that they needed to be

20  answered.  I'm not at all sure today that that

21  confidence was justified.  However, that was my belief

22  at the time.

23      Q.    So basically, am I understanding your

24  response is you didn't prepare this document.  You've

25  seen it, but you don't know the details of how it was

00211

1  prepared.

2      A.    That is correct.

3      Q.    In this document labeled Exhibit B, at the

4  very bottom row across, the first box is blank except

5  for a handwritten 99-116, which Mr. Hatton earlier

6  identified as the engineering company's billing code

7  for the surcharge project.

8      A.    That's correct.

9      Q.    Now, for this one, it says, Water system plan

10  update and approval of the amount you had estimated was

11  $20,000?

12      A.    That was the original surcharge request, I

13  believe.  That was what was anticipated to be spent on

14  water system update approval.

15      Q.    Then the engineering for projects and project

16  administration is $42,500.

17      A.    Again, what was anticipated in the beginning,

18  and the total of those two things being $62,000 turned

19  out to be over $100,000.

20      Q.    Do you know which category the water system

21  plan update and approval or the engineering for the

22  projects and project administration, how much money we

23  should add to each of those categories?

24      A.    The best knowledge I would have of that is

25  the speculation I just made a few minutes ago about the

00212

1  percentage of how the $101,000 breaks down.  That's how

2  I believe it should be broke up.

3      Q.    I'd like to move at this point to a little

4  bit of discussion about the project costs and actual

5  work that was billed to AWR by VR Fox, and I think

6  we've already established all the construction work on

7  the projects that were funded by the surcharge were

8  performed by VR Fox Company; true?

9      A.    That's correct.

10      Q.    And VR Fox Company is one that you own?

11      A.    Correct.

12      Q.    And there is an affiliated interest filing on

13  file with the Commission?

14      A.    I believe so.

15      Q.    Do you know who prepared the bids that VR Fox

16  Company submitted to AWR?

17      A.    By and large, I guess I would say I did

18  because I was the one ultimately responsible for seeing

19  they were right and submitting them.  Different people

20  did different work.  As Katie mentioned, she helped do

21  typing and maybe she helped take some phone calls or do

22  some parts of things, but she wasn't working for

23  American Water, so she, at that point, didn't do all

24  that much of it.

25            Craig Steepy did some of the collection of

00213

1  that information and a couple of other people.  I

2  recall the name of Joe Hall who was working for us did

3  some of that.  Some of our superintendents, either my

4  son or another fellow named Ted Tebo made up some

5  receipts, some bid information or whatever, but

6  essentially, I saw to it that that got all collected

7  together, assimilated, and made a bid, which I then

8  give the number to Katie and said, "Type up the bid,

9  and this is the amount I need in it."

10      Q.    The bids were either signed by Ms. Woods or

11  by Craig Steepy; is that correct?

12      A.    They were signed by whoever happened to be

13  there at the moment.  I suppose you could have argued

14  they should have been signed by me, but I have never

15  had a big problem if I'm satisfied that something is

16  right, say, "Go ahead and sign it and send it out," but

17  yes, they were mostly probably signed either by Katie

18  or by Craig Steepy.

19      Q.    Then when the contracts were entered into,

20  you signed the contracts on behalf of American Water

21  Resources but not on behalf of VR Fox; correct?

22      A.    Correct.

23      Q.    So essentially, what I just heard is you

24  estimated the amount needed to do the construction work

25  on each of the surcharge projects, and then you

00214

1  substantially did the bids for VR Fox Company on those,

2  and yet, we have a difference, fairly large monetary

3  difference between the original estimates and the final

4  amount.

5      A.    That, in some cases, is true.

6      Q.    In several of the cases, the scope of the

7  work was altered to eliminate a large part of the work;

8  wasn't that true?

9      A.    That's true.

10      Q.    Would it be fair to characterize that as in

11  general when part of the project was to install service

12  meters at each of the connections that that was dropped

13  out?

14      A.    Would it be fair to characterize?  Yes, that

15  is what happened.  That's not the reason it happened,

16  but that is part of what was done, yes.

17      Q.    Some of the work that was not done --

18      A.    Some of the work was not done; therefore, the

19  scope of the work and the charge was reduced.

20      Q.    To go back to our Exhibit 107, let's look at

21  Page 4 of Exhibit 107 referring to the Lazy Acres

22  system.  The estimate was nearly $30,000, yet the

23  contract amount was a little over $11,000.  Is this one

24  where the work that was not done that you dropped out

25  was installation of service meters?

00215

1      A.    That's right.  I'm not sure that was the only

2  thing, but it was certainly the major thing that was

3  dropped out.

4      Q.    If that's the only thing that was dropped

5  out, then that's almost $18,000 difference?

6      A.    Yes.  It was also some reconstruction of the

7  pump house, some work that needed to be done on the

8  pump house.  I think that there is some pictures of the

9  pump house in here.  I'm not sure.

10      Q.    On the Terry Lane system, there was an

11  estimate of $30,000.  The contract amount was almost

12  $12,000.

13      A.    Right.  The major thing that was dropped out

14  of there was the service meters and some refurbishing

15  to the pump house.  The major thing that was done was

16  the roof to the reservoir was in very bad shape, and,

17  in fact, had caved in just prior to us getting to

18  finally fix it.  We had to put a temporary fix on it

19  and then replaced the roof and cleaned and refurbished

20  the reservoir, drained it down and so on.

21      Q.    While we are on the Terry Lane system, we had

22  discussed this morning while we were off the record

23  this indicates work not included in the estimate,

24  chloride treatment design required, and my recollection

25  is that neither you nor Mr. Hatton believe that that

00216

1  occurred; that there was, in fact, an effective

2  chlorination system on that system when you purchased

3  it; is that correct?

4      A.    In addition, it was chlorine, not chloride,

5  as you suggested.

6      Q.    So that was an error in this description?

7      A.    Right.

8      Q.    We talked earlier about how the purchase of

9  the storage tank for the Elk Heights system was done,

10  and I wanted to ask you the same information, if you

11  can find it for us, for the Clerget system.

12      A.    I'll try to find the numbers, if you want,

13  but first off, let me explain what happened.  Both of

14  those systems required new storage tanks, and it was

15  originally anticipated that Fox Company would buy those

16  storage tanks and provide them as part of the job, and

17  those tanks, in fact, were ordered -- to take care of

18  the time lag in getting the tanks, those tanks were

19  ordered before any award was made or anything was done.

20  Fox Company simply ordered them to see that they were

21  moving on the time line, and then later, it was

22  anticipated that they would be part of the Fox Company

23  job that was done.  I believe Fox Company advanced the

24  money to make the down payment on those prior to any

25  contracts or anything.

00217

1            Then as we got further down the line, we

2  recognized that the best answer for American Water was

3  to let American Water simply pay for those tanks

4  direct, and therefore would be no markup or anything

5  involved with Fox Company on those tanks.  So that's

6  what was done.  To the extent that Fox Company had

7  advanced money for those tanks that American Water

8  simply paid that exact amount back to Fox Company.

9      Q.    I'm referring at this point to Exhibit 3, and

10  it's actually the second to last page of Exhibit 3,

11  which is your response to our Data Request No. 8.

12      A.    Okay.

13      Q.    It's titled "surcharge material-labor."

14      A.    Okay.

15      Q.    Then below the columns of information, there

16  is an asterisk indicating that the reservoir tanks were

17  paid for by AWRI and are not included in these costs.

18      A.    That's correct.

19      Q.    That would include then the Clerget/Hubert

20  and the Elk Heights systems.

21      A.    That's correct.  That's why you see the

22  difference between the contract amount on those two

23  jobs versus the contract amount in whatever the exhibit

24  is that's got the breakdown of the bids.  That was my

25  Exhibit 1.

00218

1      Q.    However, when the Commission staff had asked

2  for information earlier on copies of invoices, you

3  provided copies of an invoice from VR Fox to AWR for

4  the cost of the tank.

5      A.    Okay.

6      Q.    So can you see the confusion that comes in

7  here where now you are saying that AWRI paid for it and

8  not VR Fox?

9      A.    I can see how confusion has come into just

10  about all of this, but explaining that particular

11  point, we need to look at Exhibit 1.  Let's see if I'm

12  in the right place.  No, I'm not.  Exhibit 5, we should

13  be able to look at those two jobs.  Elk Heights, if you

14  notice on the summary page for the Elk Heights bid --

15      Q.    About where in Exhibit 5 would we find that?

16      A.    Exhibit 5, flip back about the fifth section,

17  which is Elk Heights.

18            JUDGE BERG:  I'm at the handwritten note

19  entitled "Elk Heights Bid Summary."

20            THE WITNESS:  That's what I'm looking at.  It

21  shows the Fox Company bid was $72,844 including the

22  storage tank, and then there is a note down below,

23  "Tank purchased direct by AWR.  Contract reduced by

24  $20,827."  So I think if we go to the other exhibit

25  that shows the contract amounts -- you can probably get

00219

1  me there quicker, Mary.

2      Q.    (By Ms. Tennyson)  The contract amount is, if

3  we look back to the actual signed contract, is for

4  $72,844.

5      A.    Right.  But I've made a note here that the

6  contract was reduced by the $20,000, and when we look

7  back at my -- let's see, summary of the statements on

8  each of the 13 jobs.  Let's look at that.  That's not

9  the one I want.  Hold on.

10            JUDGE BERG:  Are we looking for the summary

11  prepared by Mr. Finnigan?

12            THE WITNESS:  No.  I'm sorry.  I'm somehow

13  lost here, but I will get there.

14            JUDGE BERG:  That's all right.  If we can

15  help you find it sooner, we will.

16            THE WITNESS:  One place that we see it is on

17  Exhibit 3, my response to Mary Tennyson's data request.

18  The second to last page of that package, we see the Elk

19  Heights job, the contract amount is listed as $52,016

20  not $72,844.

21      Q.    But the copy of the signed contract lists it

22  as the $72,000.

23      A.    Correct; however, that is not the amount that

24  Fox Company charged.  The amount that Fox Company

25  charged was reduced by this $20,872 that the note

00220

1  indicates, and it is shown on the second to last page

2  of Exhibit 8 in that table that shows the contract

3  amount of the various jobs, Elk Heights, $52,016.  Is

4  that clear to everyone?

5            JUDGE BERG:  I see the reference, and I

6  understand the explanation.

7            THE WITNESS:  The same thing is true of the

8  Clerget/Hubert.

9      Q.    (By Ms. Tennyson)  For the Elk Heights, what

10  you are saying is that what VR Fox billed AWR under the

11  contract was only the $52,000.  They, in fact, also

12  billed them for the costs of the storage tank, so the

13  amount that AWR paid VR Fox Company for this work was

14  the $72,000 figure, including the cost of the storage

15  tank.

16      A.    That would be true, except the $20,000 was

17  merely a reimbursement for what Fox Company put out.

18      Q.    It was a pass-through?

19      A.    It was just a pass-through, right.

20      Q.    But it is not correct to say that AWR paid

21  Reliable Steel for the storage tank.

22      A.    No.  They didn't pay it direct.  Fox Company

23  paid it and they repaid Fox Company.

24      Q.    Is that the same situation on the Clerget

25  system?

00221

1      A.    Yes.

2      Q.    Is it also your testimony that on the Clerget

3  system that there was not a markup on the materials

4  costs of the storage tank?

5      A.    That is correct.  It was done precisely at

6  cost.

7      Q.    I'd like to refer at this point to Exhibit

8  108.  In this case, this is your response to my Data

9  Request No. 3A, and I'd like to refer specifically to

10  the -- we've already established that Terry Lane had an

11  operational chlorination system, so we don't need to

12  refer to that.

13            You indicate then in the last sentence of the

14  last full paragraph before the who prepared it is a

15  cost breakdown of this work is provided to Staff in

16  Data Request No. 8.  We just looked at the response to

17  Data Request No. 8, which was your summary of the costs

18  of the materials and labor charge.  Where in here do

19  you provide a cost breakdown other than just a lump sum

20  description of the material and labor charges?

21      A.    I need to read the question again here.  Just

22  a minute.  I guess as to the cost breakdown, we broke

23  it down as to material and labor.

24      Q.    But you didn't --

25      A.    We didn't break it down as to each board or

00222

1  each nail.  We just broke it down to labor and

2  materials.

3      Q.    In fact, you didn't break it down to the

4  costs of materials for the roof and the cost of the

5  source meter.

6      A.    No, that's correct.  We just broke it down to

7  materials and labor.

8      Q.    And you didn't provide us with the breakdown

9  of what a detail of what those materials were.

10      A.    The best description that could be made of

11  that today would be the information contained in our

12  Exhibit 6.

13      Q.    So information that is in Exhibit 6 does give

14  that kind of detail, but you did not provide that in

15  response to my request that was sent to you in early

16  December; correct?

17      A.    No.  Because my understanding of what was

18  being asked for at that time was invoices, and we still

19  haven't ferreted out individual invoices, and it would

20  be extremely difficult to do so, but I did say that I

21  would be willing to swear that the information I give

22  there and the information I give you here are correct.

23  They do agree with each other, and given enough

24  searching and costs, every invoice could be found.

25      Q.    Can you read the question that's asked in

00223

1  Data Request 3A?

2      A.    "For information provided by Richard Finnigan

3  on December 1st --"

4      Q.    I'm just asking you to read it to yourself.

5  You don't need to read it aloud.

6      A.    Okay.

7      Q.    This didn't request invoices, did it?  It

8  asks for a cost breakdown.

9      A.    This didn't here, no.

10      Q.    You had been asked on previous occasions

11  several times for invoices; correct?

12      A.    That is correct.

13      Q.    In fact, you were asked about four or five

14  times for invoices, weren't you?

15      A.    Two or ten, I'm not sure.

16      Q.    But you still have not provided invoices.

17      A.    That's correct.

18      Q.    But you also did not provide the information

19  contained in Exhibit 6 until today; correct?

20      A.    I thought that we did in an adequate enough

21  manner --

22      Q.    It was a simple question.

23      A.    All right.

24      Q.    You did not provide this information in

25  Exhibit 6 until today; correct?

00224

1      A.    Apparently not.

2      Q.    Did you or did you not?

3      A.    I did not to your satisfaction, no.

4            JUDGE BERG:  I'll just say the customary

5  manner to respond to additional questions is with a yes

6  or no, but if there is a relevant explanation that you

7  think is necessary in order to provide a full response,

8  once you've made the direct response, yes or no, to the

9  question, we will allow witnesses to provide further

10  explanation.

11            THE WITNESS:  Thank you, Your Honor.

12            JUDGE BERG:  Certainly up to a reasonable

13  point.

14      Q.    (By Ms. Tennyson)  Your basic contracting

15  procedure, when you ask a contractor to submit a bid,

16  you would get bids, and then your standard

17  specifications call for there to be a Notice of Award;

18  correct?

19      A.    That's correct.

20      Q.    In your Exhibit 6, you have provided us with

21  that information today, have you not?

22      A.    That is correct.

23      Q.    So now, we have --

24      A.    I don't think it was 6 though, but I did

25  provide it.

00225

1      Q.    It's 5.  Exhibit 5 has the copies of the

2  contracts that has copies of all of the bids, has

3  copies of the Notice of Award, and then a Notice to

4  Proceed.

5      A.    Yes.

6      Q.    Your specifications, or in this case the

7  contracts, generally call for completion of the

8  construction within 60 days of the Notice to Proceed.

9  What would be the reason for a delay between the Notice

10  of Award and the Notice to Proceed?

11      A.    Just a matter of mobilization.  Often times

12  on jobs, there is a time specified that may be the time

13  -- because you see, as a bidder, you want to know that

14  the job is for sure going to be awarded to you.  That

15  is in most cases, particularly the larger the job the

16  more it becomes the case, that you can't then start the

17  job that day.  So often times in contract documents, it

18  will specify that a Notice to Proceed will be issued

19  within so many days of Notice of Award or those kinds

20  of things.

21      Q.    Referring specifically to the projects in

22  this case, your advertisement for bids did not state a

23  Notice to Proceed will be issued within X days, did it?

24      A.    That's right.  There wasn't a specific time

25  specified there.

00226

1      Q.    The Notice of Award that you've given us

2  today also did not include a day when there would be a

3  Notice to Proceed.

4      A.    That is correct.

5      Q.    And the bids submitted by VR Fox Company did

6  not include a statement, "This is only good for 10

7  days," or anything like that, did it?

8      A.    I don't think so.

9      Q.    So it wasn't a restriction that the bidder

10  put on it in this case that determined that time frame.

11      A.    That's correct.

12      Q.    The contracts I have reviewed in this case

13  generally included a term that the work on the project

14  must be completed within 60 days of the Notice to

15  Proceed.

16      A.    Okay.

17      Q.    Do you agree with that?

18      A.    I'm sure you are right.

19      Q.    Do you know if the work on any of the

20  contracts to be funded by the surcharge exceeded the

21  60-day period?

22      A.    I'm pretty sure that they didn't, at least

23  not to the point of substantial completion.  There

24  could have been little details of the cleanup of some

25  miscellaneous little item that would drag on, but

00227

1  generally, substantial completion is what you are

2  referring to.

3      Q.    We did ask the Company, Mr. Ward did ask the

4  Company to provide a chart or to fill in some

5  information, which is actually included in Exhibit 122.

6  I don't want you to have to add and subtract all of

7  these, but just looking at the date from work started

8  to work complete --

9      A.    You are looking at 122?

10      Q.    Yes, the second to the last page of that.  It

11  appears that for the Valley Meadows contract that there

12  were 82 days between the date the work started and the

13  work completed.

14      A.    It appears that way here, yes.

15      Q.    If your general construction standards allow

16  AWR to deduct up to $100 per day in liquidated damages

17  from payment to the contract or for days over the

18  completion date that the work was not completed --

19      A.    It does give that prerogative.

20      Q.    -- did AWR do that for any of the other

21  contracts, or in particular, the Valley Meadows

22  project?

23      A.    No.

24      Q.    Earlier this afternoon, we talked about

25  several of the projects or at least the first ones on

00228

1  the Department of Health critical item list.  There

2  were health related problems, and for many of those,

3  the Company was aware of those health related problems

4  substantially earlier than the construction work was

5  done.  Why didn't the Company do the work earlier when

6  you had health related concerns on those systems?

7      A.    I guess the two biggest reasons would be,

8  number one, that temporary chlorination had been

9  installed, and I believe that pretty well answers the

10  question of any kind of health related problems.  That

11  doesn't eliminate the argument that you have better

12  control with permanent chlorination.

13            As I said earlier, there tends to be a larger

14  fluctuation of the highs and lows with temporary

15  chlorination versus permanent chlorination.  That's

16  because of the fact that permanent chlorination is more

17  certain, more exact, is -- I believe DOH would tell

18  you is there reason for wanting to hurry up and get it

19  done.  I suppose from their viewpoint, it also cuts

20  down the potential of people complaining.  I'm losing

21  sight of exactly what your question was at this point.

22      Q.    Why didn't you do the projects when --

23      A.    Why didn't we do it quicker?

24      Q.    Right.

25      A.    The other part was a big factor related to

00229

1  the funding and the surcharge, availability of money,

2  and then there was a various smaller thing that I've

3  explained some earlier relating to permits and

4  easements and different kinds of approvals and issues

5  that would also have to a smaller degree an effect on

6  that.

7            MS. TENNYSON:  We have already admitted

8  Exhibits 101 through 115; correct?

9            JUDGE BERG:  Yes.  The only documents that

10  have been discussed but not offered for admission at

11  this point are 121 and 122.

12            MS. TENNYSON:  I will wait to offer those

13  through Mr. Ward.  I don't have any further questions

14  of Mr. Fox at this time.

15            JUDGE BERG:  Mr. Fox, I have a few questions.

16  I'm going to start at the back and maybe work my way

17  forward.

18

19                   E X A M I N A T I O N

20  BY JUDGE BERG:

21      Q.    You made reference to the funding

22  availability of the surcharge in order to initiate work

23  on those projects, and there were other exhibits that

24  indicate that the surcharge is necessary to repay a

25  loan.  Wasn't that a loan generated to make the capital

00230

1  improvements for these projects?

2      A.    Are you talking about the surcharge?

3      Q.    Yes.

4      A.    Yes, that is true, and that loan, no money

5  would be advanced on that loan until the approval of

6  the surcharge.  The bank had made me a commitment that

7  they would loan that, but they would not advance any

8  money on it until they had the official okay from UTC

9  that the surcharge was approved.

10      Q.    So that was a condition that was generated by

11  the lender?

12      A.    That's correct.

13      Q.    With regards to the pass-through for the

14  storage tanks at Clerget and Elk Heights, was that also

15  true of Crescent Park; was there also a storage tank?

16      A.    No.  Crescent Park was a different situation.

17  It had a storage tank, and it was a square concrete

18  storage tank, and it had a wood frame cover, and that

19  wood frame cover had become deteriorated and ultimately

20  caved in.  So we took that off, emptied the storage

21  tank, used our temporary intertie with the water

22  company on Spanaway Water to supply water while we had

23  the reservoir down.  We cleaned and refurbished the

24  reservoir and built a new roof on it.

25      Q.    Were there any pass-through costs associated

00231

1  with the Crescent Park project?

2      A.    Since you bring it up, I'm sure there was,

3  and I'm not sure how we've accounted for that here.

4  There was initially a thought or a requirement that --

5  let's see now, Crescent Park.  I'm confusing the two

6  jobs here.

7            The description I just give you of the

8  reservoir was Terry Lane, not Crescent Park.  There was

9  on Crescent Park a requirement that the reservoir

10  capacity be increased or the reservoir be replaced, and

11  the alternative to that was to establish an intertie

12  with Spanaway Water, and I did negotiate that intertie

13  with Spanaway Water, and they did construct that

14  intertie and charged us approximately $22,000 -- I

15  don't have the exact amount in front of me, but it's

16  very close -- for doing that intertie.

17      Q.    Was that a pass-through cost?

18      A.    That was paid for direct by American Water.

19  Fox Company was never involved in that.

20      Q.    With regards to the bidding process as you've

21  discussed with regards to the 13 separate projects, was

22  the bid process the same for all projects?

23      A.    My initial thought is yes, but let me think

24  about it.  What would be construed as a difference?  I

25  believe it was the same except that in the end result,

00232

1  some of them were negotiated down to a lesser job, but

2  I think the bid process was the same in all cases.

3      Q.    Did VR Fox submit its bid after reviewing

4  other bids?

5      A.    No.

6      Q.    For those projects where multiple bids were

7  received, was the bid by VR Fox, was that bid prepared

8  independent from the other bids, or was it prepared

9  after those other bids were received?

10      A.    It was independent.

11      Q.    My understanding is that the estimates that

12  were a project cost that were submitted to the

13  Commission in support of the original request for

14  surcharge in March 1999 that those estimates were based

15  on capital improvement plan estimates that had

16  previously been done, but I wanted to try and get more

17  firm in my mind whether or not those CIP estimates were

18  performed contemporaneous with the request for

19  surcharge or whether they had been performed at some

20  earlier time and then relied upon in March 1999.

21      A.    Yes, they were pretty much done earlier, and

22  then because a part of the WSP is to have a CIP plan,

23  so there had been earlier CIP lists done that I believe

24  originally listed -- I don't know -- 70 or 80 jobs that

25  needed some amount of work, and part of my discussion

00233

1  and argument, if you will, with DOH in determining what

2  jobs were going to be done in this surcharge process, I

3  advocated that all of the things that really ought to

4  be done should be included in one package and get it

5  done for several reasons.

6            One is that it didn't seem very fair to me

7  that the customers of 150 systems should pay for the

8  cost of repairing 13 systems, and then we at some time

9  later asked the customers of 150 systems to pay for a

10  different 15 or 20 or who knows systems.  It just

11  didn't seem to me an appropriate way to do things.

12            So I asked for the surcharge to be done that

13  we could deal with all of our capital improvement

14  program, which is the objective of what that's in the

15  WSP for, and I believe DOH's rule is if it's identified

16  in the CIP, then it is eligible to be funded as a

17  surcharge project, as far as they are concerned, at

18  least, whether or not UTC chooses to see it that way,

19  and a lot of argument went on about this issue, and it

20  was ultimately decided -- I don't know whether it was

21  by DOH or UTC or by conversations between the two --

22  that only the 13 most pressing projects would be

23  addressed.

24      Q.    For those CIP estimates that were not

25  originally prepared contemporaneous with their

00234

1  submission in March of 1999, did you consult with

2  Mr. Hatton to update or revise those estimates?

3      A.    I believe we tried to see that we had done

4  that.  But I also believe at this point that we didn't

5  do a very good job of it.

6      Q.    The last question I have relates to Exhibit

7  113 where there was some discussion regarding the

8  $16,944 for survey tech, and I believe that is the --

9      A.    Yes.  I'm glad you brought that up again

10  because Mary said something about survey, and I never

11  picked up where she answered that question.  Help me

12  out there, will you?

13      Q.    This is on Exhibit 113.  It's approximately

14  five pages from the back.

15      A.    This is the bill for $16,944?

16      Q.    Yes, the invoice dated October 30, 2000.

17  When I look at this invoice, at the same time at the

18  top, the invoice states "professional services for the

19  period 9/1 to 9/30."  It also states the type of work

20  performed.  It shows, "survey technician, 353 hours."

21      A.    Frankly, I can't tell you what that means.

22  Survey technician, I would tend to think that that

23  would be a surveyor, someone who goes out and does some

24  surveying.  There was no surveying done on any of these

25  jobs, so whether that's a misnomer in their description

00235

1  of a person, or how the word "survey" gets in there, I

2  haven't the foggiest idea.  I can only tell you there

3  was no surveying done.

4      Q.    Just dealing with the 353 hours, do you

5  believe that there were 353 cumulative hours of work

6  performed in the period 9/1 to 9/30, or is this an

7  invoice that reflects services rendered over a longer

8  period of time?

9      A.    I believe that those hours were performed

10  within that time frame, and they were done, if not

11  entirely, almost entirely on the work on updating the

12  WSP.

13            JUDGE BERG:  Those are all my questions.

14            MS. TENNYSON:  I would like to follow up a

15  little bit on that.

16

17                 FURTHER CROSS-EXAMINATION

18  BY MS. TENNYSON:

19      Q.    Just doing the math on that, if we take 353

20  hours at $110, that's $38,830, which obviously doesn't

21  comport to anything that's on this invoice.

22      A.    I'm afraid you're right.  I guess what that

23  points out is maybe I didn't review my bills good

24  enough, but that doesn't calculate.  But I do know that

25  the $16,900 was what he billed for that month, and I do

00236

1  know that he did an awful lot of work on the WSP in

2  that month, so I didn't go the step beyond that that I

3  probably should have to give him as much criticism as

4  you are giving me to find the exact explanation.

5            JUDGE BERG:  Do you recall a billing rate for

6  Mr. Hatton's time?

7            THE WITNESS:  I've had them previously

8  written down on different things, but I'm not sure what

9  his billing rate is today.  If this 110 is his billing

10  rate, I can't say it is or isn't.

11            JUDGE BERG:  With reference to the

12  description of type of work performed under this

13  invoice, it does show water system planning, the WSP

14  related work.  Do you also believe that if, in fact,

15  there were construction administration and construction

16  specifications related tasks performed?

17            THE WITNESS:  As part of the $16,000?

18            JUDGE BERG:  Correct.

19            THE WITNESS:  I certainly don't know a

20  breakdown.  What I was looking back to try to find out

21  is whether that kind of a general heading he used on

22  previous invoices and carried it forward, or whether it

23  was intended to be specific to this invoice.  I don't

24  know the answer to that, but my guess would be that any

25  work relative to construction administration or

00237

1  specifications would be far outshadowed by the amount

2  of work done on the water system plan.

3            JUDGE BERG:  To the best of your knowledge,

4  would any construction administration or construction

5  specifications work performed during that time period

6  be properly allocated to the surcharge account?

7            THE WITNESS:  Construction administration, if

8  construction administration was done during that time,

9  I would think that it would not because the

10  construction projects of the surcharge were long since

11  completed.  As far as construction specifications, my

12  guess would be if there was anything in this billing

13  that related to construction specifications, it would

14  be related for the corrosion control.

15            JUDGE BERG:  That's all my question.

16  Ms. Tennyson are there other follow-up questions?

17            MS. TENNYSON:  I have a couple of brief ones.

18      Q.    (By Ms. Tennyson)  Judge Berg asked you some

19  questions about the water system plan and the

20  construction improvement plan.  Do those normally

21  include dollar costs or estimated costs when you

22  include projects in that?

23      A.    Yes.

24      Q.    Isn't it true that some construction projects

25  that might be included in a CIP are done with regular

00238

1  capital funds, such as facilities charged, moneys

2  collected?  You don't always do that through

3  surcharges; correct?

4      A.    They can be done either way at any time, as

5  far as I know.

6            MS. TENNYSON:  I don't have anything further

7  at this time.

8            JUDGE BERG:  That concludes cross-examination

9  based on your direct testimony, Mr. Fox.  Ms. Tennyson,

10  just let me ask, do you still reserve the opportunity

11  to call Mr. Fox as a direct witness?

12            MS. TENNYSON:  I do.  I think it's unlikely,

13  but if so, I would let you know soon, but I don't

14  believe we will be.

15            JUDGE BERG:  It's not a matter of whether or

16  not I'm going to release you, Mr. Fox, because you are

17  here for the duration as a party representative, but I

18  just wanted to make that inquiry so we could plan

19  ahead.  So at this time, your testimony is completed.

20  It may be that Ms. Tennyson wishes to call you later

21  when putting on her presentation to provide additional

22  information.

23            THE WITNESS:  That's fine.

24            JUDGE BERG:  Mr. Fox, does that conclude all

25  of the testimony or witnesses you wish to present in

00239

1  this case?

2            THE WITNESS:  I believe so, Your Honor.

3            JUDGE BERG:  Is there anything that we need

4  to address at this point in time in the way of motions,

5  Ms. Tennyson?

6            MS. TENNYSON:  I think that at this point, I

7  would like to make a motion to dismiss before

8  presenting any further evidence.  I believe that we

9  have for the last nearly 10 months been attempting to

10  get information about what actually was spent, whether

11  it was appropriately charged to the surcharge account,

12  and in this case, Mr. Fox is asking for additional

13  moneys to be funded by the surcharge to be paid, as I

14  indicated earlier, by the customers on top of the

15  amount they pay for water service.  Particularly with

16  regard to the engineering costs, we have very little

17  detailed information about whether these costs are

18  appropriately charged to the surcharge account as

19  opposed to other engineering costs that should be borne

20  by the Company in its regular course of business.

21            With regard to the actual cost detail, which

22  has been presented today by the VR Fox Company

23  accounting detail, this information was first requested

24  by Mr. Ward from the Company in November of 1999.  We

25  still do not have, as he had requested at that point --

00240

1  in terms of that request, I would refer you to Exhibit

2  110.  Mr. Ward requested at that point, since the

3  surcharge funding at that point had been -- the amounts

4  were spent.  The construction projects were completed,

5  requested a detail of the vendor invoices, materials

6  costs, etcetera, to show how the money had been spent.

7  In Exhibit 110, Ms. Ingram's response was, which was

8  not dated until March 20th of 2000, was, "We will give

9  that to you when we file for our extension of the

10  surcharge."

11            That information was not provided with the

12  Company's filing of the surcharge.  The materials that

13  the Company did provide are contained in Exhibit 101.

14  Mr. Ward made numerous requests for the documents, and

15  we did not receive any detail until today.  Had that

16  information been provided, Staff could have at least

17  sought to look at the information that Ms. Wood

18  testified is available in the VR Fox Company files that

19  could have been a sampling, could have gone in to look

20  to see if the vendor invoices are in the Hardel file or

21  other vendor files and could have verified that the

22  information exists.

23            In the data request that was submitted to the

24  Company on December 7th, Data Request No. 8, one of the

25  questions was, "Could Mr. Ward come and look at the

00241

1  documents, come and look at the VR Fox Company records,

2  if it's necessary to make arrangements to do that.  We

3  are willing to do that.  We didn't ask the Company to

4  provide all the data and get us reams of stuff,

5  whatever.  We specifically allowed for Mr. Ward to go

6  visit the Company.  The response was dated December

7  21st and received in my office on December 26th of 2000

8  and consisted simply of the response to Data Request

9  No. 8 that we've discussed today, which is two pages of

10  summary information prepared by Mr. Fox.  The Company

11  has still not provided the kind of detail necessary to

12  support the case.

13            Another example might be the dollar amounts

14  that are presented for the -- I was just reviewing the

15  documents for the Crescent Park system, and the

16  information contained in the response to Data Request

17  No. 8 is that there were $1,357 in material costs and

18  $9,463 in labor charges.  If you look at the

19  information relating to Crescent Park that's contained

20  in Exhibit 6, the labor charges add up to no more than

21  $2,000.  Those charges have not been borne out.  Maybe

22  this is one of the projects that Mr. Fox has referred

23  to that VR Fox Company made a profit on whereas others

24  may have made a loss, but we don't have a documentation

25  that there was work performed to justify the charges

00242

1  that have been presented to us.

2            What we have is a lot of inconsistencies in

3  the information provided.  An example that we spent a

4  lot of time on today is the whole issue of the storage

5  tanks.  The information that the Company provided to

6  Staff in response to Mr. Ward's request included

7  invoices from VR Fox to AWR for the cost of the storage

8  tank, and then the information provided in response to

9  the formal Data Request No. 8 says that AWR paid for

10  the tank directly.  In fact, they paid VR Fox for the

11  tank.  There may not have been a markup on the cost of

12  the tank, but the information we were able to -- until

13  today, we didn't know what happened.  So we don't

14  believe that the case has been proven at this point and

15  would move that we dismiss the proceeding before

16  proceeding further.

17            JUDGE BERG:  Mr. Fox, would you like to

18  respond?

19            MR. FOX:  I think there is a number of things

20  to be said.  One is if we didn't receive information

21  until today, we did still receive it.  It is in front

22  of us.  Another thing that is I think I tried to do the

23  best I know how to present what information I could,

24  and I do admit that I was reluctant, and I still cannot

25  comprehend why in a bid situation one should be

00243

1  expected after the fact, when they were never told in

2  the beginning, to supply information like you would on

3  a time of material job.

4            As I said before, I have bid thousands of

5  jobs.  I have never been asked such a thing, nor do I

6  know of anyone else ever been asked such a thing.  Now,

7  I've learned in the last little bit that's the way UTC

8  wants to do it, and you can well bet that the next job

9  we bid, I will have that information in that format the

10  way they want to see it, but I had no reason to believe

11  that, and I think that even though that's the way they

12  want to see it, if that's the UTC rules, I think that

13  they are wrong and should be changed, but nevertheless,

14  if that's what they are, they are.  But I want you to

15  understand why I did what I did and that I tried to do

16  the best I could in both the context of the information

17  that was available and also in what I believe to be

18  right and reasonable, I guess you would say.

19            I readily recognize the whole issue is in

20  your hands.  You have to decide whether you think I'm

21  all screwed up or not.  I've tried to explain what I

22  did and why.  What more can I do?

23            JUDGE BERG:  I'm going to take this matter

24  under advisement.  What that means, Mr. Fox, is the

25  case will go forward.  Staff will make its presentation

00244

1  as part of this hearing, but afterwards, in looking at

2  all of the evidence that's in the record, it is

3  possible that the case may be disposed of based on a

4  conclusion that AWR did not meet its burden of proof.

5  This is not intended to signal that I would rule one

6  way or the other, but the motion has been raised.  You

7  have responded, and it's an option that I'll have after

8  more time to reflect on the presentation you've made

9  and the evidence that's in the record.

10            In the meantime, I will just say that while

11  this case continues to go forward, I see no reason why

12  you should not continue to communicate with Staff to

13  see if there isn't some other information that you can

14  present to Staff that would assist Staff in assessing

15  whether or not, in fact, any extension of the surcharge

16  would be just and reasonable.

17            So I encourage you, Mr. Fox, to continue to

18  talk with Staff to see if there is anything else that

19  can be done to satisfy their requirements that has not

20  been done to date.  It may be possible that the

21  documentation or the level of detail that Staff would

22  need just simply doesn't exist, but I encourage you to

23  communicate with the Staff on that point.

24            With that, Ms. Tennyson, would you like to

25  begin direct examination of your witnesses this

00245

1  afternoon, or would you prefer to take a break at this

2  point?

3            MS. TENNYSON:  I think I would prefer to take

4  a break at this point.  I just think with the bizarre

5  schedule we've had, I'm a little bit tired, and I think

6  probably the witnesses are as well.

7            JUDGE BERG:  Based on what we've accomplished

8  here today, if we were to begin tomorrow morning at

9  nine o'clock and get approximately three hours of

10  testimony completed in the morning and another four

11  hours in the afternoon, do you envision that Staff

12  could complete its presentation during tomorrow's

13  session.

14            MS. TENNYSON:  There is no question of that.

15  I think it's likely we will be able to conclude in the

16  morning.

17            JUDGE BERG:  Then on that basis, we are going

18  to adjourn for the day.  We will be back here at nine

19  o'clock tomorrow morning.  My expectation is that we

20  will begin as close to nine o'clock as possible.  At

21  that point, Mr. Fox, I would like you to have copies of

22  those exhibits as we've discussed to distribute.

23            MR. FOX:  I'll do that, Your Honor.

24            JUDGE BERG:  Do you have any questions about

25  where we are at in the proceeding at this point in

00246

1  time, Mr. Fox?

2            MR. FOX:  I don't think, except you mentioned

3  a minute ago and Mary mentioned about Mr. Hatton's

4  records and the records concerning the various

5  engineering invoices and so on.  I think from what he

6  explained and from what he's given me, I can't

7  understand how we are ever going to get the degree of

8  detail that she's asking for.  So I guess I don't know

9  your process, to what degree you need pieces of paper

10  and to what degree you go on what you believe out of

11  everything that happens, but I guess my point is that

12  if we are going to spend another half a day and then we

13  are going to say, "Well, we are going to throw this

14  thing out because we didn't get enough engineering

15  paper," we might as well say it now.

16            JUDGE BERG:  I can't make that decision now.

17  There is a great deal of detail that has been

18  presented, and myself and Mr. Twitchell, like the

19  parties, are committed to making the best decision

20  possible here.  While I understand the motion that

21  Staff has made, it's going to require at the minimum

22  more review of the evidence that's been presented

23  before I could make that decision.

24            In the meantime, I don't feel that we can

25  delay any further proceedings in order for

00247

1  Mr. Twitchell and I to do our due diligence, so to

2  speak, and on that basis, I'm requiring that Staff go

3  forward and make its presentation.  I understand that

4  there is always the possibility that, in fact, I will

5  rule favorably on Staff's motion to dismiss, and it may

6  appear that this extra process is unnecessary, but at

7  this point in time, I can't rule that out, and so we do

8  need to go forward.

9            MR. FOX:  Fine.  I'm certainly willing to do

10  anything else I can to try to help the cause.

11            JUDGE BERG:  I appreciate that, and I do

12  encourage you to continue to communicate with Staff to

13  see if there is anything else that can be done.  With

14  that, let's be off the record and adjourned.

15              (Hearing recessed at 4:20 p.m.)

16

17

18

19

20

21

22

23

24

25