00180
 1   BEFORE THE WASHINGTON UTILITIES AND TRANSPORTATION
     
 2                        COMMISSION                       
     
 3  WASHINGTON UTILITIES AND        ) 
    TRANSPORTATION COMMISSION,      )
 4                                  )
                   Complainant,     )
 5                                  )
              vs.                   )  DOCKET NO. UW-000405
 6                                  )  Volume VI
    AMERICAN WATER RESOURCES, INC., )  Pages 180 - 247 
 7                                  )
                   Respondent.      )
 8  ---------------------------------
              
 9   
              A hearing in the above matter was held on 
10   
    January 3, 2001, at 2:23 p.m., at 1300 South Evergreen 
11   
    Park Drive Southwest, Olympia, Washington, before 
12   
    Administrative Law Judge LAWRENCE BERG.
13   
     
14            The parties were present as follows:
     
15            AMERICAN WATER RESOURCES, INC., by VIRGIL 
    FOX, President and CEO, 921-B Middle Fork Road, 
16  Onalaska, Washington  98570.
     
17            THE WASHINGTON UTILITIES AND TRANSPORTATION 
    COMMISSION, by MARY M. TENNYSON, Senior Assistant 
18  Attorney General, 1400 South Evergreen Park Drive 
    Southwest, Post Office Box 40128, Olympia, Washington  
19  98504.
     
20   
     
21   
     
22   
     
23   
     
24   
    Kathryn T. Wilson, CCR
25  Court Reporter                                        

00181
 1  ____________________________________________________
 2                    INDEX OF WITNESSES
 3  _____________________________________________________
 4  WITNESS:                                     PAGE:
 5   
 6            VIRGIL FOX
 7  Cross-Examination by Ms. Tennyson            182
 8  Examination by Judge Berg                    229
 9  Further Cross-Examination by Ms. Tennyson    235
10   
11   
12   
13   
14   
15   
16   
17   
18   
19   
20   
21   
22   
23   
24   
25   

00182
 1                   P R O C E E D I N G S
 2            JUDGE BERG:  Mr. Fox, I'll just remind you 
 3  that you are still under oath, and we will now take up 
 4  the cross-examination of Mr. Fox by Ms. Tennyson.
 5   
 6                    CROSS-EXAMINATION 
 7  BY MS. TENNYSON:
 8      Q.    As I said earlier today, I'd hoped I had 
 9  everything in order but will have to jump around a 
10  little bit.  Mr. Fox, you have stated in the past that 
11  one of the reasons for the costs of the surcharge 
12  projects exceeding the estimates used to calculate the 
13  surcharge was the pressure to get the work done.  Would 
14  you agree with that statement?
15      A.    That was one reason.
16      Q.    Weren't the estimates that were used to 
17  compute the surcharge prepared in March of 1999?
18      A.    I'm sure that's about right, if not precise.
19      Q.    And the surcharge was approved in April of 
20  1999; correct?
21      A.    Okay.
22      Q.    So the work on these projects was 
23  substantially completed by November of 1999; correct?
24      A.    Yes.
25      Q.    So what was it in that time frame that caused 

00183
 1  the costs to exceed the estimates by so much?
 2      A.    There is quite a number of things.  One was 
 3  the pressure and the bidding atmosphere.  It's always 
 4  been true in my experience in better than 40 years of 
 5  construction, and particularly in the spring and 
 6  particularly in economic times when things are going 
 7  huckeldy-buck, it's harder to get people to bid, and 
 8  they tend to raise their prices, and the stronger that 
 9  phenomenon is at any particular time, the more the 
10  effect is exaggerated, and that particular spring 
11  turned out to be even more than anticipated, a 
12  particularly busy pressure on contractor time. 
13            So we had a hard time getting people just to 
14  bid jobs and to try to do it in a timely fashion.  We 
15  had a hard time getting people to talk about when they 
16  could do the job, how soon they could do it.  So there 
17  was just all kinds of pressures there to make people -- 
18  if you demand that they do something quick, then they 
19  are going to have a tendency to bid higher than if, 
20  Okay, we can take our time.  All of those kinds of 
21  facets entered into it.
22      Q.    Let me follow up on that point though.  In 
23  the advertisement for bids and in the sample contract 
24  that's in your construction standards, there was 
25  nothing that said, This job has to be completed by July 

00184
 1  25th or September 5th.  There wasn't any information in 
 2  any of those documents, was there, that says this has 
 3  to be a rush job?
 4      A.    Certainly DOH was very much of the opinion it 
 5  had to be a rush job, and I'm sure if it wasn't in 
 6  writing, and I'm not sure whether we put anything in 
 7  our spec book about time or in the bid document, but we 
 8  darn sure talked to people about it because it was a 
 9  major concern to all of us, and most particularly to 
10  DOH and to Kevin O'Neil and to other public people.
11      Q.    Let's look at some of the systems that you 
12  needed work done on.  The Loma Vista system, isn't it 
13  true there was a boil-water advisory issued on that 
14  system in December of 1997?
15      A.    I don't remember the exact date, but I would 
16  assume you are probably right.
17      Q.    This surcharge approval didn't come into 
18  effect until May of 1999, so why couldn't the work have 
19  been done in 1998, later in 1998?  Where did the rush 
20  job come in?
21      A.    First off, in order to do the surcharge 
22  jobs -- to try to get an order, there were several 
23  things that came into play.  Number one is the issue of 
24  the chlorination or getting the bad test, the 
25  boil-water, and in each of the systems that that was 

00185
 1  the case, and that was the case in several of the most 
 2  critical or most visible or discussed jobs, those were 
 3  virtually immediately under DOH's direction put on 
 4  temporary chlorination, and temporary chlorination is 
 5  precious little different than permanent chlorination 
 6  other than the fact that you will get slightly more 
 7  spikes and valleys in the residual chlorine reading. 
 8            So I don't think that anyone considered it a 
 9  crash program, and we didn't consider it a crash 
10  program until DOH started feeling that way because they 
11  were then getting complaints from customers. 
12      Q.    Let's stay on the Loma Vista system for a 
13  minute.  In that case, you did have engineering 
14  documents for a permanent design prepared, and the 
15  information that I have shows the Department of Health 
16  approved the permanent design of that system on October 
17  1st, 1998, but again, the work on that system wasn't 
18  done until substantially later.
19      A.    Okay.  I'm sure you are right.  Another 
20  significant part of the question of when we could do 
21  the work was the availability of funds to do it, and it 
22  was my understanding that those kinds of projects could 
23  be funded by a surcharge, and I guess I did not 
24  properly anticipate the amount of time or effort or 
25  things that would be necessary to get a surcharge 

00186
 1  approved, and because we didn't have the funds 
 2  available at the moment, I more or less went under the 
 3  belief that as soon as we got the surcharge approved, 
 4  and therefore had the funds to do them, that we could 
 5  then go ahead and proceed and do the job, but it didn't 
 6  quite work out that way.  The pressure from various 
 7  people to get the jobs done, I believe -- I'm not sure 
 8  whether we actually started the jobs before the 
 9  surcharge was approved or not, but it was in the same 
10  time frame.
11      Q.    You had estimates of the cost on many of the 
12  projects that did not exceed the $20,000 threshold that 
13  the Commission had put on for requiring you to do 
14  competitive bidding; correct?
15      A.    That is true.  Some of the jobs were below 
16  $20,000.
17      Q.    But you chose to go to bid because you wanted 
18  VR Fox Company to be one of the bidders?
19      A.    No.  Because I thought that would be far more 
20  palatable to UTC.  UTC, in my belief, wanted us to get 
21  bids on everything possible, and the demand or the 
22  drop-dead condition was that anything over $20,000 we 
23  had to, but my assumption and belief was that they 
24  wanted it on anything.
25      Q.    But the order, Exhibit 102, if you estimated 

00187
 1  the project to cost less than $20,000, you were not 
 2  required to go out for competitive bids; correct?
 3      A.    I believe you are right.  I therefore could 
 4  have just simply given those jobs to Fox Company, I 
 5  guess.  I don't know.
 6      Q.    I don't think it goes that way.  If Fox 
 7  Company was involved, there was a different threshold.
 8      A.    Okay.  My objective was to get the best 
 9  price.  Whatever the order said, the objective was get 
10  the job done as reasonable as we can.
11      Q.    But if you wanted to have the Fox Company 
12  involved in doing the work, then the order required if 
13  the cost was estimated to exceed $5,000, then you 
14  needed to get a competitive bid; correct?
15      A.    Yes, okay.
16      Q.    If we could look at Exhibit 107, I'm looking 
17  at the column that says "other bids."  I know you also 
18  have given us some documents today that has copies of 
19  other bids that we don't have a chart for.
20      A.    Presumably should be the same numbers, we 
21  hope.
22      Q.    I'm assuming they are.  I'm not going to 
23  cross-check them at this point.  In this case, the 
24  contract amount was $23,118.60; do you see that, for 
25  Pleasant Valley?

00188
 1      A.    Yes.
 2      Q.    And VR Fox Company did the work on that 
 3  project; correct?
 4      A.    Yes.
 5      Q.    Going over one of the bids was $23,733 plus 
 6  tax.
 7      A.    Yes.
 8      Q.    Can you tell me why you didn't take that bid?  
 9  The Commission didn't require you to take the low bid, 
10  did it?
11      A.    No, but that's what you do is you take the 
12  low bid.
13      Q.    That's what who does?
14      A.    What people generally do.  When you put a job 
15  out for bid, if you don't take the low bid, you better 
16  have some good reason or you are both setting yourself 
17  up for a lawsuit.  Plus, you are totally demoralizing 
18  the low bidder that's not going to bid for you anymore.
19      Q.    In fact, VR Fox was the low bidder on all of 
20  these projects, wasn't it?
21      A.    Yes.  As a matter of fact, on that particular 
22  project, I was tempted to do just what you said, and I 
23  about got my head bit off by my son and my supervisor 
24  and a couple of other people:  "How in the world do you 
25  expect us to do these jobs if you are going to turn 

00189
 1  around and stab us in the back?"
 2      Q.    Let's look at the Loma Vista, the next line 
 3  down.  The contract amount was $22,025, and then over 
 4  on the other bids, the next lowest bid was less than 
 5  $400 more, and you've also testified earlier that Fox 
 6  Company had to scramble to get all the workers and get 
 7  everybody available to do it.  Wouldn't it have made 
 8  sense to give some of these jobs where they have a 
 9  close bidder another one of the contracts?
10      A.    I didn't have bidders standing around that I 
11  could jump on and say, "Get out there and get that job 
12  done tomorrow," other than Fox Company.
13      Q.    So you had control over when the work got 
14  done by Fox Company and not by other bidders. 
15      A.    Oh, yes.
16      Q.    That was your reason for --
17      A.    That's not a sole reason, but that was a very 
18  strong factor, yes.  Everybody and his brother was on 
19  me to get these things done instantly, and the fact 
20  that I could get Fox Company to do something instantly 
21  was a very significant factor in the decision, yes.  It 
22  was both the manpower and the experience there.
23      Q.    So you trusted the work of VR Fox over some 
24  other company; is that what you are saying?
25      A.    No.  I'm saying I knew Fox Company knew how 

00190
 1  to do it.  I didn't say somebody else didn't know how 
 2  to do it, but I did know for sure that Fox Company knew 
 3  how to do it, and I did know for sure they could do it 
 4  quick because I was in a position to demand that.
 5      Q.    Could we look at the Crowder Road system on 
 6  the same exhibit.  I'd like you to describe what the 
 7  process was.  Under "other bids" --  and this may not 
 8  be accurate information.  You and I discussed this off 
 9  the record -- it says there were no other bids because 
10  the time line with DOH resulted in calling contractor 
11  just to see who was available, none except VR Fox.  
12  Were you in the process of trying to get other bids on 
13  this?
14      A.    Very definitely.
15      Q.    Can you describe what happened?
16      A.    First off, let me look -- I presume it says 
17  there are no other bids.  That's no doubt right.  Let 
18  me look at the exhibit.  That would be my Exhibit 5, 
19  and we are talking about Crowder. 
20            Yes, that Fox Company was the only bid.  I 
21  can't remember at the moment how much work we did to 
22  get other bids on that job.  It's possible that I could 
23  find something to help me know that.  But Crowder, 
24  above all -- in the minds of Kevin O'Neil and the 
25  newspaper and other people, Crowder and Loma Vista were 

00191
 1  pretty near a standoff, but the two of those were 
 2  clearly the most visible ones we were getting the most 
 3  heat about.
 4      Q.    What was wrong with the Crowder Road system 
 5  that you needed to correct?
 6      A.    It was chlorination.  I wanted to say 
 7  something sarcastic, but I didn't.
 8      Q.    It's usually best not to.  As long as we are 
 9  looking at Exhibit 5, looking at the second page of 
10  that exhibit, and it's handwritten information on this 
11  page that says, "Crowder bid summary, engineers est."
12      A.    Engineers estimate?
13      Q.    And it looks like 70,000 --
14      A.    $70,942.20.  That was one Steve and I had 
15  done a little bit more work on than some of the others 
16  to try to estimate what the cost might be, and I don't 
17  think that he specifically -- although he may have.  He 
18  may have written out an estimate after our 
19  conversation, or exactly how that number was arrived at 
20  I'm not sure, but that was the notation that I had made 
21  in the file.  That was what our expectation of that job 
22  might be.
23      Q.    But that is substantially different, isn't 
24  it, from the number on Exhibit 107 where the estimate 
25  used to prepare the surcharge request was $27,000?

00192
 1      A.    Very different.
 2      Q.    Can you tell us the reasons for the 
 3  difference?
 4      A.    The only reason that I can see is that the 
 5  Exhibit 107 you are talking about Rick Finnigan put 
 6  together, and he put this together from information 
 7  that included way back to what the CIP.  This $27,000 
 8  may very well have came from the CIP.
 9      Q.    But weren't, in fact, these estimates the 
10  amounts used in the surcharge that the Commission 
11  approved in 1999?
12      A.    That is true.
13      Q.    And those were numbers that you prepared.  
14  The Commission didn't knock those done and cut any 
15  money off of that, did they?
16      A.    No.  Those were numbers we prepared, right.
17      Q.    Looking at the time frame of when these 
18  projects were done, you didn't even sign this contract 
19  for the Crowder Road system until September 28th.  If 
20  this was such a time crunch on this one -- the 
21  surcharge was effective in May.  You didn't even sign 
22  the contract on this one until almost October.
23      A.    I would have to look at the date we got DOH 
24  approval to proceed on it, but I would guess it was the 
25  day before that, but I'm not sure.  We were wanting to 

00193
 1  get going because of all the pressures on us but 
 2  couldn't because of the approval. 
 3            We had to get an easement on that one, and we 
 4  had to get the DOH approval and the plans, and I can't 
 5  remember and I'm not sure whether or not I could 
 6  reconstruct what the cause was that we didn't start it 
 7  sooner, but I do know that it was started the instant 
 8  it could be.
 9      Q.    Now this one, the Crowder Road, there was an 
10  E-Coli contamination with an acute problem, and that 
11  was in December of 1998, wasn't it?
12      A.    I'll take your word for it.
13      Q.    I'm referring to an exhibit --
14      A.    You are no doubt right.  I'm not arguing.  
15  The temporary chlorination was on a number of these 
16  longer than we would have liked or DOH would have 
17  liked, and that was a significant factor in DOH's 
18  question of issuing orders or penalties.  They thought 
19  that these things should have been dealt with quicker.
20      Q.    Do you know when the plans for the Crowder 
21  Road system were submitted to the Department of Health?
22      A.    I'm sure that Steve's information would have 
23  that.  The plans probably give us a very good idea.  If 
24  we look at the date on the plans, which you have, it's 
25  probably very close to that date.  I'm not positive, 

00194
 1  but I don't think -- if the question is how long did 
 2  DOH take to do their stuff, I wouldn't expect that it 
 3  was an unreasonable time.  I'm not criticizing them.
 4      Q.    Why don't we take a look at the plan just so 
 5  we can get this cleared up.
 6            JUDGE BERG:  Off the record.
 7            (Discussion off the record.)
 8      Q.    (By Ms. Tennyson)  I do have a plan here, the 
 9  design drawings that have a date that just says June of 
10  2000 on it, so this doesn't help us with that issue, I 
11  don't think.
12      A.    That must be the corrosion control drawing.
13      Q.    That may be the case, but that is what you 
14  provided --
15      A.    We may have given you the wrong one by 
16  mistake, because that's got to be the corrosion control 
17  drawing.
18      Q.    In fact, the title on it does indicate 
19  corrosion control facilities.  I think we may have 
20  other information in the record.  We can look for that 
21  at a later time.  Unfortunately, the drawings are not 
22  helpful.
23            JUDGE BERG:  Ms. Tennyson, I know Mr. Ward's 
24  busy looking at plans.  The only thing I would ask is 
25  that Staff would just check and see if at some point if 

00195
 1  it's possible that they received both the design plan 
 2  drawing for the capital improvement as well as the 
 3  corrosion control project.
 4            MS. TENNYSON:  I can assure you we did not.  
 5  These were received by me personally on December 26th 
 6  of this year in response to my requests, and all the 
 7  copies of what I have are present in the hearing room 
 8  right now.
 9            JUDGE BERG:  Okay.
10            MS. TENNYSON:  I did receive from Department 
11  of Health today copies of a bunch of documents which I 
12  have not had an opportunity to look at and 
13  cross-reference, so it may be in those documents.  I 
14  also do have -- I know Mr. Ward has some documents that 
15  may give us that date, and we can check it later and 
16  possibly clear it up with him.
17            JUDGE BERG:  My only concern is if we only go 
18  two days, then we need to present a record requisition 
19  to Mr. Fox to go back to the office and look for the 
20  right plan.  It may be good to do that before the end 
21  of the day today, but I'll leave it up to you whether 
22  to make that records requisition request.
23            MS. TENNYSON:  Okay.
24            THE WITNESS:  That was just given to you by 
25  mistake.  If we don't have a copy of the right one, I'm 

00196
 1  sure we can get it from Mr. Hatton.
 2      Q.    (By Ms. Tennyson)  Mr. Ward has located for 
 3  me what is not plans, but you did provide this in 
 4  response to the data request that I submitted to you, 
 5  and this is a text document and not a plan with the 
 6  date of September 23rd of 1999 titled, "Water System 
 7  Upgrades Project Report for Crowder Road System."
 8      A.    That would be the technical part that goes  
 9  with the plan that Mr. Hatton was describing to you 
10  earlier as part of what goes to DOH, so that, no doubt, 
11  is the date you are looking for.
12      Q.    So that would indicate then you submitted 
13  those to the Department of Health on or around 
14  September 23rd of '99, and then the contract was signed 
15  on September 28th.
16      A.    (Witness nods.)  Which would indicate that we 
17  did move very quickly on it.
18      Q.    In that case, you moved very quickly after 
19  you got the engineering documents approved, but again, 
20  the problem that was to be corrected by this had 
21  occurred late in 1998; correct?
22      A.    That is true.
23      Q.    Isn't it true that for the Pleasant Valley 
24  system that Department of Health had issued a 
25  requirement that there be a new source for the water as 

00197
 1  long ago as 1995 before you purchased the system?
 2      A.    I believe that's correct.  There had been a 
 3  new well drilled, but it had not yet been approved, and 
 4  I believe the necessity for that to be approved 
 5  somewhat related to a number of connections, and I 
 6  think at the time that we purchased the system that the 
 7  number of connections was low enough that that wasn't 
 8  urgent.  I'm relating this as well as I remember.  It's 
 9  possible that I'm not 100 percent, but that's the way I 
10  remember it.
11      Q.    So there might have been additional work 
12  required --
13      A.    There was additional work.
14      Q.    Let me finish my question.  There might have 
15  been additional work required to obtain the source 
16  approval because you were seeking more connections than 
17  originally the system was approved for. 
18      A.    That was part of what ultimately had to be 
19  done, right.  I believe at the time that we proceeded 
20  with doing these surcharges, the primary thrust was -- 
21  I'm trying to remember if this one also had to have 
22  chlorination, and I think that was not the case.  I 
23  think this one was one that the source, for whatever 
24  reason, it had come to fruition that that had to be 
25  approved.

00198
 1      Q.    Now again, sticking with the Pleasant Valley 
 2  system for a bit, reviewing the Department of Health 
 3  records that they received, engineering documents for 
 4  source approval on this system in November of 1996, is 
 5  it your recollection that there was additional work 
 6  that needed to be done before you could begin 
 7  construction on the source or getting source approval 
 8  on the Pleasant Valley system after November of '97?
 9      A.    No, I don't think that there was.  You mean 
10  additional work beyond what the source approval 
11  envisioned? 
12      Q.    Right. 
13      A.    I would expect that the only thing that you 
14  might put into that category was that in order to use 
15  the new source, we had to build a new pump house and 
16  things that went with it that was kind of part and 
17  parcel to make it usable, but it may not have been 
18  delineated in the source approval itself.
19      Q.    Wasn't that, in fact, noted in the Company's 
20  1996 water system plan that the pump house needed to be 
21  expanded and reconstructed?
22      A.    I believe so, and I believe that was 
23  envisioned in our CIP updates that we periodically did.
24      Q.    So then is it your testimony that the 
25  Pleasant Valley system exceeded the original cost 

00199
 1  estimates because the work that was required on that 
 2  system exceeded your cost estimates because of the time 
 3  crunch when you had all this information going back 
 4  several years?
 5      A.    Well, if you've got information, it doesn't 
 6  matter how much information you've got.  What affects 
 7  the bids is the time and conditions under which you put 
 8  the bid out, and costs may have been less in '97 than 
 9  '99.  Yes, that would certainly be a possibility.
10      Q.    But the cost estimate that you gave to us was 
11  given to the Commission in March of 1999, not in 
12  December, or not in 1997, and that was $12,500, and the 
13  cost that the contract was signed for was over $24,000, 
14  nearly twice the cost. 
15      A.    The only thing I can say about that is that 
16  part of the way that the estimate was arrived at was 
17  earlier thinking, and it didn't get updated.  Part of 
18  it was it was no doubt sloppy.  We've heard it from 
19  Mr. Hatton, and I'm perfectly willing to admit it.  As 
20  I said before, this whole thing was done on a rush 
21  basis, and it was done on a relatively sloppy basis, 
22  and it was done on the basis when you are the low 
23  bidder, you are the low bidder, and you don't have to 
24  go through miles of justification of all of the things 
25  that have happened.

00200
 1            It no doubt was sloppy, but it wasn't like we 
 2  changed the program or tried to deceive anyone.  That's 
 3  just the way it was.
 4      Q.    I guess the concern that I'm getting at here 
 5  is we have several of these systems, for example, the 
 6  Elk Heights project, that the Department of Health had 
 7  approved it for construction in March of 1998, and yet, 
 8  you didn't begin construction on that, the contract 
 9  wasn't even signed until September of 1999.  So you've 
10  got a year and six months, and you are claiming that 
11  the costs are increased because of the time of when you 
12  had to do it, and it doesn't seem to make sense is the 
13  concern. 
14      A.    There is some other factors I will get back 
15  to, but it seems to me to make perfect sense that the 
16  cost one year is higher than the cost another year.  
17  That's called inflation.  That's what we see all the 
18  time with everything.  It also makes sense to me that 
19  contractors when they are busier demand higher prices, 
20  and those are the conditions we were dealing with.  We 
21  are asking to do the job at a later date.  We were 
22  asking to do the job under the more stressed bidding 
23  conditions, and there are some other conditions 
24  involved too, particularly with Elk Heights, that 
25  delayed doing that job.  One was a building permit 

00201
 1  which nobody thought we needed a building permit, and 
 2  we had to get a landscaping permit, and the people 
 3  around nor us wanted any landscaping, but those kinds 
 4  of things delayed the process to get our approval to 
 5  move ahead with the job.  The question of the funding 
 6  and the surcharge affected our thinking and our process 
 7  to get on the job and get it done.  So there is a whole 
 8  bunch of factors wound up in the thing.
 9      Q.    The Elk Heights project was one where there 
10  were health concerns on the system; correct?
11      A.    I'm not sure of that.  The biggest problem, 
12  as I recall it, was early on, we had a considerable 
13  shortage, I guess the easiest way to say it, of water, 
14  some of the people on the system. 
15            The Elk Heights system is built on a very 
16  high hill, a thousand, 1500-foot elevation, and it's a 
17  relatively affluent community.  The people at the 
18  bottom were watering the heck out of their lawns 24 
19  hours a day and robbing all the water, and the people 
20  on the top weren't getting any water.  So we had people 
21  literally out there threatening to shoot each other and 
22  shoot each other's dogs and such things.  It was a very 
23  bad situation, and the reason was the question of 
24  storage.  The system was designed adequate.  It was 
25  supposed to produce the amount of water that was needed 

00202
 1  by the DOH rules, and we went through the engineering 
 2  process of determining it did, in fact, produce the 
 3  amount of water it was supposed to.  In other words, we 
 4  were meeting the requirement we were supposed to meet.  
 5  However, these people were just using so much water 
 6  that they were destroying the requirements.
 7            What I did was I went in and put a meter in 
 8  every connection that summer and immediately cured the 
 9  problem.  Now when people have to pay for water, they 
10  started using a reasonable amount of water, and the 
11  problem was cured, but to satisfy the DOH requirements 
12  or demands then at that time about the question of 
13  quantity, we went ahead and put in the storage tank to 
14  provide the additional capacity that was required to 
15  meet the number of connections the system was 
16  authorized for rather than the number of connections 
17  that were actually being used.
18      Q.    And the cost of the storage tank was part of 
19  the issue we discussed with Ms. Woods earlier?
20      A.    That was part of the surcharge, yes.
21      Q.    Okay.  Now, with the Elk Heights system, the 
22  Department of Health had approved the project in March 
23  of 1998.  You said you ran into some problems with 
24  Pierce County and the landscaping, but those Pierce 
25  County requirements weren't passed until sometime after 

00203
 1  in 1999; isn't that true?
 2      A.    I don't know.  What do you mean "requirements 
 3  weren't passed"? 
 4      Q.    The requirements about the landscaping were 
 5  new requirements imposed.  If you had done the 
 6  construction in 1998 when you got the go-ahead, you 
 7  wouldn't have had those issues. 
 8      A.    I don't know that that's true, but it could 
 9  be.
10      Q.    I'd like to refer at this time to Exhibit 
11  112, which is your response to the Data Request No. 4, 
12  so it's also in your materials.
13      A.    I have 112.
14      Q.    The question asked in this exhibit was to 
15  provide a list of the engineering costs that you 
16  attributed to the surcharge and some detail.  It asked 
17  for the amount, the date on which the Company was 
18  billed, a description of the work performed, including 
19  water system for which it was done, if that was 
20  available, and what you provided didn't include that 
21  kind of detail, did it?
22      A.    Well, what I've provided you was the copies 
23  of all the invoices that constituted that cost, and to 
24  the extent that they have information, I gave it to 
25  you.  To the extent that they don't, I couldn't very 

00204
 1  well, and that's part of what Mr. Hatton was talking 
 2  about this morning.  He's not sure at this point how to 
 3  say precisely a particular invoice, what hours were 
 4  spent on it, or precisely what it was for. 
 5            I, at this point, have no better answer to 
 6  that than he does, because again, this was not 
 7  something that we were accounting for or addressing 
 8  these things in the manner of a TNM job that would 
 9  require you to keep those kinds of records.
10      Q.    So at this point, we still don't know exactly 
11  what engineering work was performed or which water 
12  system it was done on that makes up the total billings 
13  that you have from Hatton that represents the summary 
14  that you got as the first page of Exhibit 112?
15      A.    That's right.  We know the work was done.  We 
16  know the bills were presented, but we can't say that so 
17  many hours was spent on designing a chlorination system 
18  for this and so many hours were spent on analyzing the 
19  pump capabilities of this.  We can't give that kind of 
20  detail.  He said that he can't, and certainly, I can't.
21      Q.    The work on the surcharge projects, the 
22  construction work was completed in 1999, wasn't it?
23      A.    Yes.
24      Q.    This list, Exhibit 113 as I've split them 
25  out, has engineering costs for 2000; correct?

00205
 1      A.    On what date? 
 2      Q.    You need to refer to Exhibit 113, which is 
 3  the next exhibit.  That includes billings for work 
 4  performed in 2000; correct?
 5      A.    Yes.
 6      Q.    When we got the information from Mr. Finnigan 
 7  provided us on this spreadsheet, the chart -- I believe 
 8  it's Exhibit 107, if we can refer to the last page of 
 9  that.
10      A.    Okay.
11      Q.    In the column "work not included in 
12  estimate," it indicates there were an additional amount 
13  of engineering costs incurred in 1998 in order to 
14  develop the approved project list.  At this point, is 
15  AWR alleging that it has costs or engineering work that 
16  it incurred in 1998 that should be included in these 
17  totals?
18      A.    I see 1998, but I don't understand where that 
19  comes from.  I don't know why he put 1998, whether 
20  that's correct or incorrect or exactly how he got it.  
21  As we did discuss earlier how this whole document was 
22  put together, Mr. Finnigan had the information from our 
23  original surcharge submittal.  He had our CIP 
24  information.  He had most of the other information that 
25  we presented here.  He had Steve Hatton's bills, and he 

00206
 1  discussed various issues with me and with Steve Hatton, 
 2  and he said in order to satisfy the questions that you 
 3  were asking, I wasn't doing a very good job of, that he 
 4  wanted to try to answer the questions the best he could 
 5  in the kind of format that you expected to see the 
 6  answer, and I said, That's fine, no problem, and so 
 7  this is what he put together from those things, and 
 8  whether he got it all exactly straight, I don't know.  
 9  I'm not criticizing, but I'm saying I can't vouch for 
10  the thought process and the work that he went through 
11  to do it.
12      Q.    So if we look at Exhibit 112, and let's look 
13  at the second page of that, the summary, and this adds 
14  up to $101,313.10.  Now, at the time this request that 
15  we are here talking about today was submitted to the 
16  Commission, you didn't even have the bills that start 
17  with April 3rd of 2000 because you submitted this 
18  request in March; correct?  What I'm trying to get at 
19  is what are you asking in engineering costs be included 
20  in the extension of the surcharge, and what do you have 
21  to document that these costs were incurred on surcharge 
22  projects?
23      A.    You questioned Mr. Hatton and we discussed 
24  earlier where this $101,000 came from, and the notes 
25  that I was making -- he was giving you kind of his 

00207
 1  explanation of how it broke down, and I was making some 
 2  notes on how I thought that it broke down, which I 
 3  attempted to interject at the wrong time.
 4      Q.    This would be the appropriate time.
 5      A.    My evaluation of this $101,000 was that it 
 6  was about $40,000 for the system or 40 percent for 
 7  system design, about 40 percent on the WSP project, 
 8  which was a part of what was required by the order and 
 9  was envisioned in the surcharge, and about 15 percent 
10  on the corrosion control designs, and about five 
11  percent on his critiquing and evaluating for me the 
12  spec book work that I had done. 
13            So you are right that some of this extra here 
14  was not in the original surcharge, but it was the extra 
15  related to the surcharge to provide the CIP, the latter 
16  part.  Most of the latter part is the part that relates 
17  to doing the WSP.  A lot of these latter bills relate 
18  to doing this WSP to satisfy DOH's order.
19      Q.    I guess another concern I have is that the 
20  first costs that we have presented here for services 
21  provided in the month of April, 1999, when you have 
22  other information that shows there were engineering 
23  documents submitted and approved in 1998, and in 
24  February and March of 1999, Mr. Hatton was writing 
25  letters to people, which I would assume he billed you 

00208
 1  for the costs of that work.  So what costs for 
 2  engineering are really included here?
 3      A.    It is entirely possible that we have missed 
 4  some of the costs that should have been included here  
 5  If I did, I didn't mean to, but we may have missed some 
 6  of the costs that should be included here, but that 
 7  would only work to our customers' benefit, I would 
 8  think, not against them.
 9      Q.    The question that we've been struggling with 
10  at the Staff level since at least last March is how 
11  much money was spent and what was it spent for, and 
12  that's the question we've been trying to answer, and 
13  I'm still not hearing that answer here. 
14      A.    I guess from the explanation I just made and 
15  from the questions you just prompt, it appears to me 
16  that at least this much and maybe a little bit more was 
17  spent.
18      Q.    That is assuming that all the amounts billed 
19  in 2000 are also appropriately charged to the 
20  surcharge. 
21      A.    And I believe they should be, because the 
22  overage on the WSP issue was a part of the order and a 
23  part of the surcharge requirement, no matter when it 
24  was finally completed.
25      Q.    Let's look at the invoice from Howard Godat, 

00209
 1  Pantier that's dated October 30th, 2000.  That's in 
 2  113.  This is the invoice for the amount of $16,944, 
 3  and that indicates it's for -- type of work performed 
 4  is by the survey technician. 
 5      A.    I'm still working on getting the right page 
 6  here.  This is $16,944? 
 7      Q.    That's correct.
 8      A.    Your question again then?
 9      Q.    How do we know that this relates to the 
10  surcharge other than the fact that the engineer has 
11  coded it as to the surcharge project?
12      A.    I guess that he believed because that's what 
13  he said, and I trusted that was right because I 
14  approved the bill.  Beyond that, how do we know that?  
15  I guess it would have to be by looking at his time 
16  sheets or something, but I don't know how to give you 
17  --
18      Q.    I believe he testified he doesn't keep time 
19  sheets.
20      A.    I think that's probably a problem.  It's also 
21  a problem to me that in the future, I will see that 
22  bills are presented in a different manner with more 
23  detail and breakdown because I don't want to be here 
24  doing this again, but I can't retroactively conjure up 
25  that information.

00210
 1      Q.    At this point, I'd like to refer to a 
 2  document that is part of exhibits that I had marked for 
 3  use with Mr. Ward.  It would be Exhibit 121.  I thought 
 4  I had another copy of it in here somewhere, but I'm 
 5  only finding it here.
 6      A.    I have 121.
 7      Q.    This document consists of the data requests 
 8  submitted by Mr. Ward to the Company.  On the first 
 9  page, a letter signed by Herta Ingram dated April 6th, 
10  2000, in response to that, and then the next page is 
11  titled Exhibit B.  Are you familiar with this document; 
12  have you seen it before?
13      A.    Yes and no.  I've seen this list.  As far as 
14  answering this data request, at the time Herta Ingram 
15  was working for us, and I had her do virtually 
16  everything relative to the UTC at this time because it 
17  was my belief that having worked for several years for 
18  the UTC as an auditor, she knew precisely how to answer 
19  the questions and the manner that they needed to be 
20  answered.  I'm not at all sure today that that 
21  confidence was justified.  However, that was my belief 
22  at the time.
23      Q.    So basically, am I understanding your 
24  response is you didn't prepare this document.  You've 
25  seen it, but you don't know the details of how it was 

00211
 1  prepared.
 2      A.    That is correct.
 3      Q.    In this document labeled Exhibit B, at the 
 4  very bottom row across, the first box is blank except 
 5  for a handwritten 99-116, which Mr. Hatton earlier 
 6  identified as the engineering company's billing code 
 7  for the surcharge project.
 8      A.    That's correct.
 9      Q.    Now, for this one, it says, Water system plan 
10  update and approval of the amount you had estimated was 
11  $20,000?
12      A.    That was the original surcharge request, I 
13  believe.  That was what was anticipated to be spent on 
14  water system update approval.
15      Q.    Then the engineering for projects and project 
16  administration is $42,500. 
17      A.    Again, what was anticipated in the beginning, 
18  and the total of those two things being $62,000 turned 
19  out to be over $100,000.
20      Q.    Do you know which category the water system 
21  plan update and approval or the engineering for the 
22  projects and project administration, how much money we 
23  should add to each of those categories?
24      A.    The best knowledge I would have of that is 
25  the speculation I just made a few minutes ago about the 

00212
 1  percentage of how the $101,000 breaks down.  That's how 
 2  I believe it should be broke up.
 3      Q.    I'd like to move at this point to a little 
 4  bit of discussion about the project costs and actual 
 5  work that was billed to AWR by VR Fox, and I think 
 6  we've already established all the construction work on 
 7  the projects that were funded by the surcharge were 
 8  performed by VR Fox Company; true?
 9      A.    That's correct.
10      Q.    And VR Fox Company is one that you own?
11      A.    Correct.
12      Q.    And there is an affiliated interest filing on 
13  file with the Commission?
14      A.    I believe so.
15      Q.    Do you know who prepared the bids that VR Fox 
16  Company submitted to AWR?
17      A.    By and large, I guess I would say I did 
18  because I was the one ultimately responsible for seeing 
19  they were right and submitting them.  Different people 
20  did different work.  As Katie mentioned, she helped do 
21  typing and maybe she helped take some phone calls or do 
22  some parts of things, but she wasn't working for 
23  American Water, so she, at that point, didn't do all 
24  that much of it. 
25            Craig Steepy did some of the collection of 

00213
 1  that information and a couple of other people.  I 
 2  recall the name of Joe Hall who was working for us did 
 3  some of that.  Some of our superintendents, either my 
 4  son or another fellow named Ted Tebo made up some 
 5  receipts, some bid information or whatever, but 
 6  essentially, I saw to it that that got all collected 
 7  together, assimilated, and made a bid, which I then 
 8  give the number to Katie and said, "Type up the bid, 
 9  and this is the amount I need in it."
10      Q.    The bids were either signed by Ms. Woods or 
11  by Craig Steepy; is that correct?
12      A.    They were signed by whoever happened to be 
13  there at the moment.  I suppose you could have argued 
14  they should have been signed by me, but I have never 
15  had a big problem if I'm satisfied that something is 
16  right, say, "Go ahead and sign it and send it out," but 
17  yes, they were mostly probably signed either by Katie 
18  or by Craig Steepy.
19      Q.    Then when the contracts were entered into, 
20  you signed the contracts on behalf of American Water 
21  Resources but not on behalf of VR Fox; correct?
22      A.    Correct.
23      Q.    So essentially, what I just heard is you 
24  estimated the amount needed to do the construction work 
25  on each of the surcharge projects, and then you 

00214
 1  substantially did the bids for VR Fox Company on those, 
 2  and yet, we have a difference, fairly large monetary 
 3  difference between the original estimates and the final 
 4  amount. 
 5      A.    That, in some cases, is true.
 6      Q.    In several of the cases, the scope of the 
 7  work was altered to eliminate a large part of the work; 
 8  wasn't that true?
 9      A.    That's true.
10      Q.    Would it be fair to characterize that as in 
11  general when part of the project was to install service 
12  meters at each of the connections that that was dropped 
13  out?
14      A.    Would it be fair to characterize?  Yes, that 
15  is what happened.  That's not the reason it happened, 
16  but that is part of what was done, yes.
17      Q.    Some of the work that was not done --
18      A.    Some of the work was not done; therefore, the 
19  scope of the work and the charge was reduced.
20      Q.    To go back to our Exhibit 107, let's look at 
21  Page 4 of Exhibit 107 referring to the Lazy Acres 
22  system.  The estimate was nearly $30,000, yet the 
23  contract amount was a little over $11,000.  Is this one 
24  where the work that was not done that you dropped out 
25  was installation of service meters?

00215
 1      A.    That's right.  I'm not sure that was the only 
 2  thing, but it was certainly the major thing that was 
 3  dropped out.
 4      Q.    If that's the only thing that was dropped 
 5  out, then that's almost $18,000 difference?
 6      A.    Yes.  It was also some reconstruction of the 
 7  pump house, some work that needed to be done on the 
 8  pump house.  I think that there is some pictures of the 
 9  pump house in here.  I'm not sure.
10      Q.    On the Terry Lane system, there was an 
11  estimate of $30,000.  The contract amount was almost 
12  $12,000. 
13      A.    Right.  The major thing that was dropped out 
14  of there was the service meters and some refurbishing 
15  to the pump house.  The major thing that was done was 
16  the roof to the reservoir was in very bad shape, and, 
17  in fact, had caved in just prior to us getting to 
18  finally fix it.  We had to put a temporary fix on it 
19  and then replaced the roof and cleaned and refurbished 
20  the reservoir, drained it down and so on.
21      Q.    While we are on the Terry Lane system, we had 
22  discussed this morning while we were off the record 
23  this indicates work not included in the estimate, 
24  chloride treatment design required, and my recollection 
25  is that neither you nor Mr. Hatton believe that that 

00216
 1  occurred; that there was, in fact, an effective 
 2  chlorination system on that system when you purchased 
 3  it; is that correct?
 4      A.    In addition, it was chlorine, not chloride, 
 5  as you suggested.
 6      Q.    So that was an error in this description?
 7      A.    Right.
 8      Q.    We talked earlier about how the purchase of 
 9  the storage tank for the Elk Heights system was done, 
10  and I wanted to ask you the same information, if you 
11  can find it for us, for the Clerget system.
12      A.    I'll try to find the numbers, if you want, 
13  but first off, let me explain what happened.  Both of 
14  those systems required new storage tanks, and it was 
15  originally anticipated that Fox Company would buy those 
16  storage tanks and provide them as part of the job, and 
17  those tanks, in fact, were ordered -- to take care of 
18  the time lag in getting the tanks, those tanks were 
19  ordered before any award was made or anything was done.  
20  Fox Company simply ordered them to see that they were 
21  moving on the time line, and then later, it was 
22  anticipated that they would be part of the Fox Company 
23  job that was done.  I believe Fox Company advanced the 
24  money to make the down payment on those prior to any 
25  contracts or anything.

00217
 1            Then as we got further down the line, we 
 2  recognized that the best answer for American Water was 
 3  to let American Water simply pay for those tanks 
 4  direct, and therefore would be no markup or anything 
 5  involved with Fox Company on those tanks.  So that's 
 6  what was done.  To the extent that Fox Company had 
 7  advanced money for those tanks that American Water 
 8  simply paid that exact amount back to Fox Company.
 9      Q.    I'm referring at this point to Exhibit 3, and 
10  it's actually the second to last page of Exhibit 3, 
11  which is your response to our Data Request No. 8.
12      A.    Okay. 
13      Q.    It's titled "surcharge material-labor."
14      A.    Okay.
15      Q.    Then below the columns of information, there 
16  is an asterisk indicating that the reservoir tanks were 
17  paid for by AWRI and are not included in these costs.
18      A.    That's correct.
19      Q.    That would include then the Clerget/Hubert 
20  and the Elk Heights systems.
21      A.    That's correct.  That's why you see the 
22  difference between the contract amount on those two 
23  jobs versus the contract amount in whatever the exhibit 
24  is that's got the breakdown of the bids.  That was my 
25  Exhibit 1.

00218
 1      Q.    However, when the Commission staff had asked 
 2  for information earlier on copies of invoices, you 
 3  provided copies of an invoice from VR Fox to AWR for 
 4  the cost of the tank.
 5      A.    Okay.
 6      Q.    So can you see the confusion that comes in 
 7  here where now you are saying that AWRI paid for it and 
 8  not VR Fox?
 9      A.    I can see how confusion has come into just 
10  about all of this, but explaining that particular 
11  point, we need to look at Exhibit 1.  Let's see if I'm 
12  in the right place.  No, I'm not.  Exhibit 5, we should 
13  be able to look at those two jobs.  Elk Heights, if you 
14  notice on the summary page for the Elk Heights bid --
15      Q.    About where in Exhibit 5 would we find that? 
16      A.    Exhibit 5, flip back about the fifth section, 
17  which is Elk Heights.
18            JUDGE BERG:  I'm at the handwritten note 
19  entitled "Elk Heights Bid Summary."
20            THE WITNESS:  That's what I'm looking at.  It 
21  shows the Fox Company bid was $72,844 including the 
22  storage tank, and then there is a note down below, 
23  "Tank purchased direct by AWR.  Contract reduced by 
24  $20,827."  So I think if we go to the other exhibit 
25  that shows the contract amounts -- you can probably get 

00219
 1  me there quicker, Mary.
 2      Q.    (By Ms. Tennyson)  The contract amount is, if 
 3  we look back to the actual signed contract, is for 
 4  $72,844.
 5      A.    Right.  But I've made a note here that the 
 6  contract was reduced by the $20,000, and when we look 
 7  back at my -- let's see, summary of the statements on 
 8  each of the 13 jobs.  Let's look at that.  That's not 
 9  the one I want.  Hold on.
10            JUDGE BERG:  Are we looking for the summary 
11  prepared by Mr. Finnigan? 
12            THE WITNESS:  No.  I'm sorry.  I'm somehow 
13  lost here, but I will get there.
14            JUDGE BERG:  That's all right.  If we can 
15  help you find it sooner, we will.
16            THE WITNESS:  One place that we see it is on 
17  Exhibit 3, my response to Mary Tennyson's data request.  
18  The second to last page of that package, we see the Elk 
19  Heights job, the contract amount is listed as $52,016 
20  not $72,844.
21      Q.    But the copy of the signed contract lists it 
22  as the $72,000.
23      A.    Correct; however, that is not the amount that 
24  Fox Company charged.  The amount that Fox Company 
25  charged was reduced by this $20,872 that the note 

00220
 1  indicates, and it is shown on the second to last page 
 2  of Exhibit 8 in that table that shows the contract 
 3  amount of the various jobs, Elk Heights, $52,016.  Is 
 4  that clear to everyone? 
 5            JUDGE BERG:  I see the reference, and I 
 6  understand the explanation.
 7            THE WITNESS:  The same thing is true of the 
 8  Clerget/Hubert.
 9      Q.    (By Ms. Tennyson)  For the Elk Heights, what 
10  you are saying is that what VR Fox billed AWR under the 
11  contract was only the $52,000.  They, in fact, also 
12  billed them for the costs of the storage tank, so the 
13  amount that AWR paid VR Fox Company for this work was 
14  the $72,000 figure, including the cost of the storage 
15  tank.
16      A.    That would be true, except the $20,000 was 
17  merely a reimbursement for what Fox Company put out.
18      Q.    It was a pass-through?
19      A.    It was just a pass-through, right.
20      Q.    But it is not correct to say that AWR paid 
21  Reliable Steel for the storage tank.
22      A.    No.  They didn't pay it direct.  Fox Company 
23  paid it and they repaid Fox Company.
24      Q.    Is that the same situation on the Clerget 
25  system?

00221
 1      A.    Yes.
 2      Q.    Is it also your testimony that on the Clerget 
 3  system that there was not a markup on the materials 
 4  costs of the storage tank?
 5      A.    That is correct.  It was done precisely at 
 6  cost.
 7      Q.    I'd like to refer at this point to Exhibit 
 8  108.  In this case, this is your response to my Data 
 9  Request No. 3A, and I'd like to refer specifically to 
10  the -- we've already established that Terry Lane had an 
11  operational chlorination system, so we don't need to 
12  refer to that. 
13            You indicate then in the last sentence of the 
14  last full paragraph before the who prepared it is a 
15  cost breakdown of this work is provided to Staff in 
16  Data Request No. 8.  We just looked at the response to 
17  Data Request No. 8, which was your summary of the costs 
18  of the materials and labor charge.  Where in here do 
19  you provide a cost breakdown other than just a lump sum 
20  description of the material and labor charges?
21      A.    I need to read the question again here.  Just 
22  a minute.  I guess as to the cost breakdown, we broke 
23  it down as to material and labor.
24      Q.    But you didn't --
25      A.    We didn't break it down as to each board or 

00222
 1  each nail.  We just broke it down to labor and 
 2  materials.
 3      Q.    In fact, you didn't break it down to the 
 4  costs of materials for the roof and the cost of the 
 5  source meter.
 6      A.    No, that's correct.  We just broke it down to 
 7  materials and labor.
 8      Q.    And you didn't provide us with the breakdown 
 9  of what a detail of what those materials were.
10      A.    The best description that could be made of 
11  that today would be the information contained in our 
12  Exhibit 6.
13      Q.    So information that is in Exhibit 6 does give 
14  that kind of detail, but you did not provide that in 
15  response to my request that was sent to you in early 
16  December; correct?
17      A.    No.  Because my understanding of what was 
18  being asked for at that time was invoices, and we still 
19  haven't ferreted out individual invoices, and it would 
20  be extremely difficult to do so, but I did say that I 
21  would be willing to swear that the information I give 
22  there and the information I give you here are correct.  
23  They do agree with each other, and given enough 
24  searching and costs, every invoice could be found.
25      Q.    Can you read the question that's asked in 

00223
 1  Data Request 3A?
 2      A.    "For information provided by Richard Finnigan 
 3  on December 1st --"
 4      Q.    I'm just asking you to read it to yourself.  
 5  You don't need to read it aloud.
 6      A.    Okay.
 7      Q.    This didn't request invoices, did it?  It 
 8  asks for a cost breakdown.
 9      A.    This didn't here, no.
10      Q.    You had been asked on previous occasions 
11  several times for invoices; correct?
12      A.    That is correct.
13      Q.    In fact, you were asked about four or five 
14  times for invoices, weren't you?
15      A.    Two or ten, I'm not sure.
16      Q.    But you still have not provided invoices. 
17      A.    That's correct.
18      Q.    But you also did not provide the information 
19  contained in Exhibit 6 until today; correct?
20      A.    I thought that we did in an adequate enough 
21  manner --
22      Q.    It was a simple question.
23      A.    All right. 
24      Q.    You did not provide this information in 
25  Exhibit 6 until today; correct?

00224
 1      A.    Apparently not.
 2      Q.    Did you or did you not?
 3      A.    I did not to your satisfaction, no.
 4            JUDGE BERG:  I'll just say the customary 
 5  manner to respond to additional questions is with a yes 
 6  or no, but if there is a relevant explanation that you 
 7  think is necessary in order to provide a full response, 
 8  once you've made the direct response, yes or no, to the 
 9  question, we will allow witnesses to provide further 
10  explanation.
11            THE WITNESS:  Thank you, Your Honor.
12            JUDGE BERG:  Certainly up to a reasonable 
13  point.
14      Q.    (By Ms. Tennyson)  Your basic contracting 
15  procedure, when you ask a contractor to submit a bid, 
16  you would get bids, and then your standard 
17  specifications call for there to be a Notice of Award; 
18  correct?
19      A.    That's correct.
20      Q.    In your Exhibit 6, you have provided us with 
21  that information today, have you not?
22      A.    That is correct.
23      Q.    So now, we have --
24      A.    I don't think it was 6 though, but I did 
25  provide it.

00225
 1      Q.    It's 5.  Exhibit 5 has the copies of the 
 2  contracts that has copies of all of the bids, has 
 3  copies of the Notice of Award, and then a Notice to 
 4  Proceed.
 5      A.    Yes.
 6      Q.    Your specifications, or in this case the 
 7  contracts, generally call for completion of the 
 8  construction within 60 days of the Notice to Proceed.  
 9  What would be the reason for a delay between the Notice 
10  of Award and the Notice to Proceed?
11      A.    Just a matter of mobilization.  Often times 
12  on jobs, there is a time specified that may be the time 
13  -- because you see, as a bidder, you want to know that 
14  the job is for sure going to be awarded to you.  That 
15  is in most cases, particularly the larger the job the 
16  more it becomes the case, that you can't then start the 
17  job that day.  So often times in contract documents, it 
18  will specify that a Notice to Proceed will be issued 
19  within so many days of Notice of Award or those kinds 
20  of things.
21      Q.    Referring specifically to the projects in 
22  this case, your advertisement for bids did not state a 
23  Notice to Proceed will be issued within X days, did it?
24      A.    That's right.  There wasn't a specific time 
25  specified there.

00226
 1      Q.    The Notice of Award that you've given us 
 2  today also did not include a day when there would be a 
 3  Notice to Proceed. 
 4      A.    That is correct.
 5      Q.    And the bids submitted by VR Fox Company did 
 6  not include a statement, "This is only good for 10 
 7  days," or anything like that, did it?
 8      A.    I don't think so.
 9      Q.    So it wasn't a restriction that the bidder 
10  put on it in this case that determined that time frame. 
11      A.    That's correct.
12      Q.    The contracts I have reviewed in this case 
13  generally included a term that the work on the project 
14  must be completed within 60 days of the Notice to 
15  Proceed. 
16      A.    Okay.
17      Q.    Do you agree with that?
18      A.    I'm sure you are right.
19      Q.    Do you know if the work on any of the 
20  contracts to be funded by the surcharge exceeded the 
21  60-day period?
22      A.    I'm pretty sure that they didn't, at least 
23  not to the point of substantial completion.  There 
24  could have been little details of the cleanup of some 
25  miscellaneous little item that would drag on, but 

00227
 1  generally, substantial completion is what you are 
 2  referring to.
 3      Q.    We did ask the Company, Mr. Ward did ask the 
 4  Company to provide a chart or to fill in some 
 5  information, which is actually included in Exhibit 122.  
 6  I don't want you to have to add and subtract all of 
 7  these, but just looking at the date from work started 
 8  to work complete --
 9      A.    You are looking at 122? 
10      Q.    Yes, the second to the last page of that.  It 
11  appears that for the Valley Meadows contract that there 
12  were 82 days between the date the work started and the 
13  work completed. 
14      A.    It appears that way here, yes.
15      Q.    If your general construction standards allow 
16  AWR to deduct up to $100 per day in liquidated damages 
17  from payment to the contract or for days over the 
18  completion date that the work was not completed --
19      A.    It does give that prerogative.
20      Q.    -- did AWR do that for any of the other 
21  contracts, or in particular, the Valley Meadows 
22  project?
23      A.    No.
24      Q.    Earlier this afternoon, we talked about 
25  several of the projects or at least the first ones on 

00228
 1  the Department of Health critical item list.  There 
 2  were health related problems, and for many of those, 
 3  the Company was aware of those health related problems 
 4  substantially earlier than the construction work was 
 5  done.  Why didn't the Company do the work earlier when 
 6  you had health related concerns on those systems?
 7      A.    I guess the two biggest reasons would be, 
 8  number one, that temporary chlorination had been 
 9  installed, and I believe that pretty well answers the 
10  question of any kind of health related problems.  That 
11  doesn't eliminate the argument that you have better 
12  control with permanent chlorination. 
13            As I said earlier, there tends to be a larger 
14  fluctuation of the highs and lows with temporary 
15  chlorination versus permanent chlorination.  That's 
16  because of the fact that permanent chlorination is more 
17  certain, more exact, is -- I believe DOH would tell 
18  you is there reason for wanting to hurry up and get it 
19  done.  I suppose from their viewpoint, it also cuts 
20  down the potential of people complaining.  I'm losing 
21  sight of exactly what your question was at this point.
22      Q.    Why didn't you do the projects when --
23      A.    Why didn't we do it quicker? 
24      Q.    Right. 
25      A.    The other part was a big factor related to 

00229
 1  the funding and the surcharge, availability of money, 
 2  and then there was a various smaller thing that I've 
 3  explained some earlier relating to permits and 
 4  easements and different kinds of approvals and issues 
 5  that would also have to a smaller degree an effect on 
 6  that.
 7            MS. TENNYSON:  We have already admitted 
 8  Exhibits 101 through 115; correct?
 9            JUDGE BERG:  Yes.  The only documents that 
10  have been discussed but not offered for admission at 
11  this point are 121 and 122.
12            MS. TENNYSON:  I will wait to offer those 
13  through Mr. Ward.  I don't have any further questions 
14  of Mr. Fox at this time.
15            JUDGE BERG:  Mr. Fox, I have a few questions.  
16  I'm going to start at the back and maybe work my way 
17  forward.
18   
19                   E X A M I N A T I O N
20  BY JUDGE BERG:
21      Q.    You made reference to the funding 
22  availability of the surcharge in order to initiate work 
23  on those projects, and there were other exhibits that 
24  indicate that the surcharge is necessary to repay a 
25  loan.  Wasn't that a loan generated to make the capital 

00230
 1  improvements for these projects?
 2      A.    Are you talking about the surcharge? 
 3      Q.    Yes. 
 4      A.    Yes, that is true, and that loan, no money 
 5  would be advanced on that loan until the approval of 
 6  the surcharge.  The bank had made me a commitment that 
 7  they would loan that, but they would not advance any 
 8  money on it until they had the official okay from UTC 
 9  that the surcharge was approved.
10      Q.    So that was a condition that was generated by 
11  the lender?
12      A.    That's correct.
13      Q.    With regards to the pass-through for the 
14  storage tanks at Clerget and Elk Heights, was that also 
15  true of Crescent Park; was there also a storage tank?
16      A.    No.  Crescent Park was a different situation.  
17  It had a storage tank, and it was a square concrete 
18  storage tank, and it had a wood frame cover, and that 
19  wood frame cover had become deteriorated and ultimately 
20  caved in.  So we took that off, emptied the storage 
21  tank, used our temporary intertie with the water 
22  company on Spanaway Water to supply water while we had 
23  the reservoir down.  We cleaned and refurbished the 
24  reservoir and built a new roof on it.
25      Q.    Were there any pass-through costs associated 

00231
 1  with the Crescent Park project?
 2      A.    Since you bring it up, I'm sure there was, 
 3  and I'm not sure how we've accounted for that here.  
 4  There was initially a thought or a requirement that -- 
 5  let's see now, Crescent Park.  I'm confusing the two 
 6  jobs here. 
 7            The description I just give you of the 
 8  reservoir was Terry Lane, not Crescent Park.  There was 
 9  on Crescent Park a requirement that the reservoir 
10  capacity be increased or the reservoir be replaced, and 
11  the alternative to that was to establish an intertie 
12  with Spanaway Water, and I did negotiate that intertie 
13  with Spanaway Water, and they did construct that 
14  intertie and charged us approximately $22,000 -- I 
15  don't have the exact amount in front of me, but it's 
16  very close -- for doing that intertie.
17      Q.    Was that a pass-through cost?
18      A.    That was paid for direct by American Water.  
19  Fox Company was never involved in that.
20      Q.    With regards to the bidding process as you've 
21  discussed with regards to the 13 separate projects, was 
22  the bid process the same for all projects?
23      A.    My initial thought is yes, but let me think 
24  about it.  What would be construed as a difference?  I 
25  believe it was the same except that in the end result, 

00232
 1  some of them were negotiated down to a lesser job, but 
 2  I think the bid process was the same in all cases.
 3      Q.    Did VR Fox submit its bid after reviewing 
 4  other bids?
 5      A.    No. 
 6      Q.    For those projects where multiple bids were 
 7  received, was the bid by VR Fox, was that bid prepared 
 8  independent from the other bids, or was it prepared 
 9  after those other bids were received?
10      A.    It was independent.
11      Q.    My understanding is that the estimates that 
12  were a project cost that were submitted to the 
13  Commission in support of the original request for 
14  surcharge in March 1999 that those estimates were based 
15  on capital improvement plan estimates that had 
16  previously been done, but I wanted to try and get more 
17  firm in my mind whether or not those CIP estimates were 
18  performed contemporaneous with the request for 
19  surcharge or whether they had been performed at some 
20  earlier time and then relied upon in March 1999.
21      A.    Yes, they were pretty much done earlier, and 
22  then because a part of the WSP is to have a CIP plan, 
23  so there had been earlier CIP lists done that I believe 
24  originally listed -- I don't know -- 70 or 80 jobs that 
25  needed some amount of work, and part of my discussion 

00233
 1  and argument, if you will, with DOH in determining what 
 2  jobs were going to be done in this surcharge process, I 
 3  advocated that all of the things that really ought to 
 4  be done should be included in one package and get it 
 5  done for several reasons. 
 6            One is that it didn't seem very fair to me 
 7  that the customers of 150 systems should pay for the 
 8  cost of repairing 13 systems, and then we at some time 
 9  later asked the customers of 150 systems to pay for a 
10  different 15 or 20 or who knows systems.  It just 
11  didn't seem to me an appropriate way to do things. 
12            So I asked for the surcharge to be done that 
13  we could deal with all of our capital improvement 
14  program, which is the objective of what that's in the 
15  WSP for, and I believe DOH's rule is if it's identified 
16  in the CIP, then it is eligible to be funded as a 
17  surcharge project, as far as they are concerned, at 
18  least, whether or not UTC chooses to see it that way, 
19  and a lot of argument went on about this issue, and it 
20  was ultimately decided -- I don't know whether it was 
21  by DOH or UTC or by conversations between the two -- 
22  that only the 13 most pressing projects would be 
23  addressed.
24      Q.    For those CIP estimates that were not 
25  originally prepared contemporaneous with their 

00234
 1  submission in March of 1999, did you consult with 
 2  Mr. Hatton to update or revise those estimates?
 3      A.    I believe we tried to see that we had done 
 4  that.  But I also believe at this point that we didn't 
 5  do a very good job of it.
 6      Q.    The last question I have relates to Exhibit 
 7  113 where there was some discussion regarding the 
 8  $16,944 for survey tech, and I believe that is the --
 9      A.    Yes.  I'm glad you brought that up again 
10  because Mary said something about survey, and I never 
11  picked up where she answered that question.  Help me 
12  out there, will you? 
13      Q.    This is on Exhibit 113.  It's approximately 
14  five pages from the back.
15      A.    This is the bill for $16,944?
16      Q.    Yes, the invoice dated October 30, 2000.  
17  When I look at this invoice, at the same time at the 
18  top, the invoice states "professional services for the 
19  period 9/1 to 9/30."  It also states the type of work 
20  performed.  It shows, "survey technician, 353 hours."
21      A.    Frankly, I can't tell you what that means.  
22  Survey technician, I would tend to think that that 
23  would be a surveyor, someone who goes out and does some 
24  surveying.  There was no surveying done on any of these 
25  jobs, so whether that's a misnomer in their description 

00235
 1  of a person, or how the word "survey" gets in there, I 
 2  haven't the foggiest idea.  I can only tell you there 
 3  was no surveying done.
 4      Q.    Just dealing with the 353 hours, do you 
 5  believe that there were 353 cumulative hours of work 
 6  performed in the period 9/1 to 9/30, or is this an 
 7  invoice that reflects services rendered over a longer 
 8  period of time?
 9      A.    I believe that those hours were performed 
10  within that time frame, and they were done, if not 
11  entirely, almost entirely on the work on updating the 
12  WSP.
13            JUDGE BERG:  Those are all my questions.
14            MS. TENNYSON:  I would like to follow up a 
15  little bit on that.
16   
17                 FURTHER CROSS-EXAMINATION
18  BY MS. TENNYSON:
19      Q.    Just doing the math on that, if we take 353 
20  hours at $110, that's $38,830, which obviously doesn't 
21  comport to anything that's on this invoice.
22      A.    I'm afraid you're right.  I guess what that 
23  points out is maybe I didn't review my bills good 
24  enough, but that doesn't calculate.  But I do know that 
25  the $16,900 was what he billed for that month, and I do 

00236
 1  know that he did an awful lot of work on the WSP in 
 2  that month, so I didn't go the step beyond that that I 
 3  probably should have to give him as much criticism as 
 4  you are giving me to find the exact explanation.
 5            JUDGE BERG:  Do you recall a billing rate for 
 6  Mr. Hatton's time? 
 7            THE WITNESS:  I've had them previously 
 8  written down on different things, but I'm not sure what 
 9  his billing rate is today.  If this 110 is his billing 
10  rate, I can't say it is or isn't.
11            JUDGE BERG:  With reference to the 
12  description of type of work performed under this 
13  invoice, it does show water system planning, the WSP 
14  related work.  Do you also believe that if, in fact, 
15  there were construction administration and construction 
16  specifications related tasks performed? 
17            THE WITNESS:  As part of the $16,000? 
18            JUDGE BERG:  Correct. 
19            THE WITNESS:  I certainly don't know a 
20  breakdown.  What I was looking back to try to find out 
21  is whether that kind of a general heading he used on 
22  previous invoices and carried it forward, or whether it 
23  was intended to be specific to this invoice.  I don't 
24  know the answer to that, but my guess would be that any 
25  work relative to construction administration or 

00237
 1  specifications would be far outshadowed by the amount 
 2  of work done on the water system plan.
 3            JUDGE BERG:  To the best of your knowledge, 
 4  would any construction administration or construction 
 5  specifications work performed during that time period 
 6  be properly allocated to the surcharge account?
 7            THE WITNESS:  Construction administration, if 
 8  construction administration was done during that time, 
 9  I would think that it would not because the 
10  construction projects of the surcharge were long since 
11  completed.  As far as construction specifications, my 
12  guess would be if there was anything in this billing 
13  that related to construction specifications, it would 
14  be related for the corrosion control.
15            JUDGE BERG:  That's all my question.  
16  Ms. Tennyson are there other follow-up questions?
17            MS. TENNYSON:  I have a couple of brief ones.
18      Q.    (By Ms. Tennyson)  Judge Berg asked you some 
19  questions about the water system plan and the 
20  construction improvement plan.  Do those normally 
21  include dollar costs or estimated costs when you 
22  include projects in that?
23      A.    Yes.
24      Q.    Isn't it true that some construction projects 
25  that might be included in a CIP are done with regular 

00238
 1  capital funds, such as facilities charged, moneys 
 2  collected?  You don't always do that through 
 3  surcharges; correct?
 4      A.    They can be done either way at any time, as 
 5  far as I know.
 6            MS. TENNYSON:  I don't have anything further 
 7  at this time.
 8            JUDGE BERG:  That concludes cross-examination 
 9  based on your direct testimony, Mr. Fox.  Ms. Tennyson, 
10  just let me ask, do you still reserve the opportunity 
11  to call Mr. Fox as a direct witness? 
12            MS. TENNYSON:  I do.  I think it's unlikely, 
13  but if so, I would let you know soon, but I don't 
14  believe we will be.
15            JUDGE BERG:  It's not a matter of whether or 
16  not I'm going to release you, Mr. Fox, because you are 
17  here for the duration as a party representative, but I 
18  just wanted to make that inquiry so we could plan 
19  ahead.  So at this time, your testimony is completed.  
20  It may be that Ms. Tennyson wishes to call you later 
21  when putting on her presentation to provide additional 
22  information.
23            THE WITNESS:  That's fine.
24            JUDGE BERG:  Mr. Fox, does that conclude all 
25  of the testimony or witnesses you wish to present in 

00239
 1  this case? 
 2            THE WITNESS:  I believe so, Your Honor.
 3            JUDGE BERG:  Is there anything that we need 
 4  to address at this point in time in the way of motions, 
 5  Ms. Tennyson?
 6            MS. TENNYSON:  I think that at this point, I 
 7  would like to make a motion to dismiss before 
 8  presenting any further evidence.  I believe that we 
 9  have for the last nearly 10 months been attempting to 
10  get information about what actually was spent, whether 
11  it was appropriately charged to the surcharge account, 
12  and in this case, Mr. Fox is asking for additional 
13  moneys to be funded by the surcharge to be paid, as I 
14  indicated earlier, by the customers on top of the 
15  amount they pay for water service.  Particularly with 
16  regard to the engineering costs, we have very little 
17  detailed information about whether these costs are 
18  appropriately charged to the surcharge account as 
19  opposed to other engineering costs that should be borne 
20  by the Company in its regular course of business. 
21            With regard to the actual cost detail, which 
22  has been presented today by the VR Fox Company 
23  accounting detail, this information was first requested 
24  by Mr. Ward from the Company in November of 1999.  We 
25  still do not have, as he had requested at that point -- 

00240
 1  in terms of that request, I would refer you to Exhibit 
 2  110.  Mr. Ward requested at that point, since the 
 3  surcharge funding at that point had been -- the amounts 
 4  were spent.  The construction projects were completed, 
 5  requested a detail of the vendor invoices, materials 
 6  costs, etcetera, to show how the money had been spent.  
 7  In Exhibit 110, Ms. Ingram's response was, which was 
 8  not dated until March 20th of 2000, was, "We will give 
 9  that to you when we file for our extension of the 
10  surcharge." 
11            That information was not provided with the 
12  Company's filing of the surcharge.  The materials that 
13  the Company did provide are contained in Exhibit 101.  
14  Mr. Ward made numerous requests for the documents, and 
15  we did not receive any detail until today.  Had that 
16  information been provided, Staff could have at least 
17  sought to look at the information that Ms. Wood 
18  testified is available in the VR Fox Company files that 
19  could have been a sampling, could have gone in to look 
20  to see if the vendor invoices are in the Hardel file or 
21  other vendor files and could have verified that the 
22  information exists.
23            In the data request that was submitted to the 
24  Company on December 7th, Data Request No. 8, one of the 
25  questions was, "Could Mr. Ward come and look at the 

00241
 1  documents, come and look at the VR Fox Company records, 
 2  if it's necessary to make arrangements to do that.  We 
 3  are willing to do that.  We didn't ask the Company to 
 4  provide all the data and get us reams of stuff, 
 5  whatever.  We specifically allowed for Mr. Ward to go 
 6  visit the Company.  The response was dated December 
 7  21st and received in my office on December 26th of 2000 
 8  and consisted simply of the response to Data Request 
 9  No. 8 that we've discussed today, which is two pages of 
10  summary information prepared by Mr. Fox.  The Company 
11  has still not provided the kind of detail necessary to 
12  support the case.
13            Another example might be the dollar amounts 
14  that are presented for the -- I was just reviewing the 
15  documents for the Crescent Park system, and the 
16  information contained in the response to Data Request 
17  No. 8 is that there were $1,357 in material costs and 
18  $9,463 in labor charges.  If you look at the 
19  information relating to Crescent Park that's contained 
20  in Exhibit 6, the labor charges add up to no more than 
21  $2,000.  Those charges have not been borne out.  Maybe 
22  this is one of the projects that Mr. Fox has referred 
23  to that VR Fox Company made a profit on whereas others 
24  may have made a loss, but we don't have a documentation 
25  that there was work performed to justify the charges 

00242
 1  that have been presented to us. 
 2            What we have is a lot of inconsistencies in 
 3  the information provided.  An example that we spent a 
 4  lot of time on today is the whole issue of the storage 
 5  tanks.  The information that the Company provided to 
 6  Staff in response to Mr. Ward's request included 
 7  invoices from VR Fox to AWR for the cost of the storage 
 8  tank, and then the information provided in response to 
 9  the formal Data Request No. 8 says that AWR paid for 
10  the tank directly.  In fact, they paid VR Fox for the 
11  tank.  There may not have been a markup on the cost of 
12  the tank, but the information we were able to -- until 
13  today, we didn't know what happened.  So we don't 
14  believe that the case has been proven at this point and 
15  would move that we dismiss the proceeding before 
16  proceeding further.
17            JUDGE BERG:  Mr. Fox, would you like to 
18  respond? 
19            MR. FOX:  I think there is a number of things 
20  to be said.  One is if we didn't receive information 
21  until today, we did still receive it.  It is in front 
22  of us.  Another thing that is I think I tried to do the 
23  best I know how to present what information I could, 
24  and I do admit that I was reluctant, and I still cannot 
25  comprehend why in a bid situation one should be 

00243
 1  expected after the fact, when they were never told in 
 2  the beginning, to supply information like you would on 
 3  a time of material job. 
 4            As I said before, I have bid thousands of 
 5  jobs.  I have never been asked such a thing, nor do I 
 6  know of anyone else ever been asked such a thing.  Now, 
 7  I've learned in the last little bit that's the way UTC 
 8  wants to do it, and you can well bet that the next job 
 9  we bid, I will have that information in that format the 
10  way they want to see it, but I had no reason to believe 
11  that, and I think that even though that's the way they 
12  want to see it, if that's the UTC rules, I think that 
13  they are wrong and should be changed, but nevertheless, 
14  if that's what they are, they are.  But I want you to 
15  understand why I did what I did and that I tried to do 
16  the best I could in both the context of the information 
17  that was available and also in what I believe to be 
18  right and reasonable, I guess you would say. 
19            I readily recognize the whole issue is in 
20  your hands.  You have to decide whether you think I'm 
21  all screwed up or not.  I've tried to explain what I 
22  did and why.  What more can I do? 
23            JUDGE BERG:  I'm going to take this matter 
24  under advisement.  What that means, Mr. Fox, is the 
25  case will go forward.  Staff will make its presentation 

00244
 1  as part of this hearing, but afterwards, in looking at 
 2  all of the evidence that's in the record, it is 
 3  possible that the case may be disposed of based on a 
 4  conclusion that AWR did not meet its burden of proof. 
 5  This is not intended to signal that I would rule one 
 6  way or the other, but the motion has been raised.  You 
 7  have responded, and it's an option that I'll have after 
 8  more time to reflect on the presentation you've made 
 9  and the evidence that's in the record. 
10            In the meantime, I will just say that while 
11  this case continues to go forward, I see no reason why 
12  you should not continue to communicate with Staff to 
13  see if there isn't some other information that you can 
14  present to Staff that would assist Staff in assessing 
15  whether or not, in fact, any extension of the surcharge 
16  would be just and reasonable. 
17            So I encourage you, Mr. Fox, to continue to 
18  talk with Staff to see if there is anything else that 
19  can be done to satisfy their requirements that has not 
20  been done to date.  It may be possible that the 
21  documentation or the level of detail that Staff would 
22  need just simply doesn't exist, but I encourage you to 
23  communicate with the Staff on that point.
24            With that, Ms. Tennyson, would you like to 
25  begin direct examination of your witnesses this 

00245
 1  afternoon, or would you prefer to take a break at this 
 2  point? 
 3            MS. TENNYSON:  I think I would prefer to take 
 4  a break at this point.  I just think with the bizarre 
 5  schedule we've had, I'm a little bit tired, and I think 
 6  probably the witnesses are as well.
 7            JUDGE BERG:  Based on what we've accomplished 
 8  here today, if we were to begin tomorrow morning at 
 9  nine o'clock and get approximately three hours of 
10  testimony completed in the morning and another four 
11  hours in the afternoon, do you envision that Staff 
12  could complete its presentation during tomorrow's 
13  session.
14            MS. TENNYSON:  There is no question of that.  
15  I think it's likely we will be able to conclude in the 
16  morning.
17            JUDGE BERG:  Then on that basis, we are going 
18  to adjourn for the day.  We will be back here at nine 
19  o'clock tomorrow morning.  My expectation is that we 
20  will begin as close to nine o'clock as possible.  At 
21  that point, Mr. Fox, I would like you to have copies of 
22  those exhibits as we've discussed to distribute.
23            MR. FOX:  I'll do that, Your Honor.
24            JUDGE BERG:  Do you have any questions about 
25  where we are at in the proceeding at this point in 

00246
 1  time, Mr. Fox? 
 2            MR. FOX:  I don't think, except you mentioned 
 3  a minute ago and Mary mentioned about Mr. Hatton's 
 4  records and the records concerning the various 
 5  engineering invoices and so on.  I think from what he 
 6  explained and from what he's given me, I can't 
 7  understand how we are ever going to get the degree of 
 8  detail that she's asking for.  So I guess I don't know 
 9  your process, to what degree you need pieces of paper 
10  and to what degree you go on what you believe out of 
11  everything that happens, but I guess my point is that 
12  if we are going to spend another half a day and then we 
13  are going to say, "Well, we are going to throw this 
14  thing out because we didn't get enough engineering 
15  paper," we might as well say it now.
16            JUDGE BERG:  I can't make that decision now.  
17  There is a great deal of detail that has been 
18  presented, and myself and Mr. Twitchell, like the 
19  parties, are committed to making the best decision 
20  possible here.  While I understand the motion that 
21  Staff has made, it's going to require at the minimum 
22  more review of the evidence that's been presented 
23  before I could make that decision. 
24            In the meantime, I don't feel that we can 
25  delay any further proceedings in order for 

00247
 1  Mr. Twitchell and I to do our due diligence, so to 
 2  speak, and on that basis, I'm requiring that Staff go 
 3  forward and make its presentation.  I understand that 
 4  there is always the possibility that, in fact, I will 
 5  rule favorably on Staff's motion to dismiss, and it may 
 6  appear that this extra process is unnecessary, but at 
 7  this point in time, I can't rule that out, and so we do 
 8  need to go forward.
 9            MR. FOX:  Fine.  I'm certainly willing to do 
10  anything else I can to try to help the cause.
11            JUDGE BERG:  I appreciate that, and I do 
12  encourage you to continue to communicate with Staff to 
13  see if there is anything else that can be done.  With 
14  that, let's be off the record and adjourned.
15              (Hearing recessed at 4:20 p.m.)
16   
17   
18   
19   
20   
21   
22   
23   
24   
25