BEFORE THE WASHINGTON

UTILITIES AND TRANSPORTATION COMMISSION

| In the Matter of the Petition of PACIFICORP, d.b.a. Pacific Power, Petitioner | DOCKET NO. UE- ____________ PacifiCorp’s Petition for Modification of Filing Date for its Integrated Resource Plan Pursuant to WAC 480-100-238 |
| --- | --- |

1.	Pursuant to WAC 480-100-238(4) and WAC 480-07-370(b), PacifiCorp, d.b.a Pacific Power (“Company”) petitions (“Petition”) the Washington Utilities and Transportation Commission (“Commission”) for a modification of the date for filing the Company’s Integrated Resource Plan (“IRP”) in accordance with WAC 480-100-238.

2.	PacifiCorp’s name and address:

| PacifiCorp Washington Dockets 825 NE Multnomah, Ste 2000 Portland, OR 97232 Washington.Dockets@PacifiCorp.com | Michelle R. Mishoe Legal Counsel 825 NE Multnomah Portland, OR 97232 Phone: (503) 813-5977 Fax: (503) 813-7252 michelle.mishoe@pacificorp.com |
| --- | --- |

3.	WAC 480-100-238(4) states, “Unless otherwise ordered by the commission, each electric utility must submit a[n] [IRP] within two years after the date on which the previous plan was filed with the commission. Not later than twelve months prior to the due date of a plan, the utility must provide a work plan for informal commission review.” In compliance with Commission order, the Company is required to file its IRP on January 20 of each odd numbered year.

4.	In practice, the Company developed an IRP improvement strategy for the main purposes of aligning the IRP process more closely with the business planning process and to revise the modeling procedures to expand portfolio risk analysis. The Company’s IRP improvement strategy consists of a coordinated work schedule centered on adoption of a standardized annual IRP modeling process that accounts for all regulatory IRP analysis and public participation requirements. In addition to providing corporate benefits in the form of consistent planning assumptions, this strategy addresses concerns voiced by some IRP public participants on planning transparency, the role of the IRP in overall corporate resource decision-making, and the detailed assessment of customer impacts.

5.	Beginning with the 2008 IRP, integrated resource planning will inform the Company’s overall business planning process as well as maintain input assumption coordination with the business plan throughout the annual planning cycle.  This closer alignment recognizes the importance of the IRP in the context of the overall business plan, including its link to financeability and overall rate impacts on customers.

6.	The IRP improvement strategy includes a ten-step process for IRP modeling. Additionally, the IRP improvement strategy allows for better input updates, greater public participation and successive refinement of business planning assumptions so that adjustments to the resource portfolio may be made  and provided to interested parties for additional comments and review prior to issuing a draft IRP.  After a thorough evaluation, the draft IRP will be made available for a 30-day public review and comment period before the final IRP is issued.  While this represents a significant improvement in the Company’s overall planning process, additional time is required to complete the evaluation and allow for a 30-day public comment period.  Finally, the IRP process will include a new step to evaluate how the type, timing and quantity of resources in the preferred portfolio could vary based on alternative regulatory and market conditions. This step—to be used to develop a resource acquisition contingency plan—is estimated to take an additional three to four weeks to complete after the preferred portfolio has been approved by the MidAmerican Energy Holdings Company board of directors.  As a result, the IRP is not expected to be finalized in time to meet the Commission’s January 20 filing deadline.

7.	Further, improving the Company’s IRP process is in the public interest because it will provide for the better planning of resource acquisitions and will allow for even greater public participation in the planning process.

8.	For these reasons, the Company respectfully requests that the Commission modify the filing deadline for the Company’s IRP to March 31 of each odd-numbered year, commencing with the 2008 IRP being filed by March 31, 2009. The Commission may grant a modification of its rules “if consistent with the public interest, the purposes underlying the regulation, and applicable statutes.” WAC 480-07-110(1). The Company’s petition meets these standards.

DATED: this 9th day of August, 2008.

Respectfully submitted,

________________________

Michelle R. Mishoe

Legal Counsel, Pacific Power

Counsel for PacifiCorp

The Commission previously granted the Company a one-time extension of time to file its final 2006 IRP on May 30, 2007 instead of January 20, 2007. The Commission stated the Company must file its 2009 IRP in accordance with the previous filing deadline of January 20, 2009. See Order 2, Docket UE-070117.