BEFORE THE WASHINGTON UTILITIES

AND TRANSPORTATION COMMISSION

| In the Matter of the Petition of PACIFICORP, d.b.a. Pacific Power, Petitioner | DOCKET NO. UE- 09__________ PacifiCorp’s Petition for Modification of Filing Date for its Integrated Resource Plan Pursuant to WAC 480-100-238 |
| --- | --- |

1.		Pursuant to WAC 480-100-238(4) and WAC 480-07-370(b), PacifiCorp, d.b.a Pacific Power (“Company”) petitions (“Petition”) the Washington Utilities and Transportation Commission (“Commission”) for a modification of the date for filing the Company’s Integrated Resource Plan (“IRP”) in accordance with WAC 480-100-238. In support of this Petition, the Company states:

2.		PacifiCorp is an electric company and public service company in the State of Washington within the meaning of RCW 80.04.010, and is subject to the Commission’s jurisdiction with respect to its prices and terms of electric service to retail customers in Washington. PacifiCorp provides electric service to approximately 130,000 retail customers in Washington.

3.		PacifiCorp’s name and address:

| PacifiCorp Washington Dockets 825 NE Multnomah, Ste 2000 Portland, OR 97232 Washington.Dockets@PacifiCorp.com | Michelle R. Mishoe Legal Counsel 825 NE Multnomah Portland, OR 97232 Phone: (503) 813-5977 Fax: (503) 813-7252 michelle.mishoe@pacificorp.com |
| --- | --- |

- WAC 480-100-238(4) states, “Unless otherwise ordered by the commission, each electric utility must submit a[n] [IRP] within two years after the date on which the previous plan was filed with the commission. Not later than twelve months prior to the due date of a plan, the utility must provide a work plan for informal commission review.” In compliance with Commission order, the Company is required to file its IRP on January 20 of each odd numbered year. On August 8, 2008, the Company filed a petition requesting an amendment to the filing date for its IRP to more closely align the IRP process with the business planning process and modified modeling procedures. In Order 01, Docket UE-081475, the Commission granted the petition, making the Company’s IRP filing date March 31 of each odd numbered year.

- Due to a recent change in the status of a major planned resource, the Company has determined that additional analysis is required to ensure the IRP reflects these changes. The Company understands the Commission’s reluctance to grant extensions of time to file IRPs, as expressed in Order 01, Docket UE-070117, and the Company is prepared to file an IRP in Washington, as required, by March 31, 2009. However, because of the additional analysis, the Company would need to update or supplement this IRP at a later date. During a discussion with parties from Washington, Idaho, Oregon, Utah, and Wyoming regarding the Company’s additional analysis, Washington Commission staff (“Commission staff”) expressed a preference for receiving a complete IRP at one time instead of receiving updates. At the direction of staff, the Company is filing this petition to request a one-time extension for filing the IRP. The Company proposes filing the IRP by May 29, 2009 to accommodate Commission Staff’s request.

6.		On February 11, 2009, the Company delivered a formal written notice to the developers of the Lake Side 2 combined-cycle plant for termination of the Master Development, Engineering, Procurement and Construction Agreement. This resource was included in the Company’s 2008 IRP as a planned resource with a 2012 in-service date. The decision to seek more cost-effective resource alternatives was driven by the worsening recessionary environment, continued declines in forward electricity and gas prices, the favorable outlook for future plant construction costs, and additional transmission import capability into Utah of which the Company has recently become aware.

7.		The construction termination decision occurred after selection of the 2008 IRP preferred portfolio, but before finalization of the IRP document and preparation of the IRP action plan. Consequently, the Company decided to conduct additional portfolio analysis to determine the impacts of excluding Lake Side 2 as a planned resource, and then update the preferred portfolio and develop the IRP action plan accordingly. Reflecting this resource decision in the current IRP is in the public interest and critically important given the size of the resource need in the 2012 to 2014 timeframe and its associated portfolio cost impact. The Company also developed a load forecast reflecting an updated assessment of recessionary impacts on load growth throughout the Company’s service territory. It is important to conduct IRP portfolio analysis with this information.

8.		The Company is also conducting supplementary resource acquisition risk analysis and wind integration cost analysis that cannot be completed and incorporated into the IRP in time to meet the March 31 filing date. Such information would need to be filed with the Commission as a report supplement at the time the IRP is filed with other state public utility commissions.

9. 		Due to these vital additional analytical requirements, the Company cannot complete the revised IRP in time to provide a 30-day public comment and response period and file the IRP with the Commission by March 31, 2009. A May 29 filing date, for the 2009 filing only, provides sufficient time to complete the analysis and provide for the 30-day comment and response period.

10.		Further, allowing this modification to the Company’s IRP filing for 2009 is in the public interest. This will allow the Company to provide the most current analysis of the effects of recent business decisions and economic factors on resource needs and will allow for timely public review of such analysis.

11.		For these reasons, the Company respectfully requests that the Commission modify the filing deadline to May 29, 2009 for the 2009 IRP filing. The Company is prepared to file the IRP in Washington, as required, by March 31, 2009. However, this filed IRP would not benefit from a thorough public review prior to filing, and, as indicated above, would exclude useful action plan and wind integration cost information that the Company would provide at a later date. Commission staff also supports a revised IRP filing date, and recommended that the Company file this Petition. The Commission may grant a modification of its rules “if consistent with the public interest, the purposes underlying the regulation, and applicable statutes.” WAC 480-07-110(1). The Company’s Petition meets these standards.

DATED: this 18th day of March, 2009.

Respectfully submitted,

________________________

Michelle R. Mishoe

Legal Counsel, Pacific Power

Counsel for PacifiCorp