IN THE MATTER OF THE PETITION OF	)

CASCADE NATURAL GAS CORPORATION,	)

SEEKING TEMPORARY EXEMPTION OF	)

WAC 480-90-238(4) RELATED TO		)

TIMING OF INTEGRATED RESOURCE		)

PLAN FILINGS

____________________________________

Pursuant to WAC 480-90-008 Cascade Natural Gas Corporation (“Cascade” or “Company”) petitions the Washington Utilities and Transportation Commission to amend the extension granted Cascade in Docket UG-140181 for filing the Company’s Integrated Resource Plan (“IRP”). The Company requests amending the filing deadline of the next IRP to July 17, 2015. Please direct all correspondence regarding the Petition to the following:

Mark Sellers-Vaughn

Manager, Supply Resource Planning

Cascade Natural Gas Corporation

8113 W. Grandridge Blvd.

Kennewick, WA 99336

Telephone: (509) 734-4589

Email: Mark.Sellers-Vaughn@cngc.com

Jon Whiting

Director, Gas Supply CNGC/IGC

8113 W. Grandridge Blvd.

Kennewick, WA 99336

Telephone: (509) 734-4549

Email: Jon.Whiting@cngc.com

Michael Parvinen

Director, Regulatory Affairs

8113 W. Grandridge Blvd.

Kennewick, WA 99336

Telephone: (509)734-4593

Email: Michael.Parvinen@cngc.com

The Company is required by WAC-480-90-238(4) to file its Integrated Resource Plan within two years after the date the previous plan was acknowledged. Cascade’s 2012 Integrated Resource Plan was acknowledged by WUTC on August 8, 2013. On February 27, 2014 Cascade Natural Gas Corporation previously requested and received an extension of its 2014 Integrated Resource Plan from the December 15, 2014 deadline to March 15, 2015. The extension was requested in order to allow additional time for Cascade to develop, document, build, test and ultimately implement a new demand forecast methodology and model to provide more load demand granularity to its SENDOUT supply resource analysis and preferred portfolio analyses.  On July 30, 2014 Cascade Natural Gas Corporation requested and received an extension of its 2014 Integrated Resource Plan from March 15, 2015 to May 29, 2015.  The extension was requested in order to give Cascade sufficient time to address additional elements to Cascades forecast model/methodology.

A medical emergency has caused a halt in Cascade’s current progress to finalize the draft narrative and supporting documentation for the SENDOUT Supply Side Resources and the Resource Optimization sections of the 2014 IRP.  The employee with the medical emergency is a key component to finalizing the remaining items of the 2014 IRP. Also, with this extension Cascade has agreed to run a scenario where the amount of Washington conservation modeled in the IRP for cost-effectiveness be equivalent to 100% of the achievable economic potential (with administrative costs included).  Cascade respectfully requests that the IRP filing be extended sufficiently to complete the tasks described above.

Consequently, Cascade petitions the Washington Utilities and Transportation Commission to extend the deadline for filing of the Company’s Integrated Resource Plan (“IRP”) to July 17, 2015. WAC 480-90-008 contemplates that the Commission may, by order, extend the prescribed filing date for good cause. The Company believes the forgoing application will be beneficial to the stakeholders and is in the public interest.

Attached is the proposed work plan and schedule based on the requested extension being granted.

If there are any questions regarding this matter, please contact me at (509) 734-4589 or via email at mark.sellers-vaughn@cngc.com.

DATED: May 6, 2015.

Sincerely,

CASCADE NATURAL GAS CORPORATION

Mark Sellers-Vaughn

Manager, Supply Resource Planning

Enclosures