WASHINGTON UTILITIES AND TRANSPORTATION

COMMISSION,

COMPLAINANT,

V.

ILIAD WATER SERVICE, INC.,

RESPONDENT.

DOCKET NO. UW-060343

DIRECT TESTIMONY

## OF DEREK DORLAND

ON BEHALF OF ILIAD WATER SERVICE, INC.

## September 20, 2006

Q:	PLEASE STATE YOUR NAME AND ADDRESS FOR THE RECORD.

- My name is Derek Dorland.  My business address is PO Box 20429, Seattle, WA 98102.

Q.	WHAT IS YOUR POSITION WITH ILIAD WATER SERVICES, INC.?

A.	I am the President and principal owner.

Q.	WHAT IS THE RELATIONSHIP OF ILIAD WATER SERVICES, INC. TO ALDERLAKE WATER SYSTEM?

A.	Alderlake Water System is one of the systems that is owned by Iliad Water Services.

Q.	WHAT IS THE PURPOSE OF YOUR TESTIMONY IN THIS PROCEEDING?

A.	I am going to explain the facts and circumstances surrounding the Alderlake Water System construction project that is the subject of the tariff filing in this docket.

Q.	PLEASE EXPLAIN WHEN THE ISSUES RELATED TO THE CONSTRUCTION PROJECT BEGAN AND HOW THINGS DEVELOPED.

A.	In December, 2000, the Alderlake Water System’s water source ran out of water.  The Department of Health Drinking Water Division (DOH) directed Iliad Water Systems to take certain steps.  These included trucking water from the town of Eatonville to the reservoir on the Alderlake Water System until new wells could be provided on site; testing the water for coliform because of the trucking five times per month instead of once a month; developing a new well with construction to be approved by Department of Ecology and DOH; provide a microscopic particulate analysis (MPA) testing to determine influence of surface water.  This requires a test taken during two distinct periods of time in order to evaluate the influence of the surface water; and provide a professional engineer design submittals for the installation of disinfection facilities to receive a CT, which is concentration multiplied times time, at both existing wells.  A copy of the DOH letter is attached as Exhibit No. ____ (DD-2).

Q.	WHAT ACTION DID THE COMPANY TAKE IN RESPONSE TO THE DOH REQUIREMENTS?

A.	In February of 2001, the company hired an engineer, J. C. McDonald, to prepare and submit a project report and construction documents to the DOH.  The project report and construction documents were first submitted to DOH on May 30, 2001.  As a result of DOH review, the report and plans were revised and resubmitted on December 19, 2001.

Q.	IS IT UNUSUAL TO HAVE TO REVISE AND RESUBMIT PLANS?

A.	No.  Quite often, DOH has comments and suggestions on the initial plan that need to be taken into account and a revised report and construction documents are submitted.

Q.	WHEN DID DOH APPROVE THE COMPANY’S PLANS?

A.	On January 31, 2002, DOH approved the engineering report and construction documents for the Alderlake improvements.  A copy of the DOH approval letter is attached as Exhibit No. ____ (DD-3).

Q.	WHAT HAPPENED NEXT?

A.	Beginning in February of 2002, the company sought financing to complete the improvements.  The company did not have its own resources sufficient to fund the improvements.

Q.	WHEN WAS FINANCIAL SUPPORT FOUND?

A.	It was not until January of 2003 that the company had commitments for financing, which were subject to WUTC approval for the improvement assessment.

Q.	WHY DID IT TAKE SO LONG?

A. 	This is a very small company, with limited assets.  There are only 39 lots in the Alderlake system.  The company had a hard time finding anyone who is willing to make an investment.

Q.	DID THE COMPANY CONSIDER COMMERCIAL LENDERS?

A.	Yes.  However, it was clear that commercial lenders, such as banks, would not be interested in this project.

Q.	WHEN WERE BIDS SOLICITED?

A.	An invitation to bid was issued August 9, 2004.

Q.	WHAT HAPPENED BETWEEN THE PERIOD OF JANUARY, 2003 WHEN COMMITMENTS FOR FINANCING BECAME AVAILABLE AND AUGUST 9, 2004 WHEN THE INVITATION TO BID WAS SENT OUT?

A.	Iliad had a number of projects to undertake and with limited resources could not get to each project at the same time.  In addition, we know some of the customers were opposed to the project.  We wanted to try to get it right, so it took some time.

Q.	WHAT HAPPENED NEXT?

A.	The company received responses to its invitation to bid and selected the low bidder as a qualified bidder.  Copies of the bid documents are attached as Exhibit No. ____ (DD-4).  During this period, we sent a notice to customers, a copy of the notice is attached as Exhibit No. ____ (DD-5).  Based on the bid that was received, and including engineering and other costs, the cost for the project was estimated to be $116,700.  When other costs such as legal, financing and underwriting fees were included, the cost came to $125,972.

With thirty-nine customers on the water system, this equaled a cost of $3,265 per customer.

Q.	WHAT WAS THE NEXT STEP?

A.	The matters were delivered to our attorney in late September, 2004 and a tariff filing was made October 11, 2004.  This was docketed under UW-041830.  A copy of that tariff filing is attached as Exhibit No. ____ (DD-6).  A customer notice was sent to customers concerning this tariff filing.  A copy is attached as Exhibit No. ____ (DD-7).

Q.	WHAT HAPPENED NEXT?

A.	The Commission Staff issued a number of data requests.  They had many questions concerning what costs should or should not be, the bidding process, the options for customers, the back-up for expenditures already incurred, and so forth.  They had a major concern over whether the surcharge should be system specific or apply to our other two systems as well.  Data requests were filed dated October 20, 2004, December 14, 2004, May 5, 2005 and May 19, 2005.  Copies of Commission Staff data requests are attached as Exhibit No. ____ (DD-8).

Q.	DID THE COMPANY RESPOND TO THE DATA REQUESTS?

A.	Yes, except for the May 19, 2005 set.  By that time it became obvious that going to hearing was going to cost too much money and in light of several concerns, would have opposition.  This will be discussed a bit more later in my testimony.

Up to the time it withdrew its filing, the company sought to provide Staff with the information that Staff requested.  An example of some of the information provided to Staff is in Exhibit No. ____ (DD-9).

Q.	WHAT ELSE HAPPENED DURING THIS TIME FRAME?

A.	The Staff told the company that certain costs could not be included in the surcharge.  The first example of this is Staff’s letter of January 25, 2005, copy attached as Exhibit No. ____ (DD-10).

Q.	THEN WHAT HAPPENED?

A.	The company evaluated Commission Staff’s position and did not necessarily agree, but in order to try to get the surcharge approved, agreed to reduce the surcharge to $2,773 per customer and provide an option of paying that upfront or at the rate of $38.25 per month over ten years.  This was done by letter of March 22, 2005.  A copy is attached as Exhibit No. ____ (DD-11).  During the interim, the tariff filing had been suspended.

Q.	WAS THE REVISED PROPOSAL ACCEPTED BY COMMISSION STAFF?

A.	No.  Staff continued to ask questions.  There was a pre-hearing conference scheduled for May 23, 2005.

Q.	WHAT SORT OF QUESTIONS WERE ASKED?

A.	Staff had concerns about the bid, the age of the bid and whether the company should re-bid the project.  The Staff had questions about why the company had not sought state revolving fund financing for the project, among other things.  Staff also indicated there were additional items that it was opposed to including in the surcharge.  For example, as contained in Staff letter of May 6, 2005, attached as Exhibit No. ____ (DD-12).

Q.	WHAT ACTION DID THE COMPANY TAKE IN LIGHT OF THESE CONCERNS?

A.	The company felt that going through a hearing process would be too expensive to undertake.  So, in order to investigate the availability of SRF funds and to re-bid the project that Commission Staff raised as concerns and to address other items Staff raised, the company withdrew its filing by letter dated May 24, 2005.  A copy is attached as Exhibit No. ____ (DD-13).  Although the letter lists only one reason, all the items I mentioned were a part of the decision.  It just did not seem necessary to list out every reason.

Q.	PLEASE DESCRIBE WHAT HAPPENED NEXT.

A.	The company investigated the availability of SRF funding by asking its engineer to review and evaluate the SRF process.  The engineer’s opinion was that SRF funding was not available.  So, the company re-bid the project.  The construction bids came in at a higher level than earlier.  The material related to the bid process was provided to Commission Staff prior to the company refiling its surcharge.  A copy of that material is attached as Exhibit No. ____ (DD-14).

The company then confirmed the availability of financing for the re-bid project, and then re-filed for approval of the customer surcharge on March 1, 2006.  Copies of the tariff filing and customer notice related to the foregoing are attached as Exhibit No. ____(DD-15).  Under the new tariff filing, the rate per customer is $3,405.00.

Q.	WHAT WAS DONE IN RESPONSE TO THE REFILED SURCHARGE?

A.	Again, Staff issued a large number of data requests and did an extensive investigation.  Copies of the requests and some of the responses are attached as Exhibit No. ____ (DD-16).  As a result of the investigation, Staff recommended approval of the surcharge if filed in a revised form, which the company agreed to do.  The revision is attached as Exhibit No. ____ (DD-17).  Staff’s Memorandum recommending approval is attached as Exhibit No. ____ (DD-18).  Unfortunately the Commission did not agree with Staff’s recommendation.

Q.	DO YOU HAVE ANY CLOSING COMMENTS?

A.	This proceeding may well break the company.  If that is the Commission’s desire and if the Commission wants to run this company, they can have it.

We are a small company with limited resources.  We have tried to do our best.  Now we are being criticized for following our engineer’s advice.  We are being criticized for taking too long.

Quite frankly, I don’t think the project would have been much cheaper if we bid it in 2003 instead of 2004.  However, in 2003 we recognized that not all customers wanted the project.  We wanted to be sure we did it right and wanted to try to address customer concerns.  So, we took time to try to do the best we could.

When we filed in 2004, we ran into a great many questions about the docket.  Staff, we understand, was doing its job.  We tried to respond to those questions as best we could.  We reduced the amount of the surcharge, even though we thought that some of that adjustments from Staff were not appropriate.  However, we did not have the resources to fight about it.

That was still not enough.  Staff raised questions about the bidding process and the SRF loans.  Staff raised other questions.  I understand that they are just doing their job, but sometimes a small company has difficulties in doing everything Staff would like us to do.  Based on all those questions, we withdrew the filing so that we could investigate SRF availability and the project could be re-bid, and to address other concerns.  We went through the process, we relied on our engineer, we came back with a new bid, presented a new proposal and here is where we find ourselves.

We understand that some of the customers don’t want this or don’t think this improvement is necessary.  However, DOH believes it is necessary and required under its regulations to see that the water system does not pose a health hazard to the customers.

We understand that people wonder why we took so long.  We can probably be criticized for not bidding the project earlier, but I doubt that would have made much difference.  And, we were trying to get it right.  Certainly, any time since 2004 is not the company’s fault.  We responded to Commission Staff inquiries.  We had to find financing, not an easy job for a small company.  We were facing customer resistance.  We wanted to be sure that this project would be something that would go into place, satisfy DOH, try to satisfy as many customers as possible, knowing that there would be some customers that are unhappy.

Q.	DOES THAT CONCLUDE YOUR DIRECT TESTIMONY?

A.	Yes.