**Tenino Telephone – Year 3 – Funds distributed in 2016 – Reported use of funds by July 1, 2017 – Docket UT-160964**

In December 2016, the Company received $241,057 from the universal communications services program for the fiscal year ending June 30, 2017 which represents monies that the Company formerly received through the WECA pooling process and the reduction of support under the FCC’s CAF ICC Program.

During the first six months of 2017 the Company undertook the several projects that were not yet complete at the filing of this report. These projects will be include in the next section. The funds received from the universal communications services program can be viewed as contributing to the Company's ability to perform those project.

In the second half of 2017 the Company plans to complete the following projects:

1. The Company plans to install exchange line circuit equipment at a cost of approximately $35,000. This project will provide VDSL2 service or ADSL2+ service to 20 customers. This will improve broadband speeds, increase data capacity and provide growth capacity in the area served.
2. The Company plans to install exchange line circuit equipment at a cost of approximately $35,000. This project will provide VDSL2 service or ADSL2+ service to 30 customers. This will improve broadband speeds, increase data capacity and provide growth capacity in the area served.
3. The Company plans to install exchange line circuit equipment at a cost of approximately $35,000. This project will provide VDSL2 service or ADSL2+ service to 30 customers. This will improve broadband speeds, increase data capacity and provide growth capacity in the area served.
4. The Company plans to install exchange line circuit equipment at a cost of approximately $35,000. This project will provide VDSL2 service or ADSL2+ service to 35 customers. This will improve broadband speeds, increase data capacity and provide growth capacity in the area served.
5. The Company plans to install Gigabit Passive Optical Network fiber to the premise at a cost of approximately $20,000. This project will improve voice and broadband service to approximately 40 customers.
6. The Company plans to install Gigabit Passive Optical Network fiber to the premise at a cost of approximately $17,000. This project will improve voice and broadband service to approximately 40 customers.