Spokane River Relicensing Timeline

2002

2003

2004

2005

Formed Relicensing Team

Start formal process

Identify Work Groups

Scope issues

Determine information needs

ALP request submitted

Information gathering, studies, develop PM&Es and Environmental Assessment

Notice of Intent

Stakeholder outreach and meetings

License Applications filed

2001

2007

2008

2009

Spokane River Relicensing Timeline

FERC issues

Final Environmental Impact Statement

2006

FERC request for Terms & Conditions

Avista submits 401 Applications

Agencies issue Terms & Conditions

Avista requests trial-type hearing

Hearing &

ALJ decision

FERC issues Draft Environmental Impact Statement

Avista resubmits 401 Applications

401 Certifications due

Endangered Species Act determination due

Anticipated

issuance of License(s)

Begin implementation