Spokane River Relicensing Timeline

Spokane River Relicensing Timeline

# Text boxes

License Applications filed

ALP request submitted

Notice of Intent

Information gathering, studies, develop PM&Es and Environmental Assessment

2005

2004

2002

2003

2001

Formed Relicensing Team

Start formal process

Identify Work Groups

Scope issues

Determine information needs

Stakeholder outreach and meetings

Avista resubmits 401 Applications

Hearing &

ALJ decision

Avista requests trial-type hearing

Avista submits 401 Applications

Agencies issue Terms & Conditions

FERC request for Terms & Conditions

Anticipated

issuance of License(s)

Begin implementation

Endangered Species Act determination due

401 Certifications due

FERC issues

Final Environmental Impact Statement

FERC issues Draft Environmental Impact Statement

2007

2008

2009

2006